## Slide 1: Where are we floating to, anyway? Charting a course for future restoration work
Mike Dixon, Ph.D.
Executive Director
16 September 2021

## Slide 2: Hocker Flat (2005)
Notes: Remove berms, pick a floodplain elevation and build it

## Slide 3: Sawmill(2009)
Notes: Recognized need for some off-channel habitat and started incorporating large wood

## Slide 4: Wheel Gulch (2011)
Notes: Forcing features in channel to promote processes

## Slide 5: Upper Douglas City (2015)
Notes: Realigned channel with hardened forcing features with oversize material, combined with off channel work

## Slide 6: Deep Gulch (2017)
Notes: Rather than forcing a change, create the conditions for the river to build and maintain desired features

## Slide 7: Chapman Ranch (Phase A 2019; Phase B 2021)
Notes: Massive floodplain lowering with great reveg success, less emphasis on oversized materials, immediate habitat gains but with room for the river to figure things out

## Slide 8
Notes: Lower everything to near base flow, make an exaggerated and undersized channel, and let the river figure out its new alignment and floodplain elevation

## Slide 9: A forward-looking review of Phase II channel rehabilitation sites?
We could hire a contractor to look at our objectives, our designs, and our effectiveness monitoring, and ask questions like:
What worked and what didn’t work?
What approach(es) would be most appropriate at our remaining sites?
When should we revisit old sites to maintain or improve them?

## Slide 10
But should we pay someone to tell us how to get somewhere if we don’t know where we are going?

## Slide 11: What is it that we are trying to accomplish?
Finishing the “47” sites?
Maximizing habitat capacity for juvenile salmon?
Restoring river processes?
Ensuring maximum bang-for-the buck?
Value judgements and gaming of any of these questions (or others) could result in specific design approaches being recommended.

## Slide 12: What if we decided:
Segment by segment, reach by reach, what should the Trinity River look like in the context of its current and potential geomorphic setting?
What tools should be applied to get it there?
What maintenance would be required (targeted sediment augmentation, wood loading, …)?

## Slide 13: Trinity River Corridor Management Plan
A science-informed common vision for a restored river corridor and a template for Phase III restoration
Include review of past work, but focus on a future desired condition
Identification of opportunities and constraints
Develop a future vision with a strategy of physical channel manipulation to achieve that vision
Gain partner buy in through interviews and review of products by partner staff, with incorporation and acknowledgement of partner feedback

## Slide 14: Alternatives
Status quo - keep doing the good work that we are doing
Proceed with SOW for contractor to provide retrospective assessment and recommendations for future rehabilitation sites
Develop a Trinity River Corridor Management Plan

## Slide 15: Discussion