Meeting Summary

Interdisciplinary Team

Monday November 8, 2021

MS Teams

Monday, November 8, 2021: 8:00 AM

Participants

Core members: Chad Abel (USBR, coordinator), Justin Alvarez (HVTFP), James Lee (USBR, coordinator), Ken Lindke (CDFW), Nick Som (USFWS)

Other participants/alt. members:  Todd Buxton (USBR/TRRP), Michael Dixon (USBR/TRRP), Karl Seitz (HVTFP), Bill Pinnix, Conor Shea (USFWS), Seth Lawrence (CDWR), Kyle DeJulio (YTFP), Seth Naman (NMFS).

Action Items Derived During the Meeting

Action Item 1:  James will send out the full proposal format to authors by COB today

Action Item 2:  Full proposal for Pre-Proposals #6,5,4,7,2 are requested to be submitted to James by January 14th, 2022

Action Item 3:  All members that did not yet submit the written evaluations for the pre proposals please send them to James to be sent out to all IDT members.

Action Item 4:  Any IDT member that wants to have comments or input on the Objectives and Targets document please send them to James before the next meeting.

Summary of Meeting by Agenda Item

Introductions, assign note-taker, agenda finalization

Seth Lawrence agreed to take note.  No changes to the agenda.

Agenda Item : Ranking FY2022 science solicitations

James:  Reclamation will start by putting their rankings in the table first.

Good proposals, two to three times the money available hopes we can fund more than top three as more funding comes available.

James:  asks that each group only provide ranking at this time not details.  Please send James detailed reviews so they can be included in the documentation.  James started discussing each ranking and felt RBM10 model update was important and used for lots of stuff.

Todd:   asks to just list rankings and see what results look like before discussing.

USFWS lists their ranking (rank based on proposal numbers i.e. proposal 1 is rank 5) 5,3,2,1,4,7,6,8.

Yurok has a 3 way tie and group discussion on how to rank those determined all can get same score

Yurok ranks 8,6,7,2,3,1,4,5

Hoopa ranks 4,3,7,5,2,1,6,8

CA State ranks 8,7,6,1,3,2,5,4

NOAA ranks 6,7,4,3,1,2,5,8

Based on ranking p6 is first P5 second, P4 third, P7 fourth.

Todd:  proposes to discuss results and possibly revisit ranking after discussion.

Nick: Wouldn’t p6 only be assumption without data from p4?  So is p6 worth doing without p4?

Kyle:  provides answer, model will tell us how differing types of habitat would provide food.

Todd:  If models don’t agree wouldn’t difference be chalked up to assumption issues and not comparison?  Model would need to be populated with real data before it is useful.  Ken, not fair to say comparison is not valid only that you have two different outputs between models.  Assuming one is right over the other model is not fair.  Both models have shortcomings so neither model solves problem perfectly.  Kyle, we have information to populate food abundance doesn’t know what more info would be needed.  p4 wouldn’t inform p6 as proposed because it doesn’t measure drift concentration, which is the input to NREI for p6.  Nick if wanted to make p6 more valuable you could carry some of the discussion here into p4 to make p6 better.  Nick we only have sparce spatial info on food availability.  Kyle distribution due to hydraulics so spatial food not as important.  Todd all models would be better with more data.  What is sacrifice in running p4 then doing p6 with the resulting data?  Kyle No drift data collected in p4 so no impact as proposed.

Bill:  Asked that since SAB ranked the proposals it may be valuable to look at that now so our results aren’t conflicting theirs.  James SAB is going to interact directly with TMC not the IDT.

Connor I am confused how the p6 model will work?  Question on food and how it moves through the model.  If it’s a steady state food input then only change is hydraulics.  Kyle you are correct this model is simple and other models feature more dynamic changes.  This model looks at food value vs energy to feed.  Model is mainly to compare different states i.e. pre and post project not how many fish will be produced.  Connor asks for more details.  Kyle Capacity model values zero or near zero flow but no food there so this model looks at favoring areas with food and holding ability.  Connor still has concerns that you could get same results with modifying the suitability curves.

Todd requests to move on to the RBM10 proposal.  Todd explains why RBM10 needs changes if its already accurate.  Fix some flaws and will be able to model flows below 300 cfs.  Appreciated the rankings.

James put cost values in and mentioned that P6 was $40,000

Seth:  Ranked RBM10 high for its ability to run below 300 cfs.  Important moving forward.

Kyle:  Agree with everything said about keeping models updated.  USBR sub daily model in upper river would be overlapping this tool so hopefully things can be integrated or use other model if its better.

James:  Moving on do we want to discuss any of the other proposals?

Todd:  question on P4?  Can we get any cost saving on this proposal.  Kyle, Humboldt State is the largest portion of the cost.  Todd, have you looked at any other options as Humboldt is known to expensive?.  Kyle,  due to proximity and ability it is only option.  Overhead is low and have gotten a good value up to this point.

Todd:  what will happen if we go to TMC with $268?  Will TMC find cash or will we have to cut budgets?  Mike likely will be accommodated at this point in the budget year but no promises.

Kyle: this project p4 was for short term learning with possibility of flow action.

James: wants to recommend full proposals for top four proposals and others remain available next year.  Should we ask rank 5 as well?  P2 who would prepare a proposal as back up as needed?  Kyle likely not a big lift to turn it to a full proposal.

Todd: wants to verify that no changes to the ranking are needed based on discussion here.  Nick will modify approach in full proposal based on what was heard here.

Todd:  what is due date etc?  James -Full Proposals due to SAB in mid December,  January feedback from SAB back.  Then to TMC for recommendation.  Wants to give project proponents a full month so due on Dec 15th?  Kyle need to check with HSU to make sure they can meet the deadline.  Will check back in with James.  Chad probably won’t be till March TMC so no need to push time to much.  Full proposals due January 14th.  Todd asked when format for proposal will be provided.  James will send by end of the day.

James:  asked if he can show Hoopa report to the group.  Shares the report.  Really likes the write up and wants to include in record

Full proposals from Pre-Proposal 6,5,4,7,2

Ken: providing a template on how to do this next year would be good.

Kyle: recommends using actual scores from the sheets not just a summarized rank.  Nick agrees.  James concerned that scores wouldn’t work due to some being harsh and some not.  Mike states may give a different answer so we will need to tighten criteria.  Ken wouldn’t suggest using the scores might end up with a different ranking.  Next year better way to go if we can tighten up the scoring process.

Agenda Item: Objectives and Targets Update:

James: If IDT wants to have some input on last springs document he is receptive to that idea.

Add feedback from IDT on objectives and targets to next meeting.

James:  looks like we are done any last thoughts

Next meeting is November 30th

No comments on last meeting notes so James will be posting them.

Meeting adjourned at 9:55 AM