Meeting Summary

Inter-Disciplinary Team and Flow Work Group

Tuesday November 30, 2021

Via Microsoft Teams

Tuesday, November 30, 2021; 1:00 PM

Participants

USBR: James Lee, Chad Abel, Todd Buxton, Oliver Rogers, Mike Dixon, Eric Peterson*

USFWS: Conor Shea, Reuben Smit, Nick Som

HVT: Justin Alvarez, Karl Seitz

YT: Emily Cooper, Chris Laskodi, Kyle De Juilio

CDFW: Ken Lindke, Wade Sinnen

CDWR: Seth Lawrence

USFS: Galen Anderson

NMFS: Seth Naman

County: -

Other: John Bair (McBain Associates)

* Note taker

Action Items Derived during the Meeting

Action Item: Lee and Naman to discuss memo edits tomorrow (12/1).

Action Item: Lee to resend Objectives and Targets guidance memo to IDT.

Action Item: Lee to send doodle poll for next IDT meeting targeting 3rd week of January.

Action Items Outstanding from Previous Meetings

None Addressed

Summary of Meeting by Agenda Items

- Introductions / Agenda Review

Lee coordinated the meeting, asked for introductions, and reviewed the agenda and purpose of the meeting.

- WY22 Variable Flows

Lee showed Flow WG Memo and Naman presented the proposed hydrographs.  EA provides a decision tree for elevated baseflows.  There are many possible combinations but it breaks down to the winter piggy-backing flow and 6 components for the elevated baseflow period.  Across several meetings, the FWG discussed processes and inputs, used a new hydrograph scheduling spreadsheet to develop schedules per component, and reviewed proposals.

There was much discussion about clarification of components and reasoning behind the proposed hydrographs.  Important points included the additivity of components on top of existing-condition baseflows, wettest case scenarios have peaks up to around 6000 cfs during elevated baseflow period, elevated baseflows designed to sustain until traditional restoration flows without gap, proposals all have same form for elevated baseflows, but scale to volumes allotted.

Buxton shared a workgroup document about needs and benefits of elevated baseflows that was used to strategize how to develop hydrographs for various aspects of the ecosystem.  Summarized that many are about growing food and feeding fish: newly inundated areas require about 28 days to develop a biofilm, 38 to start macroinvertebrate production, and 63 for that macroinvertebrate production to peak in food yield for young salmonids thus increased inundation over sufficient time results in more fish food.  Ended with use of a wetted area per discharge curve to calculate an inundation graph over time, annotated with foodweb timing.  Further points were made about peaks during elevated baseflows for dislodging food both instream and terrestrial. Request was made (and later fulfilled) for graph to show inundation as percentage over baseflow. De Juilio pointed out newly inundated areas function differently and have different invertebrate community (better fish food) than permanently inundated areas and that gradually increasing baseflows keep adding more new inundation.

Shea noted that there is lots of good analysis being discussed that did not come across in the FWG memo to the IDT.  These need to be better addressed in preparation for TMC or public.  Rogers noted there is Adaptive Management opportunity that should also be addressed.  This triggered some discussion of how to measure success.  Primary measures are likely to come from outmigrant monitoring (particularly condition factors).  Further monitoring of invertebrates would be beneficial but not likely this year. Peterson noted that there may be some opportunity to use periphyton monitoring to detect biofilm development.  Lee ended this discussion by suggesting this first year is an opportunity for general observations toward hypothesis development.

After a 10 minute break, Lee asked if the IDT was ready to move forward with recommending this to the TMC.  Several partner representatives expressed approval but Dixon noted that consensus requires only an ask for any objections, not a roll-call vote.  There were no objections.  The IDT will forward the recommended hydrographs to the TMC.

Further discussion of how to present this to the TMC ensued.  A briefing document was suggested.  Lindke said he and Naman are working together on a presentation and would welcome advice/help.  Dixon pointed out the EA has an Executive Summary that may help.  Abel conveyed some potential edits to Naman for the FWG Memo.  There was a little discussion of what needs to happen with the Memo, which Dixon said should now come from IDT to TMC and that he would provide Lee with an example.  This resulted in the Action Item for Lee and Naman to discuss a final memo tomorrow.

Lee released Flow Workgroup members from remaining for the rest of the meeting.

- Objectives and Targets

Lee presented this as a status check-in.  The Refinements process would like all Objectives to have complete Targets by June 1, 2022 for approval at the June TMC, or to have specific reasons for Target deferral.  Asked if this is reasonable?  Or could it even be by March?

General responses were positive. There are still several to be completed among Fish, Physical, and Riparian workgroups. Lee also said there would be revisits to the Objectives and Targets on about a 5-year cycle.  Lee will resend the guidance memo to IDT.

- FY22 Science Proposals

Lee briefed the group that full proposals are due January 14, using a prior TRRP template with minor adjustments.  The proposals will immediately go to the SAB for a 1 month review and prioritization.  Lee will give TMC the rankings from the IDT and SAB at the March TMC meeting.  Funding should be $250k, but could be more if funds become available.

There was brief discussion of moving the timeline up so that projects could be timed for variable flows.

3:20 PM Adjourn

Lee to send doodle poll for next meeting targeting 3rd week of January.