Notes from Physical Workgroup Meeting – August 24, 2022

Attendees: Todd Buxton (coordinator, TRRP), Josh Boyce (USFWS), Conor Shea (USFWS), Scott Kennedy (DWR), Karl Seitz (HVT), Smokey Pittman (McBain), Dave Gaeuman (Yurok), Roman Pittman (NOAA), Oliver Rogers (TRRP), Chad Abel (TRRP), Mike Dixon (TRRP), Brandt Gutermuth (TRRP), Emily Thorn (Ironwood), Leigh Rouse (Ironwood)

The meeting was scheduled to get feedback and support for the Sediment Augmentation EA that TRRP and Ironwood Consulting is currently developing. The intent of the EA is to add new augmentation sites above Indian Creek on the Trinity River mainstem.

These questions were asked of the group for a focused discussion.

1.) Of the 9 sites described in the document, are there any you believe we shouldn't pursue? Along those lines, the waterboard has said that our channel rehab permit (which discusses augmentation) likely gives us the flexibility to place at any of the 47 sites.

Any expiration on these permits, per Conor? The list is actually the master EIR sites, but pretty much the same, per Brandt. Difficulty of access could be a concern. Any additional latitude is always welcome, per Todd.

We’re oscillating back and forth between management flexibility and dialing back sites, Todd said. Why not just make big polygons where we can place, per Dave? This EA effort is more about public disclosure at this point, because waterboard and army corps are giving us permitting flexibility, Chad said.

Steelbridge Pier – long sediment monitoring station right below pier makes this site problematic as a augmentation location.

2.) The 2020 BiOp allows for fine sediment additions from hatchery to Sven Olbertson. The Waterboard has mentioned it would require a permit modification but it is a mod they would consider. Does the group believe the addition of fines upstream of Sven Olbertson is an objective we should pursue?

Todd mentioned that we kept asking about placing carcasses until they said no. Let’s not do that again. Consider this an opportunity to pursue. Dave said the way it’s done is the question, but the need in that reach of river is not disputed.

3.) The BiOp restricts the amount of gravel that can be placed in a year proportional to the water year type. Roman (NOAA) confirmed this for me. Should the EA reflect this, or should we pursue a different means in how we prescribe augmentation volumes?

Chad framed this question by adding, it's less about the water year and more about the peak discharge in the spring hydrograph. This year was critically dry and we had a 6,000 cfs peak. If the program moves (hopefully) to shifting flows earlier in the spring period, we may see higher discharges even in drier years, so the convention of only having discharges necessary to mobilize sediments in wetter years goes out the window. That's the issue I see with having augmentation volumes hinged to water year type.

Prescriptions are based on both peak and shape of hydrograph (Todd), but Dave said the peak/duration are big drivers. Gravel doesn’t have to move in that year, per Conor, as long as it doesn’t cause an impairment in the interim. Brandt thinks restriction on quantity is specific to high flow period, but he mentioned the 6,000 cy we placed in 2021 at the hatchery in a Critically Dry year. Dave reiterated, its all about the hydrograph. Todd offered to write up how augmentation volumes have been calculated for the EA. Roman spoke to Justin Ly this morning and would consider a change to proposed action – could be simple mod that doesn’t require reinitiation, but we would be creating new adverse effects that haven’t been analyzed. Could be email correspondence to change BA and why.

4.) Perhaps this question is better-suited for Fish WG, but I'd like to hear opinions in this forum too. The BiOp allows us to perform low flow augmentation in the same window as our in-channel work period (July 15-Oct 15). How far into the summer are we comfortable performing low flow augmentation in the upper river?

Conor thinks it might be better for Fish WG to weigh in on time of redd development or when fish are holding – but is that holding time for fall chinook, Todd asked? Todd clarified that holding is not concern for fall chinook as there is not a ripening time. Sculpted placements are most likely in low flow, piled placements in high flow.

- What times of the year? Brandt’s question here. At Steelbridge, Physical WG recommendations talked about placing in low flow channel 30’, Brandt assumes that methodology is meant for better transport. Brandt interprets that to mean early April to have a machine in-channel. Dave authored the Steelbridge recommendation. Dave thinks it better to not have pile of gravel in mid-river for months before high flow release, so prior to high flow release would be easier for public to stomach. Roman chimed in this would likely be a change in the proposed action – to drive a machine into the water in spring. Todd thinks you could use machine to move sediment into channel without entering channel. Dave believes equipment entering river is important for flexibility. Roman said you can do lateral berm in such a way to have minimal impact to river users…looks like brick or prism and can make it as tall as you can. Then you can drive on top of that.

5.) How much flexibility is important in describing grain sizes for augmentation? The convention has been 3/8" - 5" diameter, so we could say that generally that would be the size of material placed. I'd also like to hear again if most in the group believe, in normal situations, a max diameter of 4" is preferable (we previously had this discussion with Physical WG- want to revisit).

No gravel processing has occurred since 2017. At that point we were processing 4” max (per Dave). Todd said adult fish sizes are perceived to be getting smaller, meaning the size of gravel an adult can move might need to be reconsidered – this should be another question posed to Fish WG.

6.) Should the program invest in designer prescriptions? Meaning, creating piles that are proportioned (e.g., 30% under 1", 40% 1-3", etc.). This kind of screening would add to the expense of processing material, creating separate piles then mixing proportionally prior to placement.

Mike said, just analyze range of particle size for EA. Todd said gut says no. But there are gravel sorting plants that are size specific so we might be able to get different sizes more affordably. Or, pit run? Brandt responded, waterboard permit says “cleaned and processed” material. Majority of public outcry has been turbidity, and waterboard is not willing to raise 20 NTU limit, which means fine additions would likely need to occur during high flow injections only. But Brandt mentioned some pit run can be placed above water level during channel rehab projects, but placed material is sorted. Oliver mentioned the idea of “selective transport” meaning different size materials take different pathways. Could be an interesting test, per Todd – significant sorting doesn’t occur in this river because of short peak flows. Dave said sorting happens for various reasons – why do we need to specify? (for the EA, we don’t). Other point is lot of processing occurs with channel rehab and we do create different piles. At Oregon Gulch, the specs have several different mixes of material called for. There’s probably 3 products – oversized, something similar to fish rock, and “some other stuff”. So we can create different size material that can be remixed.

Conor said look at coarse sediment management plan prepared for 2007:

McBain & Trush Inc. 2007. - at the TRRP DataPort

Trinity River Restoration Program (TRRP): Document Details Page

McBain & Trush Inc. 2007. Coarse sediment management plan, Lewiston to Douglas City, Trinity River, CA. Report to the Trinity River Restoration Program by McBain & Trush Inc., Arcata, CA. --- TRRP'...

Meeting started at 11am and adjourned at 12:40pm.

After the meeting, Chad sent these questions to the Fish WG coordinator:

1.) The 2020 Biological Opinion allows us to perform low flow augmentation in the same window as our in-channel work period for channel rehabilitation (July 15-Oct 15). How far into the summer is Fish WG comfortable with low flow augmentation in the upper river (above Indian Creek confluence)? We'd likely not truncate these dates in the EA, but it could inform us as to when contracted activities would occur.

2.) Size bin for augmentation historically has been 3/8"-5" diameter material, but processing since at least 2017 (and likely earlier, per Dave G.) has screened to a max size of 4". Physical WG members mentioned anecdotal evidence that adults are getting smaller, which could mean the size of gravel an adult can move in building redds might likewise need to be reconsidered. We'd like to hear Fish WG thoughts on this.

3.) The methodology for placement for at least one of the new sites being analyzed would have heavy equipment enter the channel for a mid-river placement prior to high flow releases (before April 15). This would be a change to the proposed action in the 2020 Biological Opinion. What concerns does Fish WG have on incorporating this approach? We could limit it to a specific work window (e.g., April 1-15) if there is a concern about juvenile fish still being in the alevin stage or not being fully mobile and able to evade machinery prior to XY date.