Meeting Summary

Inter-Disciplinary Team

Monday, December 12, 2022

Via Microsoft Teams

Monday, December 12, 2022; 10:00 AM

Participants

USBR: James Lee, Chad Abel, Oliver Rogers, Mike Dixon, Eric Peterson*

USFWS: Bill Pinnix, Nick Som

HVT: Justin Alvarez

YT: Chris Laskodi, Kyle De Juilio

CDFW: Ken Lindke

CDWR: Seth Lawrance

USFS: Galen Anderson, Eric Wiseman

NMFS: Seth Naman

County: -

Other: Scott McBain (McBain Associates)

* Note taker

Action Items Derived during the Meeting

Action Item: Naman to work with Flow WG on who will monitor river forecasts and to further resolve flow scheduling needs for WY23.

Action Item: Peterson to complete revisions of Flow Scheduler spreadsheets.

Action Item: Lee to send invite for IDT meeting on Limiting Factors Analysis and FY24 solicitation January 11, morning.

Action Item: Lee to send invite for SAB selection committee January 18, morning.

Action Items Outstanding from Previous Meetings

None Addressed

Summary of Meeting by Agenda Items

- Introductions / Agenda Review

Lee coordinated the meeting, listed participants, and reviewed the agenda and purpose of the meeting, mentioning some details that are summarized within those sections below.  Lee also mentioned two additional items:

- Dixon presented the TMC with results of the TRRP cultural poll (of TMC and TRRP staff).  One point made was that technical staff may not always be well informed of report completion, coming meetings, or other coordination needs.  Brief discussion included suggestions for an email list of all tech staff for sending out notices – perhaps with a monthly look ahead / look behind.

- Interfluve expects to have a draft phase II review document out at the end of January, so people may want to be prepared to review it.

- WY 2023 Flow Scheduling

Last week TMC vote approved Winter Variable Flows (WVF).  Dixon has sent letters for RD approvals.  We need to start moving forward with implementing.

Naman and Flow WG will work out who is to monitor river forecasts for events that could trigger a synchronization flow and further resolve timing of proposals or other needs for FY23 spring hydrograph.  Recommendations for spring need to be presented to TMC at March meeting with a review by IDT at a meeting prior.  Peterson noted that the Flow Scheduler spreadsheets were revised last year to accommodate WVF components and convenient scaling of hydrographs but a few glitches have since been found, which he will fix this week.

Discussion ensued on how the spring schedule may need to accommodate a variety of possible volumes remaining and that typical modeling efforts may not be realistic across so many possibilities.  It was noted that modeling often is insensitive to the differences between proposed hydrographs, so the value of modeling has become questionable.  Lee noted that TMC motion specified monitoring and staff should be prepared to provide monitoring results to TMC next year in September or December.  Naman and others referred to the WVF EA appendix on monitoring and that some of it is already being done.  Some results will not be available by this time next year but others are largely data exercises that can be easily taken to TMC next year.  Rogers suggested that feedback to TMC might include the process of implementing WVF; Naman pointed out that reconsultation may also change future scheduling processes.

- FY 2023 and 2024 Science Planning Update

Lee reviewed where we are at and where we need to go.

For FY23 special science funding, IDT prioritized 6 questions and received 4 proposals.  Lee briefly described the proposals: Egg Survival, Lewiston Temperature Modeling, Hyporheic Flow for Foodscape, and Geomorphic Change relative to Channel Rehabilitation.  SAB reviewed these and recommended all be implemented, although (1) the Egg Survival proposal needs major revision based on limited sampling and (2) one SAB member recused himself from the Hyporheic proposal review so Lee is trying to find one more person to give it a review.  Lee does not foresee any problems overcoming these concerns.

For FY24 the Science Plan within the coming Program Documents is still in draft form but Lee feels is sufficiently ready for application.  Two important aspects are (1) competitive allocation of funds and (2) do a limiting factors analysis (LFA).  Lee would like the program to start work on LFA to take a proposal to the TMC in June.  Lee then opened discussion on LFA and the FY24 process.

Som reiterated need to prioritize LFA.  De Juilio pointed out that the 6 priority questions (6Qs) with only 4 proposals leaves lots of room without needing to redefine questions.  Points were also made on the intended process in new Program Documents starts in July so we are already behind.  There were some thoughts of bringing in external entities toward LFA/6Qs, but time was limited.  Alvarez had discussed ideas with Scott McBain (who had joined the meeting).  Scott briefly outlined an idea to scope-out LFA needs with external experts – would not be a big project but was too much to put together in the short time that was available for the 6Qs.  An idea came up of trying to do some scoping ahead of the next solicitation but it was pointed out that funding such scoping would be out-of-sync with the competitive funding processes. Decision was for IDT to meet in January (11th) to scope-out LFA along with the FY24 solicitation process.

- Staffing the SAB

Lee presented the need for SAB staffing to the TMC last week.  Intention is for IDT members to form the Selection Committee (core members may hand-off to alternates but intent is to not have both participating).  Purpose of SAB is for providing external review.  Lee’s suggestion is to add 3 new SAB members while retaining existing 2 members for approximately 1 year for overlap with the new, then replace those 2 as well.

There was some discussion of “nominating” SAB members vs a broad solicitation for application.  Apparently current draft of Program Documents includes an SAB Charter that refers to nominations.  General consensus was that this would need to be a solicitation (though Program staff could encourage individuals to apply).  Dixon confirmed that it would be very difficult to enact the contracting process for “nominated” individuals as there is little possibility of sole-source contracting.

Lee requested a first meeting for the SAB Selection Committee.  The morning of January 18th was found to be best.

- Workgroup coordinator election discussion

Lee outlined anticipated changes in workgroup coordinators and current coordinators present confirmed or informed of more.  Nearly all workgroups are likely to get new coordinators over the next month or two.

12:00 PM Adjourn

Adjourned with precise timing!