## Slide 1
Q3 Spring
Q4 Summer
Q2 Winter
Q1 Fall
TMC (December) approve O&T
TMC (March) Spring Hydrograph
TMC (June) Budget
TMC (September) Water Year Strategy
IDT TMC prep Spring Hydro
IDT Sci Proposal
IDT Key Uncerts
Flow WG Water Year Strategy
Flow WG Spring Hydrograph
RAE WG Wood Augmentation
IDT Research Qs [sep meeting?]
RFP
Proposals
SAB
Physical WG Gravel Augmentation
SAB
Science Request
Reviews
IDT Proposal Completion (via email?)
SAB*
All WG
All WG
Assigned WG Reviews
All WG
All WG
All WG Research Qs
Proposal Revision*
IDT O&T
All WG
All WG
All WG* Key Uncerts
SAB*
All WG
All WG
All WG O&T (year-round)
IDT Proposal Assignments [via email?]
* = not specified in TRRP Science Plan
SAB
SAB*
All WG
All WG
All WG Coordinator Changes?
All WG
All WG
All WG Workgroup Work Plans
IDT
Work Planning
IDT Water Year Strategy

## Slide 2
TRRP Science Plan section 3.3.3
References / Notes
Motion approved by TMC (7:1), June 2024: Any recommendations or conditions for WY 2025 flows between 01 Oct and 15 April are to be submitted to the Flow Workgroup by 19 July and any specific hydrographs are to be submitted to the Flow Workgroup by 9 August.