| # Physical Workgroup Meeting (Draft) Agenda |  | Location: Teams call Microsoft Teams Need help? Join the meeting now Meeting ID: 214 427 595 939 Passcode: Ne7uu9SQ |
| --- | --- | --- |
|  |  | Date and time Feb 25, 2025 09:00-16:00 |
| Coordinator: | Smokey Pittman |  |
| Desired Outcomes: | - Robust discussion of a gravel augmentation recommendation procedure leading to a plan for developing one. - Re-engage sub groups and help them get moving toward completion |  |
| Please review: | - Individual sub group deliverable obligations |  |

| Agenda |  |  |
| --- | --- | --- |
| Time | Topic | Presenter |
| 09:00 | - Welcome and introductions - Establish a note taker (Karl) - *Also try turning on the transcription function in Teams - Review meeting objectives | Smokey |
| 09:15 | Reminders: - Review the annual cycle map (Smokey) - 2025 Gravel Augmentation Recommendation from PWG (James) - FY2026 Science Proposals Deadline (Eric) - Hydrograph Recommendations to Flow WG (overdue but still relevant) Patrick | See left |
| 09:30 | Review O&T Subgroup Progress - Bar Area Sub Group (Todd) - Valley Width Sub group (Kyle) | See left |
| 10:00 | Review Monitoring Subgroup Assignments (need these done by June) - Terrain / SRH-2D 40 Mile Model – Dave Gaeuman - Detrending DEM – Colin Hughes/Patrick Flynn - Grain Size Facies Map – Conor Shea - Active Bar Monitoring – Smokey Pittman (Done) - Sediment Transport (Hydrophones) – Smokey Pittman - Total bedload transport at Douglas city– Kyle DeJuilio - Stream gaging – FWG is the lead, Smokey Does anyone need another volunteer to help? | See left |
| 11:00 | Toward developing a gravel augmentation procedure: - How it is currently working (Smokey/James) - How it used to work (Smokey/Dave/Todd/Conor) - Statement of the problem (lack of information, too big of an ask for most members, we need to be able to deliver a tangible product in a practical manner) - Two solutions/perspectives at this point: (1) TRRP or others provide ideas/proposals to PWG to evaluate, (2) PWG implements a prescriptive approach (e.g. spreadsheet/checklist/score or similar) - Other ideas? | Smokey |
| 12:00 | Lunch |  |
| 12:30 | Finish gravel augmentation recommendation discussion. | Smokey |
| 2:00 | - Environmental Flow Evaluation Study (see note below) | Eric |
| 3:00? | - Adjourn |  |

Eric Petersen email 2/11/25 excerpt:

…”Presumed next step after that would be to ask workgroups to fill in hypotheses, with at least a paragraph discussion, then start on the Anticipated Results and  Monitoring  sections.  My goal would be to have those fleshed out pretty solidly by the end of summer.  Evaluation sections completed by the end of the calendar year.”