Physical Workgroup Quarterly Meeting – 7/14/2025

Attendees – Smokey Pittman, Scott Kennedy, David Gaeuman, Josh Boyce, Patrick Flynn, James Lee, Colin Hughes, Kyle De Julio, Eric Peterson, Reuben Smit, Seth Naman

Notes (Smokey)

Meeting objectives:

- Re-engage monitoring and modeling subgroups and help them get moving toward completion

- Provide TRRP with ideas for FY2027 Science recommendations

Reminders:

- Review the annual cycle map (Smokey)

  - Quarters are the fiscal quarters

  - Discussed WG coordinator election – none recommended

  - Smokey will submit annual workplan in late summer

- 2025 Hatchery Reach Augmentation (James)

  - Requests strong recommendations from the WG’s to cover this action

  - Agreed to schedule another meeting with RAEG and PWG to formulate this recommendation

  - If we can’t get consensus on wood, ok to just do the sediment his year

  - We don’t have our FY26 budget yet, but TMC approved $300k for wood and $100k for sediment this year (plus we had a surplus from last year)

- Review Monitoring Subgroup Assignments (need these done by late August

  - Terrain / SRH-2D 40 Mile Model – Dave Gaeuman

  - No work has been completed yet

  - Should be fairly easy to finish

  - Smokey sent Dave template

- Detrending DEM – Colin Hughes/Patrick Flynn

  - Done

- Grain Size Facies Map (formerly Colin)

  - Reuben provided 2025 update

  - The data show the river has fined since 2014

  - 2025 data sent to HVT, have not heard from them

  - There may be a sampling bias toward finer material

    - DG suggests sub sampling with pebble counts to see if there’s a systematic bias

  - Reuben volunteered to pick up where colin left off

  - Smokey will query HVT and also let them know we are working on this monitoring review

- Active Bar Monitoring – Smokey Pittman (Done)

  - Finished

- Sediment Transport (Hydrophones) – Smokey Pittman

  - Should be done fairly soon.

- DSS Model - Total bedload transport at Douglas City– Kyle DeJuilio

    - Got started, has a draft almost ready for DG to review

    - Will send to Smokey when done and if no suggested change, Smokey will forward to the PWG for review

- Stream gaging – FWG is the lead, Done

- Additional Sediment transport monitoring needs (new group)

  - Volunteers: Smokey (lead), Dave

- FY2027 Science Proposals - Smokey shared these (after the meeting) as a possible first draft for TRRP:

  - Revisit tracer gravel studies up near Lewiston

    - Radio tagged tracer gravels have not been monitored for over 5 years

    - Presents an opportunity to build upon work that already been done

    - Would provide insight into:

      - sediment transport dynamics related to five peaks >8,000 cfs

      - the fate (transport distance) of injected gravels over time

  - Additional sediment related monitoring

    - Initiate robust sediment augmentation monitoring

      - Currently not being performed

      - Would facilitate more effective decision making for gravel and fine sediment augmentation recommendations

      - Relating to site-specific objectives would provide robust evaluation of augmentation effectiveness

    - Calibrate hydrophones with bedload sampling

      - Hydrophone signals require site-specific and up to date calibration data to provide sediment transport calculations

      - Would inform:

        - gravel augmentation monitoring,

        - reach scale sediment budget and

        - environmental flow effectiveness monitoring

    - Initiate turbidity monitoring

      - We need baseline as well as post-implementation monitoring for fine sediment augmentation

      - Informs recreational needs “fishable days”

      - Could be used for suspended sediment load computations (when calibrated with suspended sediment sampling)

  - Evaluate environmental flow effectiveness

    - These flows are intended to influence Physical Objectives 3,4,5,6,7

      - Increase bed mobility and scour

      - Increase bar area

      - Maintain sediment mobility thresholds at favorable levels

      - Maintain fine sediment storage at healthy levels

      - Promote channel migration

    - Studies could be designed to assess how well these flows accomplish these (and likely other) objectives

    - Studies could be designed to contrast ROD flow effectiveness with Environmental Flow effectiveness

- Environmental Flow Evaluation Study

  - Eric Petersen provided an update regarding what the evaluation working group has come up with so far

- Alluvial Attributes Discussion

  - Eric and Seth provided a summary of work completed to date

  - PWG will get to review this table later in the process