# Riparian & Aquatic Ecology WG — Meeting Notes

Date: February 3, 2026

Time: 09:00–12:00

Coordinator: Brad Nissen

# Meeting Attendance

Brad Nissen — USFWS (Arcata) — RAE WG coordinator/facilitator

Simone Groves — Riparian Ecologist (Hoopa Valley Tribe & TRRP) — plants/wood strategy lead

Don Ashton — Herpetologist, Applied River Sciences through Hoopa Valley Tribe — frogs/turtles, FYFAM operator/support

Kenneth Lindke — CDFW Fish Biologist — environmental flow study lead

Oliver Rogers — Civil Engineer, TRRP; Design Team coordinator

Patrick Flynn — Trinity County — Flow WG representative

Kiana Abel — Public Affairs Specialist, TRRP

Amelia Fleitz — Fisheries Biologist, Shasta-Trinity NF (USFS)

Eric Peterson — TRRP Science Coordinator — presenter (Inundation & Scour Modeling)

Jeanne McSloy — TRRP Natural Resource Specialist

James Lee — Implementation Branch Chief, TRRP

# Agenda finalizations

Reminder to encourage camera-on participation for engagement; not mandatory but preferred.

Quick round of introductions completed.

# Update on next steps after visit to BOR parcels

Prior memo from RAE WG to Design Team requesting their thoughts on concepts/opportunities for small BOR parcels; formal response pending.

Design Team met with BLM; long-term: transfer parcels to BLM; short-term: explore ecologically beneficial uses (stream restoration, seed planting, etc.).

Discussion of specific parcel (River Acres parcel). Potential for plant cultivation exists but requires crew support.

Public engagement option: Kiana offered TRRP-led volunteer events (planting/invasive removal) where feasible.

Scope clarification: questions whether Design Team is right venue for upland design; suggestion to broaden that group’s expertise (include riparian/upland specialists).

# Wood Management Strategy & Plan writing

Reviewed annotated outline (2023; approved by RAE) — sections now need consolidated drafting.

Integration with Large Wood EA required to avoid duplication and align permissions vs. prioritization.

Author team: target ~4 engaged authors over next 1–2 months; candidates include Fred Meyer, Yurok Tribe rep, Patrick Flynn, Oliver Rogers, monitoring contributors (Josh Boyce, Reuben Smit, Jackie Bridegum).

Monitoring component needs dedicated lead (Simone seeks support; suggested: John Bair or AFWO monitors).

EA constraints: seasonal limitations and specific where/when; document will summarize EA constraints while recommending priorities.

# FYFAM Updates

The FYFAM Funding/process currently informal; desire to formalize in AFA tasking for annual model runs, include model validation, and specify sites/outputs for DSS.

Model stack: >20 sub-models with dependencies (e.g., RBM10, topo/bathymetry). Current sites for running the model: Chapman Ranch (as-built), Upper O’Connor Creek (90%).

Validation approach: proposed 2 sites, 1–2 visits/week over 4–6 weeks + model runs (~$50–100k ballpark).

Capacity/skills: Simone to learn/participate (prefer in-person training); Don continues as primary operator short-term; suggestion for workshop to broaden staff familiarity.

# NWPT in DSS brainstorming

Desire to integrate turtles into DSS; current gap is metrics/models to translate needs (thermal/overwintering/upland nesting) into flow-responsive outputs.

Structured Decision Making effort (Army Corps + USGS + OSU; led by Kathleen Smith) starting Feb 20 may yield transferrable methods; keep Trinity needs in view.

2026 turtle temperature proposal deferred; maintain as placeholder for helping with this.

# Inundation & Scour Modeling Presentation

Prototype foodscape accounting using SRH-2D across hydrographs to track floodplain inundation and streambed scour, to infer benthic macroinvertebrate succession timing (~10 weeks for peak production).

Duration traces: Safety-of-Dams (SoD) winter base elevations sustained 10–12-week inundation traces aligning with fish-food peaks; without SoD, pulses dropping to 300 cfs would have ended traces early.

Hydrograph comparisons: alternative hydrographs show ~15% higher week-10 acre-days under one scenario vs. adopted; ROD hydrograph produced lower Jan–Apr inundation and pushed week-10 into July.

Model limits: no interpolation between SRH-2D runs; mesh cell all-or-nothing inundation; no tributary accretion yet; scour currently underestimates (~10% of perennial channel at 6,000 cfs).

Potential applications: fish food, riparian root growth windows, frog egg mass exposure tracking; supports DSS comparisons among hydrographs.

# Environmental (winter) flow study

Year 2 of environmental flow management implementation; planning Year 3 next WY.

Study plan being built: cross-entity team by discipline; hypotheses culled/refined via SMART criteria; prioritization meeting Thursday; final set will advance to study plan drafting and program review cycles.

SoD releases good for river, but complicate experimental attribution; acknowledged in design/analysis.

# Re-vegetation recommendations

Early discussion emphasized riparian maintenance funds use (seed collection/propagation, grow-out contracts, invasive treatment, replanting at underperforming ESL sites).

Need for WG scientific support to provide rationale/validation for designs; full recommendations deferred due to time.

# Flow WG recommendations

Recommendation concepts: return to base flows early when possible; explore flows <450 cfs to address frog/turtle objectives; open summer base flow conversation (longer-term, bandwidth/ESA coverage constraints acknowledged).

Near-term path: route WG recommendations to Flow WG and consider hydrograph proposals that reflect biological objectives; avoid over-reach until pool stratification study finalized to justify targets.

- Saved for Next time: Continue discussion on work group recommendations, ran out of time to discuss sediment augmentation and could use more discussion on other recommendations as well (e.g. flow and summer base flows, etc.)

- Agreed to meet again in early May.

# Action Items Summary

| Owner | Task | Due Date |
| --- | --- | --- |
| Brad Nissen | Circulate meeting notes and action list; send poll for next meeting | TBD |
| Oliver Rogers | Add WG memo review to next Design Team agenda; prepare reverse memo | TBD |
| Simone Groves | Email author invites/expectations; read LW EA; draft strategy; prepare scope justification for revegetation | 1–2 months for draft; TBD for email |
| Fred Meyer | Collaborate with Simone on LW EA integration and drafting | 1–2 months |
| Don Ashton | Provide citations/text for reptile/amphibian benefits; outline validation methods | TBD |
| James Lee | Draft FYFAM formalization memo; send to Don & Jeanne, then WG | TBD |
| Jeanne McSloy | Review FYFAM memo draft; assist with validation planning | TBD |
| Patrick Flynn | Carry WG recommendations to Flow WG; solicit additional inputs | Feb 12 meeting |
| Eric Peterson | Continue inundation/scour model development; troubleshoot pool stratification; coordinate analysis with Nate Bradley | TBD |
| Josh Boyce | Respond to author invite; consider monitoring lead role | TBD |