| # Fish Work Group # Meeting Agenda |  |  |  |  | February 9, 2011 |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | 9:30 AM – 4:00 PM |  |
|  |  |  |  |  | U.S. Fish and Wildlife Service Arcata, California |  |
| Coordinator: |  |  | Joe Polos |  |  |  |
| Desired Outcomes: | - Develop input for the IDT on Fiscal Year 2012 work plan. - Provide guidance on the Juvenile Salmonid Density Investigation Plan - Develop short list (~6) performance measures - Initiate a plan for WG coordination and misc. tasks |  |  |  |  |  |
| Please read: |  | - FY 2012 work plan straw man from the IDT that includes interdisciplinary - Juvenile Salmonid Density Investigation Plan issue document - TRRP metric document and metric spreadsheet |  |  |  |  |
| Please bring: |  |  |  |  |  |  |

## Agenda Items

| Time | Topic | Presenter |
| --- | --- | --- |
| 9:30 | Introduction / agenda review and finalization | J. Polos |
| 9:45 | Discuss FY2012 work plan developed by the IDT: - Need to incorporate the two unranked fish assessments (lower Klamath adult fish disease monitoring and SF Trinity Spring Chinook limiting factor analysis) - Recommend re-ranking of assessments – we need to provide the logic to justify any recommended changes - Items/tasks identified by the IDT: - Combine Item 6 (4J-FC & SC Monitor smolt timing, as well as pre-smolt/smolt size, condition and disease incidence at outmigration (fish in hand)) and Item 7 (4J-FC & SC Trinity River Juvenile Chinook Salmon Disease Assessment). (COMBINE) - Investigate Item 39 (12 H Re-evaluate appropriateness of the species-specific Water Year and seasonal temperature targets for rearing juveniles, outmigrating smolts and spawning adults being used in the Trinity River); Joe Polos will create a summary based on discussion with Scott Foote. (SYNTHSIS REPORT MAY ASSIST IN THE NEED FOR THIS PROJECT) Invert example – not for FY2012. - Reconsider the rank of Item 47 (3H & 4H Map and quantify the extent (area) of available adult holding habitat at rehab sites and throughout the mainstem) given concerns expressed by fishing guides and Phase 2 planning. (Channel design team needs this for the Phase 2 planning – possibly addressed by Daryl (FWS) and Physical WG – need to work with the Fish WG to bring in the biological component if this moves forward) - Reconsider two items that received input from the TMC. Where should these items be reanked? - Consider if fish (e.g. brown trout) need to be added to the unranked invasives item (15W Monitor abundance of invasives (e.g., bull frogs, New Zealand Mud snails)) (NO) - Determine if a summary will be provided for Item 50 (Map and quantify the available spawning and rearing habitat in tributaries). (Not write-up had IDT ask Watershed WG if there is specific infor they need) | J. Polos/E. Clarke |
| 12:30 | - Lunch – get something to bring back to the meeting |  |
| 1:00 | - Juvenile Salmonid Density Investigation Plan – WG to provide recommendation/guidance to project proponents concerning metrics for this assessment | J. Polos/B. Pinnix |
| 2:00 | Performance Measures | N. Hemphill |
| 3:00 | Work group topics - Facilitation / consensus building training (2 day event Feb 24-25th) in Weaverville - Charter - Biographies of members (Biographies describing the relevant experience and expertise of each core member will be posted on the Program website). - Subgroups - Meeting dates – set up for the rest of the year. Note taker | J. Polos |
| - 3:45 | - Action item review | J. Polos |
| - 4:00 | - Adjourn |  |