| # DRAFT Version Date 10 May 2012 # Temperature Work Group # Meeting Agenda |  |  |  |  |  | May 23, 2012 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | 9:30-3:00 |  |  |
|  |  |  |  |  |  | TRRP Office, Weaverville |  |  |
| Coordinator: |  |  |  | Rod Wittler |  |  |  |  |
| Desired Outcomes: |  | - Advance the Lewiston Special study - Keep up with workgroup business |  |  |  |  |  |  |
| Please Read: |  |  | - Lewiston Service Agreement - April 13 TWG Meeting notes - Lewiston Special Study Special Study: Initial Alternatives Description - May 1, 2012 |  |  |  |  |  |
| Please Bring: |  |  | Yourself |  |  |  |  |  |
| ## Agenda Items |  |  |  |  |  |  |  |  |
| Time |  | Topic |  |  |  |  |  |  | Presenter |  |
| 9:30 |  | Introductions/Agenda Repair |  |  |  |  |  |  |  |  |
| 9:45 |  | Review April 13 meeting notes |  |  |  |  |  |  | Rod |  |
| 10:15 |  | Review SOW and progress - Team developments - Clarify and research conceptual alternatives with TRRP and partners to provide a unified focus – Completed April 13, 2012. - Develop draft alternatives descriptions, including a written summary for review by TRRP – Completed May 1, 2012 - TRRP & Partners (Temperature Workgroup and others) review and comment on draft alternatives – Focus of May 23 meeting - Revise conceptual alternative descriptions based on comments and resubmit until TRRP accepts alternatives for continued analysis – To be done by MP-700 following May 23 meeting - Prepare final conceptual alternative descriptions (3-5 page summaries per alternative) – To be done by MP-700 |  |  |  |  |  |  | Fred Holz |  |
| Noon |  | Lunch |  |  |  |  |  |  |  |  |
| 12:30 |  | Updates - Real-time summer temperature management - W2 Model development - Cold Water Pool Sensitivity Analysis - 2012 reservoir inflow/prediction performance - SRTTG |  |  |  |  |  |  | Rod |  |
| 3:30 |  | TWG 2012-2013 Meeting Schedule - Workgroup milestones – Process flow chart - Meeting scheduling |  |  |  |  |  |  | Ernie Rod |  |
| 4:00 |  | Adjourn |  |  |  |  |  |  |  |  |