# Meeting Summary
FLOW WORKGROUP

# TRRP Office, Weaverville, CA

# April 12, 2012

# Thursday April 12, 2012, 9:30 AM

### Participants

Core members: Tim Hayden (Yurok Tribe, Coordinator) and Aaron Martin (Yurok Tribe); George Kautsky and James Lee (Hoopa Valley Tribe [HVT]); Joe Polos (FWS); Eric Wiseman (USFS); Seth Naman (NOAA Fisheries).  Via Webex: Teresa Connor (DWR); Sara Borok (DFG).

Other members: Ernie Clarke, Rod Wittler, Robin Schrock, Andreas Krause, Eric Peterson and Nina Hemphill (TRRP); Don Reck (BOR).  Via Webex: John Bair (McBain and Trush/HVT consultants).

Other Participants: Via Webex: Kelli Gant (Trinity Lake Alliance).

Note taker: Donna Rupp (TCRCD).

# List of Action Items Developed at the Meeting

Rod will get feedback from dam operators on ability to release 50 cfs.

Request fish group to write a summary of what is needed to analyze outmigration timing. This data is required to make more informed decisions regarding flow release schedules.

By Friday 4/13 noon core members and note taker should provide written comments to Rod.  Rod will get to Robin by Monday.

Tim, Ernie and Robin need to get revision to TMC & TAMWG and close the loop.

# Decisions Reached at the Meeting

Decision: Support Riparian A flow regime alternative under normal water year.

# Work Group Action Items and Status

As of yesterday, there were 19 open flow action items. They fell into 6 categories:

- Water Year 2011- One item; draft WY11 draft circulated 4/3/12. Comments on draft due to Krause on April 27, 2012

- Water Year 2012 – Four items; all were needed to develop the briefing memo in advance of the 3/20/12 circulation

- Water Year 2013 – Four items; Tim will use them to develop agenda for May 9

- Fall flows – Three items; will be discussed during afternoon session

- Ecosystems Function Model – Two items; Nina proceeding with pilot

- Programmatic – Five items; nothing pressing for today’s discussion

| Action | Status | Category |
| --- | --- | --- |
| The Fall-flow subgroup (Nina Hemphill with Ernie Clarke, George Kautsky and Tim Hayden) will review the 2010 and 2011 memo and synthesize into one memo to be reviewed by the flow workgroup. Tim will send out a draft well before the conference call in late November | COMPLETED | FALL |
| Tim Hayden or Nina Hemphill will present the final memo to TMC in December and request motion to pass onto Reclamation to formulate an implementation. The TMC should ask for formal response from BOR whether they will consider the memo and how they will respond | COMPLETED |  |
| Ernie Clarke will coordinate with Don Reck in November to let him know where the Flow Workgroup was headed and invite him to the TMC meeting in December | COMPLETED |  |
| Nina Hemphill will send to the Fish Workgroup and the Wildlife and Riparian Workgroup her existing ecosystem processes (HEC-EFM) or flow based rules from the Flow Study and ask them to prioritize them. | COMPLETED | EFM |
| Nina Hemphill will email her summarization on HEC-EFM to the Flow Workgroup and ask for feedback. | COMPLETED |  |
| The Flow Workgroup will address winter base flows in May. | OUTSTANDING | WY13 |
| Flow Workgroup will address real time temperature management in May. | OUTSTANDING |  |
| Andreas Krause will circulate to Rod Wittler the write up on instituting a 3-day ramp-down (on or about Oct 15) as part of the normal operating procedure. | OUTSTANDING |  |
| Tim Hayden will add in as an agenda item for the May flow meeting a discussion on summer base flows. He will send out the agenda by April 3. | COMPLETED |  |
| Outline / plan to develop "current knowledge" and "AM experiments" reports. | OUTSTANDING | PRGM |
| develop flow based performance measure(s) that directly evaluate effectiveness of releases (instead of the indirectly as the current water accounting performance measure does) | OUTSTANDING |  |
| develop annual flow schedule process. Include information in annual program calendar. | COMPLETED |  |
| Andreas Krause will follow up with Paul Zedonis and Mike Deas regarding the need for North Fork gauging data | COMPLETED |  |
| Andreas Krause will incorporate comments received in the adaptive management flow planning report | OUTSTANDING |  |
| Andreas Krause will write annual 2011 flow implementation report | COMPLETED | WY11 |
| Workgroup members to submit proposed flow schedule alternatives to Rod Wittler by March 9. | OUTSTANDING | WY12 |
| Ernie Clarke will update Appendix D of the Briefing Memo this week (March 17). | COMPLETED |  |
| George Kautsky would provide the modified-peak, pool-scour proposal to Tim Hayden, Rod Wittler, and Ernie Clarke by close of business Tuesday. Ernie Clarke will submit it to the Physical Workgroup for review. The proposal would go to Rod Wittler by close of business on Wednesday for the temperature modeling. Wittler would need Physical Workgroup input by start of business Friday morning. | COMPLETED |  |
| Ernie Clarke will contact the outreach coordinator Jeff Morris regarding a public meeting describing the flow schedule. | OUTSTANDING |  |

# Summaries for Agenda Items

Review/Approve Agenda, Introductions

Tim Hayden opened the meeting and the attendees introduced themselves.  George would like to discuss gravel injection in item #4.

Flow Workgroup Administrative Items / Update Near-term Action Tracker Items

Ernie Clarke went over posting agendas and summaries on website. Kim posts summaries and work group leads post agendas. Kim maintains the Action Tracker. Action tracker will be updated based on notes.

April 2012 Current Conditions Update

Rod Wittler projected PowerPoint  flow release scheduling information for this backup meeting. The amount exceeded 10% prediction from last meeting. This “March Miracle” had only a 25% chance of occurring. 1025 acre feet is the number we’re at now. The northern system is faring better than rest of the state at 107% of normal. Still behind curve on inflow into Trinity Lake. The amount of 1025 a/f is right on the line between dry and normal as of April 1. Water year criteria table is from EIS and flow study but is slightly different than tables used previously. Because of the language – “more than or equal to” – the 1025 a/f indicates a Normal Water Year according to the ROD.

Update - 2012 Normal WY Flow Scheduling Priorities and Considerations

Considerations for 2012: slide in presentation (attached).

Implementation consideration: Base flow concern for construction schedule. 450 base flow normally reached on July 22. Permit for construction starts July 15. Preference from construction is to be able to hit base flow ASAP. Preference is to get to base flow by July 15, but no later than July 22, if possible. There is still some flexibility in date. A flow of 500 cfs would not be problematic for in-channel construction. Could do 600 cfs, but may add to construction costs. This information sets the stage for a possible increase in base flow.

Habitat assessment – Anything above 450 won’t be directly comparable with previous monitoring and won’t fit with systemic habitat assessment for summer base flow. Once we get to 10-15% above 450 in flows, habitat narrows. Three years (09-11) of monitoring at 450 cfs has already been gathered. Habitat assessment input is that they would like to stay at 450 cfs base flow.

As soon as these considerations are reviewed, flow work group will be able to develop May 9 meeting agenda.

Discussion on gravel injection because a normal water year would include gravel injection, but the TMC has already decided not to inject gravel based on recommendation from physical work group. Andreas commented that gravel injection is ahead of prescribed amount. Taking a year off will bring the Program total in line with the long term average. Additionally, results from the pool/scour study are still being analyzed.

Normal Water Year is official.

10:15 – 10:30 Break

Public Technical Input – Q & A

Kelli: Wonder if there should be a buffer around the numbers – it seems fishy that the number landed in the Normal water year, which was right on the line. Also commented that we should stay as close to the ROD as possible. Email from Kelli attached as pdf contains more discussion.

Discussion of Proposed Normal WY Flow Release Schedules - Alternatives

Alternatives to discuss: ROD Normal, 2 implementations (Imp A & B) and 3 riparian (Rip A-C).

ROD Normal: 647,000 a/f; Review reasons for flow levels as stated in ROD.

Implementation A: Ramps up a week earlier and goes to 500 cfs base flow.

Implementation B: Goes to 450 cfs base flow to meet construction consideration and would have a longer peak.

Discussion – Steeper ascending limb in IMP A & B set that way to balance water budget, nothing else.

Riparian A & B: Incorporate tenth a ft. recession at N. Fork instead of Lewiston to help seed germination and root set. Put bench at 4500 cfs for moisture for seeds. Option B is no longer relevant because don’t need benches for fish habitat mapping.

Rip A & C: Riparian Option C was created to have flows match up better with in-channel construction needs and Option A is the preferred release schedule for riparian regeneration.  Last year missed the bench for cottonwood seeds and there was no natural recruitment. Option A, Jul-15 flow is 1000 and on Jul-22 flow is 650, and 450 is hit on Jul-26. Discussion on graph and chronology of releases to correspond to seed dispersal of cottonwood, red and narrow leaf willows. Lewiston recession rate doesn’t work for seed dispersal but North Fork does. Goal is to increase seed dispersal for regeneration.  Andreas left the room to discuss dates and corresponding flow rates with DJ. Upon return he reported that this release plan will have a marginal increase in flow rates compared to the ROD normal and while it is not ideal, it is not a show stopper.

Rate of recession, length of bench and timing of peak have been experimented with in the past. From last year learned that receding limbs were better at promoting and sustaining regeneration but there was no regeneration above 18” above normal base flow line.

Will there be a problem with the river heating up during outmigration using Riparian A alternative? In years with bench, outmigration has been extended, reaching 80% later in the season.

Will temperature threshold be missed if we go to option A instead of ROD because won’t get bench of 2000 to help cool water? Discussion of difference in water temperature upriver vs. downriver. Discussion on outmigration in past years with bench vs. no bench. Hard to make definitive conclusions because there are other factors influencing outmigration (phase of moon, air temp, emergence timing, fish growth rate, magnitude of peak, etc.). Haven’t analyzed all of the data to address this question.

Work group did not do temp modeling for Normal year this year because they were looking at a Dry water year at last meeting. Andreas introduced the modeling from last year for review, which can be used for comparisons. Discussion on temperatures based on these models. The downside is if there is extreme metrology during critical time, the river could potentially get into unsuitable water temps for fish. The upside is natural regeneration will be more likely to occur with a shallow water recession, not steep drop as seen on ROD. According to John, Riparian A shouldn’t be considered if can’t do shallow recession in June because wouldn’t help vegetation regeneration.

We have two alternatives under consideration: Normal ROD and Riparian A.

Caucus over lunch 12 – 12:30 to discuss concerns over fish health and outmigration timing

Over break Andreas compared release hydrographs from last year and Riparian A in a chart, showing that we will have more water with Riparian A than worse case temperature modeling from last year. Riparian A will put river in marginal temperature range at end of the out migrant cycle.

Consensus on Normal WY hydrographs for analysis

George: Habitat creation is a long term investment and John is presenting convincing argument to create habitat with new hydrograph. Will defer to John’s decision and support Riparian A. Joe: Temperature is not concern to him because change in flow will help moderate temperature instead of quick drop seen with ROD option. There is potential for large spring run, so this option will provide additional benefits for the spring run. Support Riparian A; Seth: Support Riparian A for reasons Joe mentioned and because it is a natural looking hydrograph. The 2000 cfs bench is not so natural looking. This provides stronger mimic of natural flow regime; Tim: Some valid merits to test ROD hydrograph, support Riparian A for reasons mentioned. Wish we had better temperature data, but what we have now is acceptable. With that said, there are some uncertainties but benefits outweigh the negatives; Eric: Support Riparian A. This recession rate is sending correct cues to fish. Only problem is static bench on ascending limb, but not a big deal. It is a vast improvement over current regime; Andreas: Support Riparian A. Regenerating vegetation on floodplain important part of food chain; Theresa: Agree as long as we are not seeing detrimental effects on juvenile by shortening peak flow from 6 to 5 days. Confirmed with Andreas that there will be sediment monitoring this year. Sara – representing Wade – defer to group. Support Riparian A.

Decision: Support Riparian A flow regime under normal water year.

50 cfs vs. 100 cfs per day concern: ramp down last year didn’t make 50, but did not communicate the importance of hitting 50 cfs/day to dam operators and that they need to spend the extra effort on precise flow releases. Dam operators say that flows under 100 cfs are not guaranteed.

Action Item: Rod will get feedback from dam operators on ability to release 50 cfs.

Action Item: Request fish group to write a summary of what is needed to analyze outmigration timing. This data is required to make more informed decisions regarding flow release schedules.

Discussion of Revisions of TMC Briefing Memorandum

Tim Hayden indicated that group needs to revise long version.

Action Item: By Friday 4/13 noon core members and note taker will provide written comments to Rod.  Rod will get to Robin by Monday.

Action Item: Tim, Ernie and Robin need to get revision of TMC Briefing Memo to TMC & TAMWG and close the loop.

Riparian proposal was well thought out and testing whether these flows can meet riparian objectives will be a good exercise. Riparian monitoring is in place to capture results and effectiveness.

Wrap up / Review of Flow Workgroup Action Items

The action items were reviewed.

Coordinating Public Outreach/Publishing the flow schedule

There will be press releases, list serves and a letter after TMC approval.

Adjourn Flow Workgroup

1:15pm

| # DRAFT Version Date 4-3-12 # Flow Workgroup Meeting Agenda |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  | April 12, 2012, 9:30 AM |  |
|  |  |  | TRRP Conference Room Weaverville |  |
| Coordinators: | Tim Hayden Rod Wittler |  |  |  |
| Desired Outcome: | Finalize Normal WY Type Flow Schedule Alternatives for reconsideration by the TAMWG and TMC |  |  |  |
| Please read/review: | April 9 Current Conditions Update Continuing 2012 Trinity Flow Release Priorities DRAFT Alternative Hydrographs (Excel Flow Scheduler Spreadsheet) and associated Flow Schedule AEAM Experiment Proposals TRRP/TMC WY 2012 Flow Recommendation to CVO (emailed ~ March 30) Flow Workgroup Action Tracker (emailed from Kim Mattson) Webex/call-in information |  |  |  |
| Please bring: | Updated flow scheduling considerations |  |  |  |
| Agenda Items |  |  |  |  |

| Time | Topic | Presenter |
| --- | --- | --- |
| 2012 Flow Scheduling |  |  |
| 9:30 | - Review/Approve Agenda/Introductions | Tim Hayden |
| 9:40 | - Flow Workgroup Admin Items / Update near-term Action Tracker items | Tim Hayden Kim Mattson |
| 9:50 | April 2012 Current Conditions Update | Rod Wittler |
| 10:00 | Update - 2012 Normal WY flow scheduling priorities and considerations | TBD |
| 10:15 | Break |  |
| 10:30 | Public Technical Input – Q & A | Tim Hayden Rod Wittler |
| 10:45 | Discussion of proposed Normal WY flow adaptations | Tim Hayden Rod Wittler |
| 11:30 | - Consensus on Normal WY hydrographs for analysis | Tim Hayden |
| 12:00 | - Lunch |  |
| - 12:30 | - Discussion of Revision of TMC Briefing Memorandum | Tim Hayden |
| - 1:15 | - Wrap up / Review of Flow Workgroup Action Items | Tim Hayden |
| - 1:30 | - Coordinating Public Outreach/Publishing the flow schedule | Ernie |
| - 1:45 | - Adjourn Flow Workgroup | Tim Hayden |
| - 1:45* | Fall Flows Subgroup Update/Review of Action Items/Next Steps | Nina Hemphill |

*Notes not taken for the Fall Flows subgroup meeting.