# Meeting Summary

# Wildlife/Riparian Workgroup

# Wednesday August 28, 2012

# TRRP Office, Weaverville, CA and via WebEx

# Wednesday August 28, 2012; 9:30 AM

### Participants

Core members: Andrew Jensen (coordinator, DFG), James Lee (Hoopa Valley Tribe), John Bair (Hoopa Valley Tribe/McBain and Trush), Jamie Stephens (Klamath Bird Observatory), and Eric Peterson (TRRP).

Other participants: Brad Henderson (DFG), Robin Schrock, Ernie Clark, D.J. Bandrowski, (TRRP), George Kautsky (Hoopa Valley Tribe).

Via phone: Mike Palermo (Yurok Tribe).

Note taker: Kim Mattson (ENW).

# Action Items derived during the Meeting

Andrew Jensen will post a Doodle Poll to organize a meeting in late September or early October to discuss compliance for riparian revegetation and mitigation and the WHR and alliance based mapping.

John Bair will prepare a list of terms regarding riparian restoration for the Wildlife and Riparian Workgroup by September 14.

Decision: James Lee will take over as lead for the Wildlife and Riparian Workgroup on October 1; Andrew Jensen will act as alternate.

# Summary of Meeting by Agenda Items

Introductions  / Agenda review and finalization

Andrew Jensen opened the meeting and asked the members to introduce themselves.  D.J. Bandrowski acknowledged new TRRP employee Michelle Gallagher and noted that there will be a site visit to the Upper Junction City site to view the riparian planting.  He noted the need for safety on the construction site.

Groundwater Loggers

Eric Peterson provided an update on the groundwater monitoring.  He noted the presence of 8 groundwater loggers that are measuring groundwater levels. He passed out a map showing the monitoring site and example graphs of soil water level and soil water temperature collected between April and November.  The graphs showed peaks of groundwater levels in spring and declines into the fall that followed the river levels.  He noted differences in the water temperature where CR-08 and UJC-17 showed influence of the river (broad peak about September) and LR-43 and UJC-06 showed continuous warming of soil water through November.  He speculated that this last pattern indicated water inputs from the upper slopes.  He noted that two questions where to put addition monitors and what might they do to take advantage of this different pattern of groundwater temperature.  He noted the opportunity to a transect perpendicular to the river at Chapman Ranch and or other areas where piezometer tubes have already been established.  Robin Schrock and Andrew Jensen asked if the monitoring would help answer questions regarding floodplain levels, groundwater levels, and future designs that may aid plant establishment.  John Bair said there were some opportunities.  Peterson noted that they can still check any piezometer tube and get a single measure, but the monitors can give the detailed data.  Bair said that such spot measures can be correlated against the continuous data and a spatial data set can be derived.  Bair suggested Trinity House Gulch or Bucktail Dark Gulch as two areas for future monitoring.

Peterson directed the discussion to the value or opportunity of differentiating groundwater from river water by their different temperature patterns.  Jensen suggested they take this discussion up at the next meeting.

Upper Junction City and Lower Steiner Flat Replanting Design Update

John Bair said they can better cover this during the field visit.

WHR Cover Typing

John Bair went over some of his techniques using aerial photos and use of a plant alliance classification and how he related the alliance classification to the Wildlife Habitat Relationship (WHR) classification.  He used an example of the common Himalaya berry alliance an example of an exotic type that did not cross over to the WHR.  Himalaya berry is a useful wildlife habitat but does not work well in the WHR.  He was seeking some guidance on this.  George Kautsky asked if this relates to the ongoing discussion of PITA 1 of desired future condition.  Bair said the State is interested in gross vegetation types such as valley riparian or montane riparian.  But the program is more interested in management of Himalaya berry and they want to know if they need to mitigate for it when it is cleared out during construction activities.  Brad Henderson clarified that the State has typically in projects he has worked on the past been more interested in alliance classification as part of their permit and compliance monitoring.  He suggested they go back and take a look at the record and see what is really required in the permit.  Brad Henderson noted that Himalaya berry is tricky as it is invasive, but has habitat value, and one cannot get rid of it.  He expressed his interest in what they will be doing with Himalaya berry and will it increase or decrease.  James Lee noted the value of Himalaya berry as indicators of where trees may also establish.  Eric Peterson clarified that regardless of the plant typing the question is whether to mitigate for Himalaya berry.  Jamie Stephens said it is more important to focus on function.  Regarding their mapping, Bair wanted to make sure they are getting their mapping straight.  He thinks alliance based mapping is the way to go.

Action item: Andrew Jensen will post a Doodle Poll to organize a meeting in late September or early October to discuss compliance for riparian revegetation and mitigation and the WHR and alliance based mapping.

Baseline Revegetation Status Report

Andrew Jensen read from a report prepared by Northwind on the revegetation of the construction sites.  The report noted some successes and also problems with seedling replanting.  Survival of plantings was lower than hoped, though the areal coverage is being met.  Survival was lower at older sites.

John Bair said he had comments about the report.   Bair noted not receiving Gutermuth’s input to the workgroup discussion as topic lead until the night before, and that Gutermuth was unable to attend the meeting thereby limiting discussion and making it difficult to adequately prepare.  He clarified the implication that their strategy has been 100 % replanting of suitable constructed surfaces, but that it has been modified to recover 100 % to ensure full recovery of the impact.  He said there are differences in opinion in percent replanting and what is self-sustaining the terminology needs to be kept straight.

Action item: John Bair will prepare a list of terms regarding riparian restoration for the Wildlife and Riparian Workgroup by September 14.

Bair noted they are required to recover vegetation 1 to 1.  He said they are mitigating habitat whereas cover is what is being monitored.   He stressed the need to create patchiness and self-sustaining vegetation.  Brad Henderson noted his observations of other restoration sites with planted stands of single species that supported no wildlife whereas the unplanted brushy areas nearby supported abundant wildlife.  He supported development of natural areas that provide functions.

George Kautsky asked about a large soil mound near IC-4 and a large array of irrigation tubing at Upper Junction City and asked if this could be incorporated into the design.  This prompted more discussion about strategies and Bair noted there has been more planting at Upper Junction City.  Regarding mitigation, Jamie Lee noted that they have 10 years to the final assessment of planting success but they only have access to the site for 5 years.  Andrew Jensen said they need to continue this discussion about how to restore functional attributes as they meet the current recovery goals.  Jensen asked that they discuss this at the next meeting and have updates.

Project Update – PITAs 1 and 2

James Lee thought they may need to further consider the concept of “self-sustaining.”  He suggested that self-sustaining plants can replacement themselves via reproduction and asexual growth.  John Bair suggested that self-sustaining is when the area of replacement is equal to the rate of loss over a 15-year period.  Jamie Stephens noted the need to consider successional stages, so it doesn’t get stuck on one stage.  Bair noted three scales: individual, patch, or reach.  Lee led the group in a discussion using an example of trees that may show evidence of reproduction as self-sustaining.  Bair argued that presence of cottonwood seedlings establishing themselves without human intervention is evidence of self-sustaining.

Lee next asked how they may define “diverse” vegetation.  Bair gave examples of redwood forests have only 20 species but are structurally diverse, whereas weed patches are species rich but show no spatial patterns.  Lee said he was seeking quantitative targets on how to measure diversity.

Indian Creek Naturalization Project Update

Andrew Jensen provided an update on the Indian Creek site.  He said that they were not able to come to a consensus.  The Wildlife Riparian Workgroup was generally supportive. The Design Team had concerns related to “precedence setting” and that help to landowners may better be a RCD project.  There were other concerns about the bank stabilization and whether they would actually be permanent.  George Kautsky said the Hoopa Valley Tribe was also concerned that the project could be precedence setting.

Bird Monitoring Update

Jamie Stephens gave an update on bird monitoring and an overview on their field season regarding the riverine bird monitoring at construction sites.  Stephen's group implemented point counts and spot map surveys and they mapped over 300 territories and 80 nests.  They have the most information on Song sparrows, Yellow warblers, and Yellow-breasted chats.  They noted a reduction in Black-headed grosbeaks.  She showed some results where Yellow-breasted chats tended to be negative with floodplain (percent constructed floodplain within 100 m) and positive with riparian habitat.  This prompted a discussion about how floodplain was defined.  John Bair clarified that the McBain and Trush classification of floodplains are areas where ground was lowered during construction and these are not necessarily ecological floodplains but more likely constructed benches.  At Hocker Flat, birds did not respond to the constructed floodplain, perhaps because they are not yet vegetated.  Stephens noted positive trends in abundance of Song sparrows, Tree swallows, and Yellow-breasted chats post-construction suggesting that riparian habitat has developed.   She reviewed some of their next steps.

Work group topics

Ernie Clarke introduced the several topics.

### Next Fiscal Year WG Lead

Clarke noted that FWS, Trinity County, FS, MFS, and DWR do not have core members on the Wildlife Riparian Workgroup.  The TRRP has had some switching of its members. Brad Henderson said he wanted to continue to participate.  Clarke asked who might be willing to lead.  Andrew Jensen said he would be willing to continue as lead.  James Lee also said he would accept the leadership.  Clarke noted the value of bringing in new perspectives.  Eric Peterson thought rotation of lead was good.  George Kautsky thought if Jensen was working well, why change it.  Andrew Jensen said that Mike Berry wanted the DFG to remain active in this group.  John Bair said Lee would benefit from being the lead, and they may need to rely on Jensen again next year.  He suggested that perhaps giving Jensen a break and have Lee help share the load.  Clarke suggested, that in reality, they both would likely work together.

Decision: James Lee will take over as lead for the Wildlife and Riparian Workgroup on October 1; Andrew Jensen will act as alternate.

### Next Meeting Date

Andrew Jensen said he normally sends out Doodle Polls to pick meeting dates.  James Lee thought every two months is a good frequency but they do not need to be tied to that.  Jensen thought they had a lot to cover.  Ernie Clarke suggested not having all day meetings but to focus on a single topic.  John Bair said it would be great to get through the mapping issues at the next meeting before they get into flow discussions later that fall.

### Other Agenda Topics

Groundwater monitoring.  Mapping issues and compliance versus functional attributes of riparian zone discussion. Bird monitoring.

# Lunch

Upper Junction City Site Visit

The group toured the Upper Junction City site and met Riley Swift, the president of Restoration Resources, the contractor chosen to re-vegetate the site.  Swift explained their plan and showed the group the map and the plans for planting.  He explained some of his strategies of using auto-cad and tracking planting densities in order to meet the total number of plants for the site.  He said the contract requires 12,000 plants over the approximate 200 acres.  He took the group to the side channel and showed how the original channel design was a simple trapezoid and how it was roughed up with scallops excavated along the edges. These were being planted with wetland plants.  He explained how he was introducing the use of top soils and an irrigation system to help survival.  He showed how a crew was using a small excavator on a backhoe to create planting holes in the difficult soil-cobble mix.

The group walked up to the top of the site and viewed crews planting along the wetted edge of the side channel.  The crews needed to have this portion of the planting finished by September 15 to be out of the wetted channel.  Swift explained the care taken to re-plant rooted willow saplings along the river side of the island.  The project would continue on the uplands into at least October.  D.J. Bandrowski explained the concept of the infiltration gallery and the off-channel pond.  The groups broke into smaller groups and toured other areas such as IC-4 and the plant holding area.

# Adjourn

| # Wildlife/Riparian Work Group # Meeting Agenda |  |  |  |  | August 28, 2012 |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | 9:30 AM – 4:00 PM |  |
|  |  |  |  |  | In-Person and Webex Online Meeting Host: TRRP Office, Weaverville, Ca. |  |
| Coordinator: |  |  | Andrew Jensen |  |  |  |
| Desired Outcomes: | - In-depth discussion regarding PITAs 1 and 2 - Productive meeting with lots of good information exchange and learning. |  |  |  |  |  |
| WebEx info: |  | See below |  |  |  |  |
| Please bring: |  | Your can-do attitude, and any documents you would like to share with the group. |  |  |  |  |

## Agenda Items

| Time | Topic | Presenter |
| --- | --- | --- |
| 9:30 | 1. Introductions / Agenda review and finalization | A. Jensen |
| 9:40 | 2. Groundwater Loggers | Peterson |
| 9:45 | 3. Indian Creek Naturalization Project Update | Gutermuth |
| 10:05 | 4. WHR cover typing | Bair |
| 10:20 | 5. Upper Junction City and Lower Steiner Flat Replanting Design Update | Bair |
| 10:35 | 6. Baseline Revegetation Status Report | Gutermuth |
| 11:00 | 7. Project Update – PITAs 1 and 2 | Lee |
| 11:30 | 8. Bird Monitoring Update | Stephens |
| 11:45 | 9. Work group topics – - (a)Next Fiscal Year WG Lead - (b)Next Meeting Date (b)Other Agenda Topics | Group |
| 12:15 – 1:00 | Lunch |  |
| 1:00 | Leave TRRP Office to Upper Junction City | Group |
| 1:15 – 4:00 | Upper Junction City Site Visit - Current Riparian Reveg Activities - Further Discussions on PITAs 1 and 2 |  |
| 3:30-4:00 | Adjourn |  |