# Meeting Summary

# TRRP Design Team Meeting

# Tuesday October 16, 2012

# TRRP Office, Weaverville, CA

# Tuesday October 16, 2012 9:00 AM

# Participants

Design Team core members: D.J. Bandrowski, Trinity River Restoration Program (TRRP and coordinator); Scott Kennedy, California Department of Water Resources (DWR);  Aaron Martin (Yurok Tribe); Charlie Chamberlain, US Fish and Wildlife Service (FWS);  Brandt Gutermuth and Dave Gaeuman (TRRP); Eric Wiseman, US Forest Service (USFS); John Bair and Fred Meyer, (McBain and Trush consultants for Hoopa Valley Tribe); Sean Ledwin (Hoopa Valley Tribe); Wes Smith, National Marine Fisheries Service (NMFS);  Mark Smelser  California Department of Fish and Game (CDFG); Gary Diridoni, Bureau of Land Management (BLM).

Other attendees:  Thomas Dunklin (independent fish videographer); Michelle Gallagher (Project Coordinator for Outreach and Real Estate); Wes Scribner (Weaverville Community Service District).

Note taker: Gus Kormeier (ENW).

# Action Items derived during the Meeting

D.J. Bandrowski will modify the spreadsheet of goals and send them to the group for review.

The Design Team will have a phone conference at 1 PM on Monday, October 22

D.J. Bandrowski will send out the Powerpoint presentations with data.

# Meeting Notes for Agenda Items

- Agenda Overview, Introductions, Update on Design Process and Timeline Dates

D.J. Bandrowski started the group off with introductions and then reviewed the agenda.  Bandrowski distributed a budget document for the group to review while waiting for other members to arrive.  Bandrowski gave a review of the 2013 requested versus proposed budgets.  To reduce the budget down to the “proposed” budget, he had to reduce the implementation on the Douglas City project and the Lorenz Gulch project costs as well.  He made a point showing that $90,000 has been allocated for design towards 2014.  The budget includes significant funds for irrigation at Douglas City and Lorenz Gulch in the revegetation funds.  Another major cost area was in the NEPA preparation.  There was a question about Watershed project funding.

Bandrowski asked that members update their TMC representatives, especially about what is happening with Bucktail Bridge.  He said it would be best that TMC ask members questions instead of

Next meeting will be at the library on November 5th.

November 14th, Judge John Letton will be mediating a meeting between the stakeholders and design team members.

- TRRP Video Pod-Cast Development – Sneak Peak

D.J. Bandrowski introduced Thomas Dunklin as an independent fish videographer.  Dunklin has been working in fisheries since 1991, originally in Alaska.  He has also worked on fish crossing and culvert design.  He began work locally in the Klamath in 2004 with dam removal and filming.

Dunklin then showed video clips made while scuba diving and snorkeling.  He started with a video shot in 30-feet of water below the Lewiston Dam spillway.  Other clips he showed included: the Sven Olbertson restoration site, the Bucktail pool with some large woody debris and the complex bottom showing a large amount of lost fishing gear, the Lowden project area and Hamilton Pond with a number of juvenile fish, and a fish-eye view of spawning fish. Dunklin showed a five-minute video of the Mill Creek project and compelling view of the restoration efforts.  This included historical context, issues, collaborators, and outcomes.

Brandt Gutermuth gave some insights from public meetings that the scientists use information from other rivers but the public often sees the Trinity River as being different.  He noted that the picture showing the fish sheltering under the log was powerful for addressing this perception, and that the same can be said about the juvenile fish occupying pools at certain times of the year.  Dunklin explained that the video can validate the institutional knowledge that the TRRP has developed.  He told the group that the first videos will be only a few minutes, but the material will be distilled from thousands of videos and images that can be used for other purposes.  To demonstrate this potential, Dunklin showed some combinations of helicopter images and on-the-ground panoramas.  He showed some in-the-water panoramas that did an excellent job showing the fish interacting with the habitat.  His approach has been to build a library of clips that help document areas.

Wes Smith asked for oblique shots of Phase II sites during low flows.  Scott Kennedy suggested filming the fishing holes that have been voiced as concerns by the fishing guides.  Fred Meyer suggested using video to show the gravel transport and benefits to the habitat.  Dunklin responded that graphs and charts can be integrated into videos as long as they are easy to digest.  Michelle Gallagher noted that the video or still shots can show the camouflage capabilities of the fish, that the structures help hide the fish, and that the fish are there even if you cannot see them.  Bandrowski raised the need to educate the public to bank erosion, a couple of examples being at Goat Hole and Icebox.

There was some discussion of how to integrate the flow regime into educational video materials.  It was noted that adaptive management presents an important challenge.  Gallagher stated the need for conveying the loop aspect of the system.  John Bair raised the need to include the history of revegetation in the adaptive management.

- Existing Conditions Presentation – Douglas City

D.J. Bandrowski introduced the Douglas City project discussion by introducing Wes Scribner, General Manager of the Weaverville Community Services District (CSD).  Weaverville CSD has a pumping station and infiltration gallery just below the Highway 299 Bridge at Douglas City and will be involved with meetings concerning Douglas City.

Fred Meyer went through a Powerpoint presentation on the Douglas City site.  He began with an overview and then reviewed meetings with landowners.  Meyer gave an overview of property lines of the site.  D.J. Bandrowski and Brandt Gutermuth pointed out that the 2007 Indian Creek environmental site limit (ESL) comes all the way down to the confluence of Weaver Creek.  There was discussion that the ESL is not a design constraint.  A landowner (Skinner) would prefer his view-shed maintained and to not have to walk across gravel to get to the water.  Meyer showed a line showing the landowner's preference for the maximum footprint.  Bair then discussed how part of Weaverville CSD's infiltration gallery is exposed.  The aerial photo showed the approximate limits of the infiltration gallery footprint.  The Weaverville CSD is a willing partner as long as they have an infiltration gallery.  Mark Smelser raised concern about the bridge abutments affecting the flow of the river.

Meyer showed some historic aerial photos from 1944, 1965, 1975, and 1997.  A geologic investigation in 2010 showed that maximum diameter (D max) of the substrate in the channel was around 12 inches and the channel depth was typically around 2 to 3 feet at 400 cfs.  Meyer's noted that the habitat around the Skinner property and the 299 Bridge was uniform with very few pieces of large woody debris.  There was a discussion of the holding habitat, the largest feature being a 6 to 8-feet deep hole, predominantly used by steelhead.  Dave Gaeuman added that there is a holding area underneath the 299 Bridge, at the mouth of Weaver Creek.  Eric Wiseman stated that the holding habitat becomes very important during high flows.  There was some group discussion over the slide showing change in bed elevations between 2009 and 2012.  It was established that the 2009 LiDAR data is not considered reliable.

John Bair then took over the presentation and used an aerial photo image to show the extent of the bedrock along the south bank of the river.  The vegetation conditions showed that there are some large cottonwoods to work around, but no major vegetation to protect.  Most of the vegetation in the project area is Himalayan blackberry and star thistle.  Wes Smith raised the question of whether landowners who have restricted access to their properties would allow revegetation on their property to protect the efforts done on the rest of the project.  This was reviewed as a goal of every project.

- Group Discussion

There was discussion of the BLM possibly purchasing the triangle shaped property next to the Weaverville CSD.  The property is for sale, and represents a potential benefit or possible constraint to the project.  Multiple members voiced desire to convert the property to a public park.  D.J. Bandrowski then reviewed the boundaries of the ESL and property ownership.

Wes Scribner gave an overview of how the infiltration gallery works.  It was installed 10-feet deep with a 24-inch PVC slotted pipe.  It was back-filled with fine rock (3/4 to 1 1/2”) and covered with a fabric and then covered with 3-inch material.  The 1997 flood uncovered and damaged the cover, that damage has not been addressed.  The infiltration plant mostly runs in the summer for three to four hours per day.  Wes Smith raised the question that, with the potential of purchasing the property next to it, there is the possibility of moving the infiltration gallery away from Weaver Creek and the highway.  The CSD has a 2.9-cfs water right and the infiltration gallery was designed to maximize that right.  Bandrowski enumerated the benefits of solving the infiltration gallery replacement at the time of the TRRP work around the stream channel.  John Bair asked the question of whether there was potential to reduce the draws from Weaver Creek watershed by the CSD and drawing more water from the Trinity River.

There was discussion of transport of gravel spoils from Douglas City across Weaver Creek, underneath Hwy 299, and back to the area used for the Indian Creek project on BLM property.

- Existing Conditions Presentation - Lorenz Gulch

Chris Smith gave a presentation showing the Lorenz Gulch site layout with aerial plan view and river profile and each member was given an information packet.  Smith noted that the Goat Hole is the largest feature on the project.  Geologic investigations were done in 2010 and test pits found assorted gravel overlying bedrock—that data was incorporated into the profile view.  The top three pits hit bedrock, the downstream pits stopped at the maximum depth of the excavator.  The contour intervals were two feet.

There was discussion of the ordinary, high-water mark on the aerial view and the location of the wetlands.  The valley widens as the river flows through the cross sections.

Aaron Martin gave an overview of fish issues including redds, holding areas, and spawning areas in the project area.  The upper area has a steelhead holding zone that is good for fish but not necessarily for fishing.  He worked down the river in ArcMap showing locations of riffles, redds, and holding zones.  His theory about the small number of redds is that the gravel is too large in the main riffles.  The area does not have much rearing habitat.  The Goat Hole is defined by two bedrock outcrops.  John Bair pointed out that the vegetation is absent due to the goat grazing in the “most happening” place for salmon in the project area.

- Group Discussion

The Design Team began a discussion of constraints to the Lorenz Gulch site.  Several of the constraints include: area landowners that have expressed concern for keeping Goat Hole, there is currently no access to the left bank,   there are direct suction lines into the river on the bedrock shore where the houses are located, and there is a side channel that was constructed in the 1990's (where the wetlands are show on the aerial view).  John Bair brought up a previous discussion of the Dutton Creek boat launch.   Wes Smith remarked that the right side of the river is constrained by bedrock and the left side of the river is public land.  Chris Smith noted the “Hidden Bar” was a public access point that would be contentious. The group discussed the issue of boat ramps.  Dutton Creek was discussed, which has a mining claim on it.

Wes Smith then moved the discussion to the entrance of the side channel and the group reviewed aerial photos of the area.  D.J. Bandrowski brought up the left side of the river and the ability to spoil materials on that side of the river.  There was a discussion of concerns by CDFG about crossing the river with spoils or fuel.  The left bank would need to be vacated by September 15.  A bridge was not included in the rough budget numbers.  The size of the project is similar to Upper Junction City and Douglas City.  Fred Meyer raised the question of historical significance of the tailings.  Brandt Gutermuth responded that there was no concern.

John Bair gave an overview of the riparian plants and the potential for things on the inside of a curve in the river.  The largest concern is having seed stock plants in the area to establish the revegetation.  Bandrowski asked about the BLM being the major landowner and what concerns BLM would have.  Gary Diridoni responded that the two major concerns are to not increasing access into the property and to maintaining access to historical tailing piles.

D.J. Bandrowski and a group met with fishing guides earlier in October at the site about concerns for work being done at “Hidden Bar.”  Bandrowski gave the guides aerial photos and asked for feedback in a document format.  The guides are meeting this week and will be providing some feedback.  Bandrowski went over involvement of landowner's and other stakeholders in the meetings.  The group discussed how to include stakeholders in the process and where would be the best times and venues for these discussions.

# Lunch Break

# Design Alternatives Development Brainstorm – Douglas City

D.J. Bandrowski and Fred Meyer introduced the topic of design alternatives by stating that the goal this afternoon is to develop goals and objectives for the two project areas.  Scott Kennedy suggested starting with the Lewiston goals and objectives.  John Bair presented goals and objectives worked out by McBain and Trush on the previous day.  These were then put into a spreadsheet by Bandrowski and reviewed by the group.  The group then reduced the nine goals to six goals.

Mark Smelser raised concern about having “increased channel migration” as a goal when there is a bridge, bedrock, and private landowners.  There was a discussion of messaging to stakeholders and “migration” versus “sinuosity” and “complexity.”

Bandrowski drew the group back to development of objectives that would be used in the Stream Project spreadsheet.  He noted that the stakeholders will have the ability to weight objectives.  Wes Smith and Sean Ledwin raised concerns about weighting and conflicting goals or objectives.

The group discussed “increasing salmonid rearing” and objectives of increasing habitat in the main stem and Weaver Creek tributary.  Bandrowski worked on an Excel spreadsheet to guide the group through creating objectives and metrics. On the goal of increasing wildlife habitat, there was a discussion of design elements that benefit pond turtles versus bullfrogs and yellow-legged frogs and conflicting objectives.  There was some discussion of getting an objective down to “reduce exotic species habitat.”  Most of the objectives were expected to end up being area based.  Dave Gaeuman noted the objectives are connected to specific actions and that those point to different alternatives.  Bandrowski stated that each alternative does not have to address every objective.  The alternatives are then evaluated based on weighting of objectives.  Sean Ledwin addressed the “Do no harm to existing infrastructure” as a constraint more than a goal while other members voiced a need to allay stakeholder concerns for the infiltration gallery or the Highway 299 Bridge.  There was a discussion of whether or not there was an issue of pier scour on the bridge.

The group also discussed goals for the project.  Fred Meyer explained the last goal was included to address any needs by the physical or other workgroups to test hypotheses.  One suggestion was to connect the side channel on the mainstem to the top of the Weaver Creek delta as a means to provide increased habitat for turtles and salmonids.  Aaron Martin raised the question of adult holding and spawning as an objective versus a goal being to maintain or enhance.

Bandrowski then lead the group to assigning metrics for each goal on the spreadsheet.  Metrics included available area of optimal and suitable habitat, wetted area of pond turtle and yellow-legged frog habitat.  Another metric was whether or not the stream channel became locked (Yes/No).  Other metrics included vegetation area for invasive plants, frequency of large standing trees or area of canopy, change in vegetation area, fine sediment deposition in the floodplain, and area of suitable spawning habitat.  The fine sediment deposition metric lead to a discussion of having a topographic metric or topographic variation in the plan form or the thalweg.

# Design Alternatives Development Brainstorm – Lorenz Gulch

Dave Gaeuman introduced the design alternatives discussion for Lorenz Gulch.  He presented an outline that he and Wes Smith had created.  Bandrowski adapted the Stream Project spreadsheet to Lorenz Gulch.  Due to a large amount of holding water in the canyon downstream from Lorenz Gulch, there was a desire to increase spawning habitat over holding water.  Gaeuman presented goals of do no harm, to maintain the Goat Hole, and to maintain or enhance value to the public.  Gaeuman and Aaron Martin discussed the public perception of a long side channel versus historical access to the river.  Vegetation goals included the promotion of: areas of complex bed topography, diverse riparian and upland communities, patchy vegetation, and upland vegetation on barren areas.  Habitat goals included promotion of riverine ecosystem diversity and productivity with objectives of increasing biological productivity and provide habitat for turtles.

The group bounced back and forth over the wording of goals on channel complexity, stream bed, and topography.  Martin and Smith discussed the wording of the goals and objectives, for instance: “reduce riparian berm and its influence”.

Wes Smith initiated a discussion of the goal of “Increase Public Benefit” and the objectives of access and maintaining the depth of the Goat Hole.  There was continued clarification of how the weighting of objectives and use of metrics will work.  The discussion included the temporal element of evaluation, whether it was at project completion or two years out or further.

Bandrowski advised the group to “keep it coarse” and to refine the goals and objectives over time.  There was another discussion over Hidden Bar and Dutton Creek boat launch options.  Gary Diridoni agreed to meet with the BLM and report to the group about the BLM's priorities for the boat launch and river access around Hidden Bar.

Bandrowski stated that the goal is to put numbers to the metrics and plug them into the Stream Project by November 5th.   Each design group would then do their own weighting as a dry-run in preparation for the November 14th meeting.

Bandrowski decided to wordsmith the goals and objectives and then send them out with track changes to the group.  The group then discussed creating a stockpile of goals and typical objectives for projects.  There was a discussion of having a conference call before the next meeting.  Fred Meyer raised concern that there is not enough time between November 5 and 14 for preparing for the meeting on the 14th.

Bandrowski made a request for last comments.

Action item: D.J. Bandrowski will modify the spreadsheet of goals and send them to the group for review.

Action item: The Design Team will have a phone conference at 1 PM on Monday, October 22

Action item: D.J. Bandrowski will send out the Powerpoint presentations with data.

# Adjourn 4:10 PM

| ### Design Team ### Meeting Agenda |  |  |  |  | October 16th, 2012 |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | 9:00 AM |  |
|  |  |  |  |  | TRRP Office Weaverville, California |  |
| Coordinator/Facilitator: |  |  | DJ Bandrowski |  |  |  |
| Desired Outcomes: | - Finalize Site Specific Goals/Objectives/Evaluation Metrics for Lorenz Gulch & Douglas City - Become familiar with Lorenz Gulch and Douglas City Existing Conditions - Brainstorm design alternatives for conceptual design development at project sites |  |  |  |  |  |
| Please read / bring: |  | - Design process document - Goals and Objectives Worksheet |  |  |  |  |
| ### Agenda Items |  |  |  |  |  |  |

| Tuesday, October 16th |  |  |
| --- | --- | --- |
| Time | Topic | Presenter |
| 8:30 | Agenda Overview, Introductions, Update on Design Process and Timeline Dates | DJ Bandrowski |
| 9:00 | TRRP Video Pod-Cast Development – Sneak Peak | Thomas Dunklin |
| 9:30 | Existing Conditions Presentation – Douglas City | Hoopa Valley Design Group |
| 10:15 | Group Discussion | Design Team |
| 10:45 | Existing Conditions Presentation – Lorenz Gulch | Yurok and Federal Design Group |
| 11:30 | Group Discussion | Design Team |
| 12:00 | Lunch |  |
| 12:30 | Develop and Finalize Goals/Objectives/Evaluation Metrics for Douglas City & Lorenz Gulch (Group Discussion) | DJ Bandrowski |
| 2:00 | Design Alternatives Development Brainstorm – Douglas City | Hoopa Valley Design Group |
| 2:45 | Design Alternatives Development Brainstorm – Lorenz Gulch | Yurok and Federal Design Group |
| 3:30 | RIG Budget Update (Planning/Design/Implementation) | DJ Bandrowski |
| 4:00 | Adjourn |  |