Benefits and Risks associated with revegetation on private land

Future TRRP projects are likely to include revegetation efforts on private land. Revegetation is costly, and so the benefits and risks of planting on private land should be considered when the project is planned.

Benefits

- Increases the ability of the TRRP to achieve objectives outside of publicly-owned lands

- Presents an opportunity to partner, or combine resources to achieve shared goals

- Landowners may provide more intensive maintenance, protection, and monitoring than is possible on more remote public lands

- Can provide a means to educate and interact with the public through demonstration projects

Risks

- Landowners and TRRP may have different or conflicting management objectives that are not clearly stated during project scoping

- If the landowner sells their property, the successor may not uphold prior agreements unless they are attached to the property deed

Maximizing benefits and minimizing risks

The key to successfully cooperating with landowners is an agreement that states the purpose of the work and the commitments of both parties.

Public and private entities regularly work together to conserve natural resources. A large-scale example is the USDA’s Conservation Reserve Program, where a farmer may be paid by the government to fallow their fields for the benefits of soil, water, fish, and wildlife conservation. A close-to-home example is the Upper Junction City 2012 channel rehabilitation site, where the cooperation of multiple landowners was required in order for the TRRP to access the site, construct riverine and floodplain features, and plant and maintain native vegetation. In this instance, both the TRRP and private landowners worked together to attain mutually-agreeable goals.

The purpose of the work should be developed mutually so as to identify common goals and conflicting goals. The initial scoping of common goals and identification of conflicting goals can provide a basis for deciding whether the project should move forward or not. Project initiators can develop a list of mutual goals for the potential project and submit them to the design team for a formal review. If consensus is not achieved at the design team level, then the conflict should be identified and forwarded to the TMC for guidance and direction.

The TRRP-landowner agreement could be documented in many forms, depending on site-specific conditions. For low-cost and/or low-risk projects, or for projects where the landowner is willing to incur a portion of the costs themselves, perhaps the commitment should take the form of a simple memorandum of agreement. For high-cost and/or high-risk projects, a conservation easement may be necessary.