# Meeting Summary

# TRRP Design Team Meeting

# Thursday, January 24, 2013

# TRRP Office, Weaverville, CA

Design Team core members: D.J. Bandrowski, Trinity River Restoration Program (TRRP and coordinator); Aaron Martin, Tim Hayden, (Yurok Tribe); Robert Franklin, Sean Ledwin, (Hoopa Valley Tribe); John Bair and Fred Meyer (McBain and Trush consultants for Hoopa Valley Tribe); Andrew Jensen, Mark Smelser, Mike Berry, California Department of Fish and Game (CDFG); Nancy Snodgrass, Scott Kennedy, Department of Water Resources (DWR); Brandt Gutermuth, Chris Smith, Kent Steffens,  and Dave Gaeuman (TRRP); Gary Diridoni, Bureau of Land Management (BLM); Eric Wiseman US Forest Service (USFS); and Wes Smith National Marine Fisheries Service (NMFS).

Notes:  Michele Gallagher

Discussion--DJB, facilitator

2013 designs are currently in internal review, with comments due Monday, January28, at COB.  Design Groups will address comments and move along to the next phase, running up to and possibly concurrent with the public review period.

There is a high likelihood that HVT will force discussion at the G2G level over violations that the designs are not trustworthy.  We are at the line in the sand, primarily because of issues over Goat Hole. I’ve (RF) received threats and was told that analysis would never be done as requested.  We are stepping away from collaboration. HVT is protesting the design at LZ.

Thank you.  We are not going to get into G2G issues on this call but need to stay within the technical aspects that this meeting is meant to address.  We can talk about the design process and problems with such down the line, that’s fine. But at this point in time we must move forward or no projects will get done in 2013.  Objections to the design process used for 2013 projects would be something that the TMC would need to decide on ultimately, but as of last week the TMC seemed positive about the designs and moving forward with them.

Are there others on the call that would like to comment on the suitability of the Design Group process used? (No comments offered)Aaron Martin—I’d like to comment on Robert’s statement concerning the design process we used. I liked the process as it happened and the way the design process occurred.  The comment period is for exactly these types of discussion points.  I think it’s been collaborative, productive, and worked well.

The Design Team forwarded questions to the IDT; the work group has not had a chance to work through that memo, and so how does this move forward?  Responses that involve technical considerations take time to develop.

Technical information from the work groups will be wrapped into the 2014 designs.  Internal reviews for 2013 designs are due by Monday, 1/28, as stated earlier.

ACTION ITEM:  Reviews from Design Team members due 1/28/13.

There was a request for comments earlier and I’d (AM) like to comment on the statement concerning the design process we used. I liked the process as it happened and the way the design process occurred.  The comment period is for exactly these types of discussion points.  I think it’s been collaborative, productive, and worked well.

I (SL) think the design group process using explicit objectives that can be measured thus allowing a more robust alternatives analysis is a big improvement over the previous process, although not all objectives were agreed upon.  This was supposed to be a test run and not be used as a decision tool and that should be noted.  Just to be clear, the HVT did not agree with all the objectives put forth as part of the stream project exercise and believes there needs to be more biological justification in how objectives get weighted/scored.  The use of the process to prioritize adult holding at the expense of rearing habitat creation for the Federal/Yurok design teams draft Lorenz design without adequate biological justification is troublesome to our organization.

Good point and noted.  I think the process encouraged better discussion and that’s what I reported to the stakeholders.  The foundation for 2013 is not necessarily what will occur in subsequent years—that has yet to be determined.  This year, I think it was productive and an improvement overall.

I (RF) am beyond concerned that my fellows on this team are not holding all of us responsible to careful use of science, open debate, and a requirement to collaborate in a discussion free of threats, which is what I’ve experienced since I returned to the Program.  This is important no matter who sits in these seats.

Within the context of LZ and detail related to the left bank, are we going to see more on the continuing design analyses?

We have scratched the surface and more work is being done. There will be additional analysis and those details will be made available for review.

I (CS) would like to look more closely at fish habitat at that location, especially for cover, and welcome suggestions from the groups.

How much time do we have to do this at this point?  Running models would take time that we don’t have.

Incorporating cover into the design models would be a first, but we did include habitat suitability and discharge elements. We could try to do others if they are brought to us.

If the comments are “we don’t like the design” type comments, that doesn’t help the designers with technical changes or adjustments.  That’s why I ask that Monday’s comments include only technical suggestions.

When I’m (JB) selecting a design alternative, I compare the design elements for both beneficial and detrimental effects.  This then allows me to say, “I compared X and Y and, based on predicted outcomes of doing one or the other, this is what I chose and why”.  Alternatives should be there so that comparisons are possible, especially when looking back to show why we selected what we did.  At the 50% design for LZ, are there additional analyses forthcoming?

As the designers are looking at the design elements, every iteration has alterations built into the running analysis.  It’s hard to point to each iteration and present it as an alternative for comparison.  While it could be helpful for the group to see all analysis for each of the 7 or 8 iterations and the no-action alternative to compare, it would be a tedious approach.

Maybe not all 7 or 8, but how some of the alternatives looked at different stages of analysis might be good to document.

We had many design elements but they didn’t all make it to the hydraulic modeling stage.  Each iteration is slightly different, not really rising to the level of an “alternative”.

I guess I (JB) would like to see what occurred that made us move in one direction or another, or drop one feature for another, etc. Then we could go back and compare the methodology.  We also have to note that this year’s design process was atypical and very rushed, not the normal way we operate.

We could try to put together a method/decision/rationale on how we got where we did, and attempt to explain how we got to these 50% designs.

Thanks Wes.  Moving onto #2, we’re behind schedule and have been since we picked up the design pencils, we all know that.   We must obtain regulatory compliance, and the 30-day public review period should be posted by the end of February.

Yes, it all ties into contracting and getting the yellow machines on the ground.  Sacramento needs the permits finalized in order to initiate the contracts.

We are behind where we were last year, as far as construction contracts.  We have a month, guys, to have designs ready for public review.  Everything is still “draft” during that period and open to change from comments that come in—that’s the process.  However, we have to proceed on designs that we consider probably at 90% with the knowledge that subtle changes can be implemented without having to go back for additional comment.  After the comment period, they will be back for internal review for a one week period.  After that, we go through re-design if necessary, and need to be ready to go one month later.  Fred, Chris:  Does that schedule seem palatable to you two in particular?

(CS)Well, we’re doing about a year and a half worth of work in about 3-4 months, so we will do what we can with what we have—that’s all we can do.

If comments are constructive and technical, then we can move forward.  If we have comments that make us undo the last months’ work, we’re not building.  Simple as that.

That is the important take away message.

Brandt, if we provide 2 alternatives to present during the comment period, would that still satisfy the NEPA/CEQA requirement?

(BG) The reason for one alternative is to streamline the process.  We’re already under the gun, combining the document would only benefit us in the long run. Otherwise, more analysis has to be included.  One alternative should encompass all of what we are trying to get comments on.

Yes, put elements from two alternatives into one big design—just include everything in one.  We can drop and simplify much easier than presenting two, or adding more later.

Moving forward, we are implementing the LZ project in 2013, and going with those DC activities below the bridge as can be accommodated by the current budget.  Another reason is also the pending mining claim suit that will be heard in court in October 2013.  Kent, do you have anything to add as far as construction?

(KS) Everything is 30 days behind schedule so I’m working with Brandt to move the compliance issues along as quickly as possible.

More than 80% of the DC project is above the bridge and 20% below. Is that about right, Fred?

(FM) As far as the earth moving, yes.  There are technical actions, such as wood placement, that might put that ratio at more of a 70-30%.

So when is the upstream part of the project slated to take place?

2014.

Is environmental compliance for the upper portion still going to be pursued this year, in case more funding becomes available?

Yes, absolutely.

What about the Indian Creek rehabilitation project?

All construction is subject to budget constraints.  While the Indian Creek rehab project is far less costly than the upper part of the DC project, all are subject to funding constraints.

Having talked with the solicitor, it seems the more money we spend at that site, the better we sit legally.  Is that still the case or have they changed directions?

Because there is the issue of tearing up the rehabbed area by mining and then we go in a dig in order to do  more rehab…that might appear counter to our position.   We’ve been advised to avoid those activities until more legal review has been done.  This is getting out of my area of expertise so I’m just relating what I think the latest guidance on that is.

Moving on, revised appendices of the Phase I review should be out in a month, there will be a comment period, and then the revision period, and so the timeframe for the final looks to be in April.

I (AM) was not at the Phase I Review so I might have missed something in reviewing it, but I didn’t get that critical input that we thought was coming:  project-specific review and recommendations.

Yes, this was a higher level review; not what we were expecting as far as analyzing design features or as-built features for scientific assessment.  They parsed the data out differently than many thought they would.  We are a red-flag review period and there will be a more formal, month-long review period. Originally it was slated for 2 weeks but it was decided that that was too short for detailed review.

During the TAMWG meeting, Dave gave a presentation on pool scour and Andreas gave one on gravel augmentation.  The TAMWG expressed their appreciation of better coordination with them and the public and advised the TMC to go with the recommendations of the Design Team.

TMC expressed that they have seen a level of effort not seen before in the design process and commended the Design Groups on their products.  As far as the memo question, they motioned that the Design Team should come up with site-specific goals and objectives to be shared with stakeholders and encourage comments, but stakeholder recommendations would not compromise the specific technical project objectives. Well, the first motion failed but it was revisited and then it passed.

The way I (TH) interpreted the motion was that site-specific objectives would be based on the ROD and Flow Study but within an adaptive management framework.

The first motion, I think, didn’t pass because of the language used originally.  The second was more general in nature. For those who were present at the meeting, what do you think? Robert?

Robert left already, DJ.  But I (SL) think that Robert and George would probably point to the status that the Goat Hole seemed to take on, as far as site-specific objectives.

How will the process of deciding goals and objectives be documented in 2014 and beyond?

The first step will be to look at all the remaining projects, then include the Phase I review, and then chart how we are going to approach the Phase II designs overall.  The process may differ among the sites, or have some similar approaches, we don’t know yet.  My hope is to start that at the end of Feb, beginning of March.

As far as Indian Creek Naturalization project, as Mike brought up earlier, compliance documents ended in 2012 so we put that project in our schedule for public comment in the compliance process.  We are trying to finalize some analysis that some design groups were looking for to address concerns in order to move the project forward.  My intent is to do so over the next month, take it to the TMC with our technical recommendations, and get a decision based on our recommendation.  Because it may be considered precedent-setting, we were asked to come to consensus before we came to them with the proposal to move forward.

We should get together and state what the objective of that project is.  We have a good system right now and I (MS) find this project confusing as far as bank stabilization and the owners’ desire not to lose any more real estate.  Why are we doing bank stabilization?

Bank stabilization analysis was done by Cardno-Entrix; there was not a project goal of bank stabilization.  We were asked to analyze bank stability, yes, but would it compromise our restoration based on that analysis?  That’s where bank stabilization came into the picture.

Yes--what is the bank stability over time, thus making the additional analysis relevant to any project that might benefit from that analysis.

I (WS) reiterate Marks’ concern in that we need to better identify goals and objectives.

We didn’t leave goals and objectives off the table in any respect, though to some it might have appeared vague. We have many goals/objectives there, not just one, just like at LZ and DC.  Even articulating them doesn’t mean people won’t interpret them differently.  We can do a better job carving out time to develop the multiple goals and objectives.

Are the landowners going to be there when we sit down and discuss this?

If they wanted a stable, armored bank, conceivably they could do that without us.  It seems they are trying to look at a more progressive approach.  They realize that hydraulic forces will have an impact over time, but they (and we) are looking at predicting how that reach is going to respond over time.  Models aren’t perfect but the analysis can be helpful for more than just this site, potentially.

We need to differentiate between what the landowners want and what we want.  We have to work with the landowners because they own the property in question, but basically we want to do our project with our goals and objectives at that site location.

Why are we still spinning our wheels on this?  Seems to involve a lot of time/money that could be used elsewhere.

For reasons I cannot fully go into, I have been asked to get Program consensus on this project for a variety of reasons.  At this point, money and time that have already been invested would be wasted if we dropped it without trying to get some answers.

Sean, I (DG) understand your frustration.  I have the same reservations, but we will have to go into similar sites at some point and we will need to get data on these issues, so why not continue what we’ve already started and invested in.

The public, too, is looking at how we proceed with these types of concerns as well, so we will need to address it at some point.  This will give us some traction for when we have to confront these types of situations again.

OK. 2014 Design Process.  We need to complete these designs much earlier in the year in order to get some breathing room from all we are experiencing with these 2013 designs.  We will have to roll in the Phase I recommendations into these designs.

We are aiming for environmental documents to be submitted in the fall.  We’ve been 6 months behind year after year.  We really need to shoot for getting these timelines in order better.

I’m with you, Brandt.  We have to look at prioritizing, involving the Science teams for pre-construction monitoring, etc.  If people have comments, thoughts, suggestions, please send those along.

It would be nice to consider older plans, and not just plan 6 in the JC reach all at once.  That concerns me (AM).

I agree.

We haven’t  gotten any farther in analyzing that lower valley complex so maybe that shouldn’t be part of this next year’s plans.

We should keep the 2013 design process in mind and provide suggestions for the 2014 design process.

There are a lot of positives.  The JC reach is a possibility and has high potential, so perhaps we should keep it in mind for a longer design process if that’s what it needs (for 2015?)

I’m recommending that after the review period and design work, we should get together in mid-February.  Anyone have problems with that?  (No dissentions).

Okay, then we’ll shoot for that and folks can sign up on a Doodle Poll I’ll send out for the week of Feb 11-15.

Concepts for augmentation during low-flow, visiting Sawmill where we injected gravel, the gravel bar across from the Hilton, the area next to Cableway:  Physical Workgroup has asked the Design Team to do some analysis in these areas.

I (FM) do have concerns at Sawmill and will try to provide some guidance there for recommendations.

There were recommendations in the Phase I review that showed we should use additional modeling within the decision framework system.  There is a SRH2D workshop that might be available for 2-D modeling with hydraulic and morphodynamic aspects for those that think they would benefit from such training.

(Many indicate agreement)

OK then, early March perhaps?  I’ll send out a Doodle poll. Recommendations for locations can be sent to me as well.

ACTION ITEM:  Modeling workshop Doodle poll to sent to Design Team

Anyone who wants to join the subgroup with Scott, Wes, Rocco, etc., let Wes know.

I sent the 2013 design to the SAB and they said they would review them.  Timeframes don’t hold well with that group but we’ll take what we can get.  I know they are interested in looking at them and giving us recommendations.

Adjourn