DESIGN TEAM MEETING – 2/19/2013 and 2/20/2013

Trinity Alps Golf Course, 8:30am to 4:30 pm

TRRP--DJ Bandrowski, Dave Gaeuman, Brandt Gutermuth, Kent Steffens, Chris Smith, Eric Peterson, JD Lewis, Andreas Krause; Hoopa Valley Tribe--Sean Ledwin, Robert Franklin, James Lee;

Yurok Tribe--Aaron Martin; McBain&Trush/HVT--Fred Meyer; NOAA--Wes Smith; DWR-Scott Kennedy; USFWS- Charlie Chamberlain; USFS--Eric Wiseman; BLM--Gary Dirodoni; TRFGA--Jim Smith

Phone/WebEx:  McBain&Trush/HVT-- Scott McBain, John Bair (present day two); CAFWD--Andrew Jensen; CardnoENTRIX--Charlie Miller, Natasha Bankhead (day two); Fiori GeoSciences/YT--Rocco Fiori (day two)

Notes:  TRRP--Michele Gallagher

# Action Items derived during the Meeting

ACTION ITEM: Designers add Risk Analysis section to the final design reports.

ACTION ITEM:  Over the next 30 days, Design Team partners submit suggestions for developing Phase II planning process to Branch Chief.  DJB to complete the metrics table and distribute for assistance in developing suggestions for that process.  SUBMISSIONS MUST INCLUDE GOAL AND OBJECTIVE PRIORITIES (fundamental vs. means).

ACTION ITEM:  Give suggestions for the VE study to Design Group

ACTION ITEM:  Physical Workgroup recommendations for gravel augmentation to be updated and forwarded.

ACTION ITEM:  Share specific monitoring recommendations and comments on the use of BLM timber in project plans.

ACTION ITEM:  Develop a longer-term plan as to how to address bank erosion on private lands in a way that is consistent with the ROD.

ACTION ITEM:  Suggestions to be sent to designers for review before end of design period.

# Meeting Notes for Agenda Items

INTRODUCTION

D.J. Bandrowski opened the meeting and asked everyone to introduce themselves. He noted the agenda and several attached handouts available and commented on the desired outcomes.  He indicated that one goal of the meeting was to reach consensus by meeting’s end on the Indian Creek naturalization project.  If consensus was not reached, the group would still be forwarding a recommendation to the TMC.  Additional item added to the agenda:  Fulbright fellow presentation Katie Jagt would be joining for 20 minute presentation in the afternoon of 2/19.  He also noted the upcoming 2D modeling workshop on March 5/6. Blair Greimann, Yong Lai, and Dave Gaeuman—presenters.

1. Douglas City - Final Design Update

Fred Meyer of McBain & Trush, representing the Hoopa Valley Tribe Design Group, introduced the final version of the design for the channel rehabilitation at the Douglas City site.  He indicated that most interest from other Design Team members had been centered on Alternative 4, and so they would be moving forward with this alternative. Discussions were on IC4, bank revetment timing,  IC6-7 medial bar feature, and the forced meander.

He noted that WCSD has indicated that siltation is not currently occurring at the infiltration gallery.  They are recommending waiting until infiltration gallery is relocated.  WCSD may want to keep the existing gallery and to move the new construction farther downstream. Comments from the group included concern over the forced meander working as designed, diminishing shear stress upstream of the project, and major changes to the current mainstem fishing areas.  Meyer indicated that the hydrodynamic model showed the majority of the flow going into the new channel area, although vectors were not turning as much as designers wanted.  An artistic rendering of the as-built condition was created to show dense plantings to increase roughness, large wood placement, and some mobile gravel to show the maintenance of the forced meander channel.

DJ Bandrowski noted that stakeholders are concerned over the infrastructure immediately downstream, and a risk analysis should be included in the design.  Meyer said that design elements will be fully analyzed and implemented with safety concerns in mind. Bandrowski asked that both design teams include a risk management analysis to their final design reports.

Meyer talked about adding boulders along the left wall where they are most appropriate, and that they would move the bar location more to the left to reduce impacts from a 100 year event that could rack wood and impact landowners. He said that engineered log jams would not be used, only placed logs.  He said boulders would be used to enhance rearing and holding habitat.  Aaron Martin said that boulders cause only minor changes in velocity and increase roughness, but don’t use major scour. He does not believe they inhibit the ability of the river to migrate, just provide localized holding habitat opportunity.  Meyer said that more complexity and cover were the goals and not the creation of holding habitat by boulders.

Another concern was over the amount of time that was needed to do in-channel work.  Meyer said that they anticipated some constraints on construction in this area and that it could benefit from risk analysis, but that in-channel work was needed for construction of bars and placement of wood/boulders. He pointed out that the reason for the bar shape was to reduce the volume of material needed to create it.

2. Lorenz Gulch - Final Design Update

Chris Smith, representing the Federal design group, presented two design alternatives, one consisting of an inline pond on the left side channel and sloping floodplains along the mainstem Trinity, and the other an offline pond and complex floodplains with alcoves. He pointed out that the elements occupy the same footprint, so the choices are mutually exclusive, and that upstream features were the same in both alternatives.  Smith said that there was a lot of real estate to work with, so the team wanted to emphasize the side channel elements and ensure that these features contribute to the habitat value as much as possible. Questions included how flows were determined between the features affected by the hyporheic zone.  Smith answered that water surface elevations at both ends were determined, as well as grade and roughness, to project the cfs. Another was over the size of the trees proposed, which Smith indicated were 8-24 diameter inch logs.  He said that ELJ’s take a lot of punishment out in the middle of the channel and are designed to erode more slowly than placed logs, but that they will decay and are not permanent.

Aaron Martin continued the discussion for the Yurok design team and talked about ArcGIS flow vectors and side channel changes proposed for the downstream end.  He said that in Alternative 1, flow depth at 8500 cfs was modeled with various permeations.  He addressed some concerns about taking too much flow from the main channel into the side channels, saying side slope designs were modeled to see how fines would deposit with differing velocities. At 8500 cfs, the side channel is designed to take about 1300 cfs of the mainstem flow.  A group discussion followed over shear stresses other than those associated with 8500cfs.  Dave Gaeuman said that grain size was affected by 10-15 mm with varying velocities, shown in the alternatives.  At 4500 cfs, there were habitat benefits with the velocities in the upstream design features in Alt I.  At 1500cfs, berm removal in Alt II didn’t increase the habitat value (from inundation) but in Alt I, the area inundates enough to benefit fry.   Robert Franklin noted the value in viewing a wide range of flows for comparing habitat benefits; the point being that flows common at sites during peak juvenile rearing periods were critical to consider.  Dave Gaeuman said that it was important to keep in mind that design stage has a huge influence on the model, and that while it was useful to model multiple flows up to and including the 50% design stage, there was a sharp decrease in benefit from multiple flow analysis after that point. Martin finished with habitat increases varying between 150% and 200% for fry and presmolt in each of the alternatives.  He said cold water refuge is expected year round as well, which will benefit coho that tend to stay longer than Chinook.

3. Channel Rehab Project database

Eric Peterson, Data Steward for the TRRP, presented details of the Channel Rehab Project, Design and As-built database, whose primary function is to consolidate, organize, and archive primary restoration actions.  He said that the database will allow for comparison at different levels between design and as-built condition, including evolution of planning, ESLs, features, and the responses. Terrain models and aerial photography will be included, as well as monitoring and assessment links, and references.  Users would be able to query, edit, and link to other tabular data.  He pointed out that data is too often gathered and saved that do not include appropriate references and metadata.  Keeping up with these requirements ensure that data is protected and properly documented, eliminating costly and unnecessary redundant future studies.

4. Phase II Design and Implementation Discussion

DJ Bandrowski introduced the discussion by saying that the EIS sites refer to the original 47 sites identified in the Flow Study.  Some projects, proposed or completed, are not included in that original list. He pointed out that there is a difference between EIS sites and EIS boundaries and that it is important to review the EIS and Flow Study to accurately identify these designations.

He asked the group for recommendations for Phase II sites, balancing constraints and boundary issues as they move forward for the 100% designs, re-designs, augmentations, etc.  Aaron Martin offered the observation that the team learns more with each construction, resulting in better, more effective designs.

Wes Smith proposed forming a smaller planning group. Sean Ledwin said that habitat benefits needed to be examined, and that areas expected to yield higher benefits may be most appropriate to implement first.

Gary Diridoni pointed out that public agencies need to be involved early, as pre-planning is critical to acquisition and land use constraints.  Andreas Krause said that a sequence should be identified, with a broad array of sites and designs from which to choose.  DJ Bandrowski said that at least one new design was needed for 2014, with redesigns and 2015 designs as working projects.  He proposed the Federal Design Group design one site, saying the TRRP had hired a Design Engineer for that specific purpose, and that other sites could be determined by the group as well.

5. Methods and Metrics for Quantifying Ecologic Benefits of River Restoration

Katie Jact, engineer/consultant with American Rivers, gave a presentation of development tool for assessing alternatives at an earlier stage in the design process.

6. Phase II Design and Implementation Discussion (continued)

Robert Franklin opened the discussion by asking who the members of the Federal Design Group were.  DJ Bandrowski indicated that Chris Smith, Dave Gaeuman, Charlie Chamberlain, Wes Smith, and Eric Wiseman made up the Federal Design Group.  Franklin then asked who makes the decision on the proposal, made before the break, that one and only one 2014 design be done, and that design would be by the Federal Design Group.  DJ Bandrowski said that the Design Team, consisting of all the partners, would discuss the proposal and that it is ultimately decided by the Implementation Branch Chief.  He said that because the TRRP specifically hired a Design Engineer, if there were only one new design decided upon for 2014 the TMC would question why that new hire was not being utilized.  Franklin said that the Hoopa Valley Tribe sees the importance of fielding the best team possible rather than affording opportunities to relative newcomers to channel rehab design.  Bandrowski said that the process—developing goals and objectives, design reviews, comparisons and analysis—is a group effort.  He asked if there were more suggestions for sites in 2014. Suggestions included interconnected sites, Lower Junction City for its proximity to the previous year’s site, the Evan’s Bar/Chapman Ranch suite of sites, and the hatchery site—with the acknowledgement that the hatchery would take until 2015 to implement. Andreas Krause said that designs that may impact both rearing and holding habitats should be reviewed by the Fish Workgroup to ensure that actions are biologically defensible.  Robert Franklin asked if the discussions shouldn’t be made around a table, with maps and charts, and taking the time necessary to decide. Bandrowski said that the group could meet early in the morning if that was the consensus. Group decided to move large wood presentations to afternoon, and take time from other presentations/discussions.

7.Physical Workgroup 2013 Gravel Augmentation Recommendations

Andreas Krause, chairman of the Physical WorkGroup, gave a presentation on gravel recommendations.  High flow augmentation at Lowden and Weir Hole was discussed and he said that all activities recommended by the PWG were approved by the TMC.  Potential bar supplementations below Rush Creek and at the Sawmill high flow injection location were also approved, although these were not recommended by the TAMWG.

8. Environmental compliance update

Brandt Gutermuth, TRRP Environmental Scientist, gave an update on 2013 environmental compliance, saying that the documents for DC and LZ (including Indian Creek area) were near completion and would be ready for submission and public scoping by March 5th.  He said that permitting was on schedule and that they should be issued by June.

9. Bucktail Bridge update

Kent Steffens, Construction Manager, said that the contractor, CH2MHILL, did geological bore holes the prior week and the plan was to be done with design in July, with construction in 2014.  Questions included whether CalTrans was funding the project and what the conveyance requirements were.  Steffens said the environmental and the design coordination would be done by TRRP and that CalTrans would provide finding. He finished by saying that there is a freeboard requirement for 100 year event  (11K+) and flood flows (14K+) which equate to about 3 feet above what it is presently and that the bridge would be about 150 feet long, as opposed to the current 80 foot span.

10. Indian Creek Bank Naturalization Project Design and Analysis

CardnoENTRIX fluvial geomorphologists Charlie Miller and Natasha Bankhead gave a remote presentation on the analysis done for the Indian Creek bank naturalization project, proposed for riparian plantings on private lands.  While the activities were slated for the 2007 Indian Creek project, questions on bank stabilization, erosion issues, etc. had caused the project to be controversial within the Design Team. Landowners later submitted a letter to TMC, asking why construction was not done in 2007.  The TMC wanted an answer as to why the TRRP Partners did not have agreement on implementation, and asked for additional analysis in order to decide whether the project should move forward.

Group comments included those on particle size, bar growth, and better habitat for salmonids as a result of such actions.  Bankhead said that if the bank cannot maintain stability, the bar will erode in much the same way.  She said that the bar is prograding left, but also downstream, and that the area is going to be affected by flows regardless of restoration actions, with the easiest parts going first (the bar and the bank).

Robert Franklin said that, biologically, the area has good fry habitat and that there is a lot of spawning upstream.  He questioned what the program was for, if not to allow natural erosion and deposition to occur – the very essence of the science behind the Record of Decision.  Miller suggested that offering support to landowners who want to try less harmful options than armoring their banks was an improvement.   Sean Ledwin said financial investment put into this project is not commensurate with the anticipated benefits.  A more modest effort that is reproducible, given limited resources, would be more appropriate for future efforts.  Brandt Gutermuth asked if it was not appropriate to follow the directive of ROD while supporting landowners in more ecological methods, while improving habitat for wildlife.

DJ Bandrowski said that a technical recommendation had to be made to the TMC, divided or otherwise.  He told the group that the TMC indicated that they would analyze the legal and precedent-setting aspects and eventually vote on it.  Franklin asked if habitat analysis was available.  Dave Gaeuman said that the naturalization portion of the initial project was a low-budget feature, but that it had become a huge, costly effort due to lack of a common technical strategy.  Scott McBain repeated his suggestion from a previous meeting that the Design Team should develop design guidelines and a process to address future streambank erosion concerns from private landowners.  There appeared to be general concensus that this was a good idea.

Wes Smith pointed out that instream projects on private property are required to go through permitting processes including the U.S. Army Corps of Engineers and CA Dept. of Fish and Game.  Therefore, if the Design Team recommends that the design is technical sound then the TMC has the option to suggest to the landowners that they use the proposed design and go through the permitting process.  A streambank protection and naturalization project developed by the Trinity River Design Team and associated consultants will help reduce bank erosion along the private property, be cost efficient, and likely require less technical review during the permitting processes.  In addition, the project may provide some basic riparian, fish, and wildlife habitat.  This approach assists the private landowner by providing sound technical designs that to accomplish the presumed private landowners objective of significantly reducing streambank erosion and providing some riparian and wildlife habitat while preventing evasive streambank protection design such as riprap.

11. 2014 Design Strategy discussion

DJ Bandrowski introduced the topic of 2014 designs and asked how the group wanted to proceed with those decisions.   Aaron Martin indicated that the Yurok Tribe/USFWS was funded to develop 2D hydraulic/habitat modeling at a single rehab sites, beginning in 2014. Bandrowski offered to pull up redd data if it would be helpful.  Eric Wiseman said Sheridan Creek has high density of spawners with a good chance to link rearing and spawning habitat, but that the highest densities for rearing habitat are within the upper 5-6 miles of the dam.  Aaron Martin said Dutch Creek has the best habitat potential but many constraints.  He indicated that there is a very deep pool, about 20 feet deep, at Lower Junction City.  Robert Franklin said that putting a fence around a hole and seeing it as a constraint was the wrong approach. Martin disagreed, saying pools could be considered and recommendations provided when maintaining adult holding habitat conflicts with creating additional rearing habitat. Scott Kennedy said that some planning efforts take two years, so while the hatchery site should be knocked off the list for 2014, the design should start this year for 2015. Bandrowski named the sites already 100% designed—Limekiln Gulch, Upper DC, Hocker Flat—and that some sites like at Steel Bridge were no-action recommendations.

The group decided that Lower Steiner Flat would be a new design for 2014, designed by the Federal Group.  Dark Gulch/Bucktail was a potential 2014 site, designed by the HVT Group. Dutch Creek would be a 2015 design, done by the State Group, and the hatchery site would be slated for construction in 2015 or 2016, designed by the Yurok Group.  Bandrowski asked that if anyone had suggestions for the VE study for external review, to give those recommendations to the group at the earliest opportunity.

12. Large Wood Tracking presentation

Scott Kennedy of DWR gave a status report on trees that were ID’d before the restoration flow of 2011.  He said that four out of seven targeted trees were recruited, and all the trees that were left on the floodplain at Indian Creek “disappeared”.  There was a wide range of results, from movements of 50 feet to more than 34 miles, and some trees that they thought would move did not.  Remarks ranged from the size of the transmitters on the trees, application method, high flow tree ‘injections’, and ID’ing trees used in projects.

13. Large Wood Management discussion

Wes Smith gave a status update from subgroup outlining the basic large wood strategy components:

- Wood budget

- Short and long-term augmentation

- Expected benefits/outcomes

- Risk management

- Adaptive management and monitoring

He stated that injections and/or placements, riparian and upland plantings, designs that encourage channel migration/erosion, and a tributary wood management plan are needed to maintain storage and habitat,.. He also said that data specific to the Trinity watershed was lacking and necessary for the wood budget.  Gary Diridoni said that the BLM has an active harvest program for the Healthy Forest HMP, and that these may be available to the TRRP.

14. Pool Change Analysis

Dave Gaeuman gave a presentation on changes in pool depth by river mile, shown by reach between 2009 and 2011.  He pointed out that the amount of data is large, so deciding what to look at was key. He said some changes could be linked to restoration projects, and at other places, pools filled or deepened with no indication of restoration actions affecting them.  The largest percent change in pools getting shallower occurred after the 2011 event.  The data on the deepening of pools appears more scattered, with many occurring in 2009-2010.

15. Recommendations for 2013 Implementation-Wrap-up

Consensus was made on the decision to send suggestions to the designers for their consideration within the following 2-3 weeks.  The designers should consider them but are not obligated to change the designs.  Designers should respond informally, but will move forward to completion.

16. Indian Creek Group Technical Recommendation

While the Design Team does not recommend that the Program fund the ICP, the landowners could utilize the design elements using private monies or grants.   The design has merit, but does not provide enough habitat gain to recommend it outright.  The TMC will decide if the Program should act on such a project.