Design Team Meeting/Teleconference—April 15, 2013

10:00am-1:00 pm, TRRP Office

In-house –

TRRP:  DJ Bandrowski, Chris Smith, Brandt Gutermuth

Hoopa Valley Tribe: James Lee

Phone/WebEx –

CADFW: Mark Smelser

NMFS: Wes Smith

USFS: Eric Wiseman

DWR:  Nancy Snodgrass, Scott Kennedy, Trevor Morgan

USFWS:  Charlie Chamberlain

Yurok Tribe:  Aaron Martin, Rocco Fiori (geomorphic consultant)

McBain&Trush/HVT:  Fred Meyer, John Bair

Notes: TRRP--Michele Gallagher

# Action Items derived during the Meeting

ACTION ITEM:  Send updated parcel boundary product to Fred for Bucktail project.

ACTION ITEM:  New 2011-2012 HEC-RAS/LIDAR is in, designers should ask Eric Peterson for copies.

ACTION ITEM:  Submit suggestions for VE group.

ACTION ITEM:  Metrics designers need to have these completed and ready for utilization by Friday, April 26th.

ACTION ITEM:  Week of April 29th –May 6, need 3 conceptual alternatives prepared.

# Meeting Summary

2014/2015 Goals and Objectives and Associated Metrics

Metrics have been drafted for goals and objectives, to be discussed in depth during the meeting.

Because no comments were received on the Fundamental Objectives chart, the assumption is all are in favor.  Team members can bullet out suggestions for existing conditions reports.

Habitat Metrics

Shown onscreen, DRAFT Fish habitat metric.  Charlie Chamberlain said that various elements have to be considered for determining potential value of habitat creation, such as defined periods for adult holding, spawning, and rearing.

Rearing Habitat

Using metrics for base flow rearing habitat area as measured by the IHAP team at GRTS site:  Base flow rearing credits could represent square meters of habitat per edge length, with 1 unit of credit for each day during the rearing period of January – June.  Floodplain rearing credits could equal wetted days per habitat polygon area (weighted).

Adult Holding

Calculation using change in total holding area under design conditions, using average surface area X average depth as the baseline.

Spawning

New approach (vs. traditional HSC):  Thalweg crossovers or transition riffles under baseflow conditions to determine net changes in transitions.

Wes Smith had questions on specifics on the spawning and holding calculations/draft metrics.

DJ said that rearing habitat changes are the only ones for evaluation, and holding and spawning are considerations, and to keep that important distinction between them.

John Bair asked about the design level needed for these types of metrics.  Aaron Martin said that the idea is to have a tool for comparing alternatives at “cartoon level”, but for higher evaluations the modeling outputs should be used for estimating change.  Metrics should be appropriate to the level of detail, so that one can look at alternatives at this stage and use other metrics at another stage in the design process.  This is a process in getting to the preferred alternative.  Metric refinement would have to be done for site-specific determinations.  Once hydraulic models are available, the metrics would reflect the new analysis.

Rocco had question on the graph, depicting distance from dam X meter2 of presmolt habitat.  Change at Dutch Creek was due to change in bed geology.

Restore Fluvial and Geomorphic Processes to Maintain Spatially Complex Channel Morphology Metrics

Modification of Dave Gaeuman’s stream power metric from 2012.  Wide ranges in shear stress appear to provide diversity for good quality habitat.  High stream power is needed in some places to maintain diversity of channel habitat elements.  Rather than just noting the changes in shear stress/stream power, the metric seeks to identify an increase of the distribution of stream power changes—using fluvial and topographic combined data.

John Bair questioned, again, whether the metrics are more artistic at this level (how do you quantify “good”?)  DJ said that stakeholders want to see some assessment of information, rather than just picking the prettiest picture.  Gradation needs to start earlier.   John agreed but said picking polygons at the 10% level isn’t much different than using generalized concepts of the metrics.  He supported defensibility but questioned the ability to accurately assess at this level.   Rocco suggested testing the metrics at existing sites.  Charlie offered to help cut cross-sections.  Wes will get with Charlie to test the metrics.

Riparian Metrics

Two metrics are suggested:  Area (m2) suitable for natural establishment of pioneer riparian vegetation, and area that exceeds a stream power threshold of 5,000 W/ m2 during a 20-year recurrence interval flood.

These apply because of two overriding functions of a riverine system—average moisture availability and infrequent disturbance.  James Lee and John Bair will attempt to refine the metrics in order to apply them more easily at the 10% level.  John likes flow direction more than unit stream power as a metric, since it is easier to calculate at this level.  James asked how the changes in vectors would be analyzed.  John was not sure, but said frequency of particular vectors was a possibility, within design discharge for a particular reach. Wes Smith asked if it would it be useful to look at floodplain change (scour/fill) at greater intervals with less disturbance, compared to those associated with a 20-year flood.   DJ asked if alternatives would be influenced by the hydraulics shown in this metric description, as the point of the tool is to help differentiate between alternatives in order to choose a preferred one.   James said he is interested in non-ROD floods and the influence of them on projects, since this event is not looked at anywhere within the Program.  John said he, too, would be interested in that but that designing for that, they could lose 20 years calculating/designing for an event that may not happen in that time period.

DJ said the designers need to have these completed and ready for utilization by Friday, April 26th.

Bucktail Reach Scale Considerations and Existing Conditions (Fred Meyer)

DJ’s consideration questions:  What ESL are you using?  Fred said just Bucktail (proper) from the access point—left bank boundary.  Does not include the Salt Flat side.

What is your team envisioning?  Gathering all the details and existing condition data, DWR old designs, new bridge design, etc.  Tuesday, April 23rd, group is going out to refamiliarize with the site (anyone is invited) to discuss off-channel rearing, among other topics.  DJ encouraged them to look at the features and landscape enhancements that have been done to date, review the constraint of the existing spoils pile (supposedly buried some items from the Lowden fire).  Fred has requested documentation from Nancy/DWR-- memos, fact sheets, draft products, etc.

DJ identified the paved road, going down to the launch area that needs to be included in the considerations.  Fred acknowledged, and cited the possibility of using that area as a temporary channel crossing.  2014 or 2015 is slated for bridge construction—Chris asked that spoil piles be incorporated into the designs as well.  DJ said to think of the bridge replacement and the rehab site as one project, especially for environmental compliance issues.  DTM was developed by CH2M Hill and team should use that for moving forward (turtle and herp studies as well).  Charlie said not much spawning occurs on this site, although there is spawning just downstream.

Eric said that the he was unaware of the spoils issue and the Lowden fire.  Brandt said a number of houses were destroyed, various things were buried there—no one really knows what—and BLM has said “don’t disturb it”.  Fred said if new wetland delineations have been made, to send those on, but he has the older data.

ESL’s, Site Designs, and Project Descriptions

Dutch Creek

Scott/Trevor/Nancy:  Constraints upfront are access to the Dutch Creek site.  Large existing trees (right-bank, downstream end) will hamper navigation.  They are currently waiting for data on bedrock, which will influence out design strategy.  Because part of this site is called “Steelhead Alley” by local guides, there is some anticipated local pushback to enhancement or restoration activities.  Also, some critical habitat for NSOW is within that ESL.  Meeting compliance objectives with the Forest Service is looking to be somewhat tricky.  Eric seems to think that constraints are workable, more on the NMFS side than the FWS side, but still doable.  DJ asked Eric if he was aware of particular considerations the designers should be thinking about. Eric was not as impressed with the Steelhead Alley moniker as with some other areas, especially the Dutch Creek hole.

Scott asked about constraints surrounding mining claims, since he saw a stake from 1998.  There appeared to have been no recent activity.  Eric said that because suction-dredge bans now affect the one near Dutch Creek, that one won’t be worked, but claims are a consideration.  Activity is not required (only the up-to-date payment of fees).  Power site withdrawals give the BLM more clout where it affects our ability to rehab a particular site in spite of a mining claim, but those are not at the majority of our ESL’s.

Aaron Martin asked that quality of habitat at that site be analyzed further, and keep options open despite what a particular group might consider a hotspot, marginal, etc.  Charlie called Steelhead Alley’s habitat value based on features and geomorphology more typical and not unique, and not to preclude restoration in favor of preservation for this area.  Scott Kennedy talked about field observations, seismic studies, and considerations for possible shallow bedrock areas.

Lower Junction City

Chris said the group is meeting to discuss the site on Thursday, with considerations being the Canyon Creek delta, the bridge, and recreation infrastructure (boat ramp and popular fishing hole).  An existing tailings pile is also a consideration.  Two landowners own this site—no BLM land, despite the ramp/fishing hole—Chagdud Gonpa and Lilly.  Both landowners are looking to sell at least a portion of their properties to BLM, but both are in favor of the project, regardless.

Biological considerations are huge—the community depends a lot on the fishery habitat here, not just the guides.  Spring Chinook use here is off-the-charts for holding habitat.  Numerous redds were just below the bridge, with more continuing downstream.  Compared to last year’s Goat Hole, the JC hole is far more significant.  Wes asked about the long-term habitat value—if there was information from before the 1997 flood.  Eric said he’s been fishing there since 1979, and that it was the place to go since at least that time.  He recommended taking the existing road out since it is in a riparian area that gets flooded at high flows.

New 2011-2012 HEC-RAS/LIDAR is in, ask Eric Peterson for copies.

2014 Design Process and Schedule

Keep with schedule that has been circulated earlier—Milestone dates, week-by-week.  July 8th Peer Review group for the Value Engineering Study:  Team members asked to submit their suggestions for members of that group.

May 2-3, peak release, starting April 19th.

Science Plan update, although Design Team recommendations were not included as priority, Ernie indicated that they are following a separate path, not in the proposal process.  Question remains as to how the recommendations can merit implementation if not included in a proposal.