Draft Problem Statement for TRRP Gravel Augmentation

Version date 7-13-13

# Overview

Gravel augmentation is one of the primary management actions conducted by the Trinity River Restoration Program to meet the fundamental objective of restoring the natural salmonid populations. The current environmental permit allowing gravel augmentation actions on the Trinity River will expire January 2015. Updated recommendations to support permit renewal need to be developed by June 2014 to facilitate permit renewal. Internal and external disagreement exists regarding the existing recommendations for annual average gravel augmentation volumes. To address these issues, the Trinity Management Council directed the physical workgroup to review and update the long-term gravel augmentation recommendations. Additionally, the Science Advisory Board identified three overarching program priorities in their review of the FY13 science workplan. One of these priorities was updating the conceptual model for gravel routing and revamping the entire physical science workplan to support development and evaluation of gravel augmentation actions.

# Required Action

The physical workgroup has been directed to develop technically sound recommendations for the long-term gravel augmentation volumes required to meet the fundamental objective of restoring natural fish populations to pre-dam levels.

# Problem Statement

What are the location, volume, frequency, and size of coarse sediment augmentation needed to accomplish the channel changes needed to meet restoration goals and objectives?

Restate. Not as a question.

Trigger. Why to do want to conduct gravel – degraded conditions.

Concise statement of issues that need to be addressed. Include statement of ecological shortcoming. Management (augmentation) can get us towards our goal. Look at TRFE appendix c and CSMP 2007 for some language.

Make sure objectives are reflective of problem statement.

How much gravel does the trinity river need? Then decision tree to id items to address. The problem statement should allow for the no action alternative.

Define size range of the sediment in question. Then use consistent terminology i.e. “sediment”. Describe different management concerns / objectives for different size classes e.g. fine sediment for riparian regeneration. Keep possibility open for future augmentation of different size classes.

# Gravel Augmentation Decision Process

The Water Quality Control Board issues a 5-year permit for gravel augmentation. The permit identifies the maximum potential environmental impacts from gravel augmentation (i.e. maximum # locations, maximum volumes, etc.). Annual recommendations for gravel augmentation are developed by the physical workgroup based on a variety of technical, logistical, and permit considerations. The annual recommendations must be within the permit conditions. The annual recommendations are reviewed the Trinity Adaptive Management Working Group and approved by the Trinity Management Council. The approved recommendations then go to the Water Quality Control Board environmental permitting review. The Water Quality Control Board may approve or deny the recommended gravel augmentation action.

# Required Input for Environmental Permit Renewal

By June 2014, develop the technical information needed to support renewal of the 5-year sediment augmentation permit (2015 – 2020) for the Trinity River Restoration Program. The permit needs to identify the maximum potential impact (i.e. most number of sites, largest anticipated placement volumes). Actual placements may be less but not more than identified in the permit. The technical information needed for permit renewal includes:

- rationale (general and site specific)

- location

- volume

- frequency

- grain size

- timing

- placement method

  - high flow

    - construction technique: conveyor belt

  - low flow

    - construction technique:

      - clean core (below water surface) with pit run top (above water surface)

      - inclusion of organic matter

- cleanliness (including potential to add organic matter)

- sediment source and haul distance

# Timeline and Deliverables

| Date | Deliverable |
| --- | --- |
| Dec 2013 | Tech memo with 2014 gravel augmentation recommendations (high flow and low flow) to TMC |
| June 2014 | Technical input for renewal of 5-year gravel augmentation permit |
| Dec 2014 | Tech memo with 2015 gravel augmentation recommendations (high flow and low flow) to TMC |
| ??? |  |
| ??? |  |

# Background

<<<incomplete, need to write this section. Bullets indicate key points for narrative>>>

- Purpose of augmentation: habitat and more fish

- Existing recs

- Internal and external disagreement

- 2000 experience where public compliant shut down gravel augmentation for 4 years.

- Pool report

- Channel rehab in upper river largely done

- How are things done on other rivers?

Trinity and Lewiston dams trap all coarse sediment supply above Lewiston Dam. Restoration of fluvial processes will require the continued input of coarse sediment as gravels and cobbles are moved and redeposited from increased high flow releases, creating the necessary habitat for different anadromous fish life stages. The Record of Decision (ROD) (USDOI, 2000) directs implementation of a coarse sediment augmentation program below Lewiston Dam to balance the coarse sediment transported during high flow releases. To date, four different documents either recommend or evaluate coarse sediment augmentation on the Trinity River.

- The 2000 ROD recommended an annual average of 10,300 cubic yards of coarse sediment augmentation with water year specific volumes ranging from 0 to 67,000 cubic yards. The recommendations were based on sediment transport estimates developed using limited data available in 1997. Identified the target area for gravel augmentation as Lewiston Dam to Indian Creek.

- McBain and Trush (2007) developed a Coarse Sediment Management Plan that provided more specific recommendations for both short-term and long-term coarse sediment augmentation programs, and explored possible augmentation sites, placement methods, and coarse sediment supply sources. The wide range of water year specific coarse sediment augmentation volumes recommended by the ROD was logistically problematic; therefore, the document recommended annual augmentation volumes be based on a long-term average developed using an updated sediment budget.

- Gaeuman (2008) recommended a simple long-term annual average augmentation of 6,700 cubic yards. The recommendation was developed using a zero-dimensional numerical model and considered sediment transport estimates, a target grain size distribution of the bed surface, and cost optimization.

- Viparelli (2011) did not provide gravel augmentation recommendations but evaluated geomorphic response to four different gravel augmentation scenarios of using a one-dimensional numeric model with cyclical ROD flow releases. The four augmentation scenarios evaluated included annual augmentation rates of 6,000 and 9,000 cubic yards, each with a fine and a coarse grain size distribution. Results showed all augmentation scenarios improve substrate conditions for spawning habitat within 120 years but suggested the large volume / coarse distribution scenario may not be geomorphically appropriate for the present river.

The FY13 workplan review by the Science Advisory Board identified that updating the conceptual model for gravel routing and transport as one of the top three program priorities to be addressed. The updated conceptual model is needed to build a long-term operational plan for flow and gravel augmentation. The review stipulated the long-term plan must be built on more specific, testable estimates of how gravel moves through the system. To implement the recommendation, the Science Advisory Board review recommended that each component of the physical program of work be revised and refocused into an integrated whole that directly supports the field monitoring and analytical work to update the conceptual model, build the long-term operational plan, and implement adaptive management.

# Decision Makers

Technical recommendations for annual gravel augmentation are developed by the physical workgroup. Once developed, the recommendations are presented to the Trinity Adaptive Management Working Group (the federally chartered stakeholder group) for stakeholder input. The technical recommendations along with the stakeholder input are then presented the Trinity Management Council for programmatic approval. The annual recommendation then go to the Water Quality Control Board who reviews them for environmental compliance and can approve or deny the proposed actions.

# Stakeholders

The stakeholders are represented by the Trinity Adaptive Management Working Group, who are given the opportunity to provide input to the annual gravel augmentation recommendations.

# Constraints

<<<incomplete, need to write this section. Bullets indicate key points for narrative>>>

- Specific locations?

- 2014 rec limited to existing permit

- Future rec constraints:

  - Acess

  - Flooding

  - Permiting authorization

- Public acceptance and scientific credibility

- Tamwg and tmc approve, need WQCB approval for annual action within permit conditions

- Resource avaialbilty (staff time and budget to dev recs)

- Cost of gravel augmentation

# Conceptual model

Describe existing and ID need to update.

Some way of understanding the if the conceptual model is good enough or needs refinements to model system response to inform management actions

# Linked Decisions

- Flow release, site rehabilitation

- Balancing annual releases and long term needs (in terms of gravel aug volumes needed)

- No more rehab site construction in upper river  important to id gravel aug locations and get permit updated.

Flow releases, in combination with gravel augmentation and channel rehabilitation actions, are intended to create the desired channel complexity and habitat to meet the fundamental restoration goal of restoring the natural fish population. Gravel augmentation is therefore linked to both flow releases and channel rehabilitation.

Flow releases drive how much sediment is transported downstream which in turn drives how much gravel needs to added to balance transport. <<<long term average augmentation volumes, annual high flow direct injection volumes>>>.

Gravel augmentation volumes are offset by natural sediment supply from delivered from the tributaries and channel banks / bed. The sediment budget considers sediment inputs, transport, and storage. The sediment budget is updated periodically based on monitoring data and is used to help identify gravel augmentation volumes.

Riparian – desired future conditions

# Uncertainty

Geomorphic and habitat response to gravel augmentation (structural uncertainity  well suited to AM)

How much functional storage do you get for different gravel augment volumes. Then, how storage effects habitat.

# Linked to which TRRP objectives?

<<<Scott – do you want to take a crack at this section?>>>

Try to incorporate a statement about response time to channel change which may drive how much how fast we augment gravel. Also need to articulate a desired future channel condition (form and function, including large wood not just gravel) i.e. what is our target.

Need to develop quantitative performance measures to assist with evaluation and AM. Tie back to updated science workplan.

# Identification and Evaluation of Alternatives

<<<discuss at workgroup>>>

# Conceptual Model

# Science Work plan

# Performance Measures

# Existing permit locations for 2014 placements

Compare what we do here to planning for gravel aug in other rivers – Scott to write an overview. Volumes are more a political negotiation in other rivers.