Upcoming Activities:

- Sub-Program Review: Adult Salmonid Monitoring Evaluation

Goal:	Determine the efficacy of the current extent/scope; field methodologies and statistical analyses used in the adult salmonid assessments in meeting the information needs of the Program.

Elements:	Run Size and harvest (Junction City and Willow Ck Weirs and Hatchery recovery project), Harvest (Hoopa, Yurok, Lower Klamath recreational, Lower Trinity recreational), Age Composition, Redd/Carcass Survey, Coded Wire Tagging, CWT recovery/decoding, Adult fish health.

Reviewers:	Mike Bradford / Dave Hankin.

Participants:	Study leads.

Schedule:	Approved FY 2011 activity; August 2011 – March 2012.

POC:		Ernie Clarke / Joe Polos.

- Workshop:	Fish Production Modeling (Fish (juvenile) PITA).

Goal:	Explore the need for a fish production model for the Trinity (update w new data sets, do exploratory analyses of alternative actions and hypotheses)?

Participants:	Independent experts would participate in the workshop to assess benefits and costs of different kinds of modeling efforts. Joe Polos to serve as TRRP lead; Thom Hardy (Texas State University) to facilitate workshop; Sam Williamson (USGS); Russell Perry (USGS).

Schedule:	Approved FY 2011 activity; schedule to be developed; goal is to have the workshop during FY 2011 to develop a plan that can be executed in FY 2012.

POC:	Joe Polos.

- Workshop:	Habitat Targets (Habitat PITA).

Goal:		Development of mainstem habitat targets for anadromous salmonids.

Participants:	An interdisciplinary team; heavy lifting could be contracted out.

Schedule:	Approved FY 2011 activity; schedule to be developed; report from Beechie and Pess is a precursor (expected May 2011).

POC:		Ernie Clarke / Charlie Chamberlain (?).

- Workshop: 	Riparian Pitas 1 & 2 (Riparian PITAs).

Goal:	Develop the desired riparian vegetation conditions and quantitative vegetation targets. Determine how to define the risk of encroachment.

Participants:	TRRP staff plus invited experts.

Schedule:	Approved FY 2011 activity; schedule to be developed.

POC:		Ernie Clarke

- Workshop: 	Riparian Pitas 3, 4 & 5 (Riparian PITAs).

Participants:	TRRP staff plus invited experts.

Goal:	Exploring whether less intensive measures of plant density (e.g.,frequency and cover)can provide the necessary information required to manage riparian vegetation encroachment thresholds; Determining whether it's necessary to have more accurate site scale assessments of the physical processes responsible for preventing riparian vegetation from reaching encroachment thresholds; Evaluate alternatives ways to map patches of vegetation that cannot be detected on aerial photographs (i.e., patches <5 years old) to reduce bias by the mapper.

Schedule:	Tentative FY 2012 activity; schedule to be developed; MIGHT be incorporated with the FY 2011 riparian PITAs.

POC:		Ernie Clarke

- Workshop:	IAP Sampling Design (Cross-cutting PITAs).

Goal:		Integrated sampling design / cost-precision-information tradeoffs.

Participants:	ESSA; Ernie Clarke; work group coordinators; study leads; Eric Peterson.

Schedule:	Approved FY 2011 activity; sampling designs workshop in May, June, or September 2011.

POC:		Ernie Clarke / Darcy Pickard.

- Workshop:	Improving AEAM Procedures (Cross-cutting PITA).

Goal:		Develop AEAM decision rules / improve short-term feedback.

Participants:	ESSA; Ernie Clarke; work group coordinators; study leads; Eric Peterson.

Schedule:	Tentative FY 2012 activity; schedule to be developed.

POC:		Ernie Clarke / Dave Marmorek.

- Science Symposium

Formats:	Option 1. Project updates.

Option 2. Focused presentations on assessments of WY 2011 and other flows. This could be an application of decision tree developed in AEAM Procedures.

Option 3. State of the Trinity River. Provide a systematic update of our knowledge since the Flow Evaluation Study.

Option 4. Refine TRRP uncertainties into a shot list of Big Questions that we can periodically report against (Platt example).

Target: 		February 2012