Meeting Summary

FLOW WORKGROUP

TRRP Office - Conference Call

# Wednesday, May 28, 9:30 AM

    - Participants

Core members:	Rod Wittler (Reclamation); Robert Franklin, James Lee (Hoopa Valley Tribe); Seth Lawrence (DWR); Joe Polos* (USFWS); Steve Cannata* (Ca. DFW); Seth Naman* (NMFS)

Other participants:	Robin Schrock (TRRP); Ernie Clarke (TRRP)

* participated via Webex and telephone

Note taker:	Rod Wittler

Summary of Next Steps/New Action Items:

The next workgroup meeting is at 10:00 a.m., June 25, 2014, as a Webmeeting (Webex). At that meeting the workgroup will present hydrograph recommendations for each water year type to be shared with the IDT for planning analyses, aimed towards eventual inclusion in the Portfolio. In advance of the June 25 meeting:

  - Hydrograph developers are to conceptualize their hydrograph proposal(s) in a 1-pager and return to Rod by June 24. Rod will distribute to the Workgroup that day for discussion the following day. They will then be shared with the IDT on June 26.

Other Action Items:

  - Joe Polos will report to the group on the status of Habitat Time Series modeling.

  - Robert will share the BDCP report, specifically sections on Trinity model results.

  - Rod, James, and Charlie will revise and resend the Variable Flows summary document.

2015 Hydrograph Development Process/Meeting Schedule

  - Webinar - May 28, 2014

    - Pre WY 2015 Organization & Planning

      - First thoughts about new HG’s informed by previous years analyses

    - New hydrographs and list of associated analyses due June 24

  - Webinar – June 25, 2014

    - Identification of new hydrographs

    - Identification of proposed analyses – coordinate thru IDT

  - Webinar - Oct 21, 2014

    - Draft Analyses with directions to finalize before end of calendar year

    - HG’s & analyses review & evaluation - 2015 Portfolio adoption

  - Meeting or Webinar - Feb 10, 2015

    - Review exigent conditions and propose HG's for refined/additional analyses (2-3 WY types)

  - Meeting - Mar 3, 2015 – Formulate recommendation to TAMWG and TMC

    - Memorandum - Mar 6, 2015 – Forward recommendation to TAMWG and TMC

  - Meeting - April 10, 2015 - Standby meeting (if necessary)

## Introductions/Agenda Review

Rod reviewed the draft agenda (attached). No changes were made. The goal of the present meeting is to begin the 2015 flow scheduling process with a call for new hydrographs and a list of associated analyses. We will address two outstanding action items – Variable Flows and Cold Water analyses.

Discussion of Action Items

Variable Flows

- Charlie Chamberlain is joining the sub-group while Eric Wiseman is away.

- The sub-group will update the summary and re-issue. The summary will be re-organized to follow this outline:

  - Late Summer/Fall – Spawning & Rearing

  - Spring

    - Riparian Initiation – degree-day accumulation model for recruitment box

    - Outmigrant timing – degree-day accumulation model

  - All Seasons – Temperature

Cold Water

- We reviewed the 2012 Lewiston report and the TMC’s response. We concluded that the Work Group has advanced this issue to its completion and it is now in the hands of Reclamation.

## Other Issues

Habitat Time Series Modeling

- Joe will seek an update for the workgroup

- Primary production, and other flow-dependent issues (Inter-annual flow variability) were discussed. Analyses may need to be planned and resources realigned.

## List Action Items – Adjourn

- Action items and next steps are listed at the beginning of this summary.

- The next workgroup meeting is at 10:00 a.m., June 25, 2014, as a Webmeeting (Webex). At that meeting the workgroup will discuss new hydrograph recommendations for each water year type to be considered for inclusion in the 2015 Portfolio.

| # DRAFT - Flow WG Webinar Agenda |  |  | May 28, 2014 |  |
| --- | --- | --- | --- | --- |
|  |  |  | 9:30 AM - Noon |  |
|  |  |  | Location: WEBINAR ONLY WEBEX: web-link Number: 1-408-792-6300 Access Code: 574 676 493 |  |
| Coordinator: | Rod Wittler |  |  |  |
| Desired Outcome: | WY2015 Planning & Organization |  |  |  |
| Read/Review: | 1. Abbreviated Portfolio – 3/11/14 2. WY2014 Annual Hydrograph Design 3. WY2014 Restoration Release Schedule 4. Variable Flows 2-pager 5. Reservoir Cold Water Analysis 1-pager |  |  |  |
| Please Bring: | Your calendars – be prepared to discuss timing for hydrograph development and review between now and the end of the calendar year |  |  |  |

## Agenda Items

| Time | Topic | Discussion Leader |
| --- | --- | --- |
| 9:30 | - Introductions - Review/Approve Agenda - Review Outstanding Action items | Wittler |
| 9:40 | WY2015 webinar/meeting schedule | Wittler |
| 10:00 | Action Item – Variable Flows | Lee/Chamberlain/Wittler |
| 10:30 | Action Item – Cold Water Analysis | Wittler/Zedonis |
| 11:00 | First thoughts about new hydrographs informed by WY2014 (New hydrographs and associated analyses due 2 weeks before October meeting) | Group |
| Noon | Adjourn |  |

WY2015 Flow Scheduling Process & Dates

Webinar - May 28, 2014

Pre WY 2015 Organization & Planning

– First thoughts about new HG’s informed by previous years analyses

– New hydrographs and associated analyses due 2 weeks before next meeting, which is…

Webinar - Oct 21, 2014

HG’s & analyses review & evaluation - 2015 Portfolio adoption

Meeting or Webinar - Feb 10, 2015

Review exigent conditions and propose HG's for refined/additional analyses (2-3 WY types)

Meeting - Mar 3, 2015 – Formulate recommendation to TAMWG and TMC

Memorandum - Mar 6, 2015 – Forward recommendation to TAMWG and TMC

Meeting - April 10, 2015 - Standby meeting (if necessary)