Meeting Summary

WATERSHED WORK GROUP

Monday, June 23, 2014, 10:00 – 4:00

TRRP Office, Weaverville, CA and via Webex

Participants
Shane Quinn (YTFP), Kyle DeJuilio (YTFP), Nancy Snodgrass (DWR), Sean Ledwin (HVT), Ernie Clarke (TRRP), Emelia Berol (TAMWG)
By phone: Sandra Perez (5Cs)
Notes: Ernie Clarke, Jeanne McSloy

Action Items Derived during the Meeting
 - Draft TAMWG Agenda from Ernie to Watershed Workgroup
 - Sean to send Watershed WG Agenda for the July 9-10 Fish Production Meeting by today (Complete)
 - Sean to send 4/17/14 Scenarios for SSS Brainstorm to Watershed WG today (attn: #7, 8); group to mark up and return before Thursday 6/26/14 IDT meeting.  (Complete)
 - Sean/Ernie to find out what data are available to inform Watershed Tools 
 - Watershed Tools (1/2 page write-up) before July 9-10 Fish Production Model SSS Meeting:

- Kyle – USFS

- Shane – EPA

- Sean – BLM

- Doug- Coho Intrinsic Potential Map- GIS support (need to confirm with Doug/Ann )

- Ernie and Sean to come up with Straw Man Solicitation Format Proj FY 16 within 1 month

Meeting Notes:

Morning Session

Agenda Review
Items added to agenda: Housekeeping – WG coordinator for next fiscal year; strategic plan for Hamilton Ponds; summary construction.

TMC Update on FY2015 Projects and Deferred Response to Oct. 23rd Memo
Sean recaps the presentation and TMC response.

- TMC Decision to Fund all projects except Lower Sidney Gulch Urban Stream Restoration.

- Funding recommended for Watershed Coordination OK, not to be listed with projects.

- Tributary Assessment? For Fish Production Model.
Options:

- Scale up any project to arrive at $500 K using remaining $58k? 
Discussion:

- Add to DSS support for tributaries?

- Develop prioritization tool?

- GIS effort?

Discussion on Means Objectives Definitions (From TMC Presentation)

- Group limited to longitudinal connectivity (not lateral or vertical) given interim TMC advice however this guidance was somewhat unclear

- Living MS Word doc

- Sediment input  ( preventing)

- WG members still need to provide any input on definitions

Afternoon Session

- Discussion on existing watershed plans

- DSS and watersheds,

- Initial planning for FY16

  - Solicitation format

- Housekeeping- WG coordination, Hamilton Ponds Update, Watershed projects list development

- For Situational Awareness – HVTFP external funding to do coho work. Hamilton Ponds may be a site

1.  Watershed assessment – assigned out. Watershed Tools to be reviewed (1/2 page write-up) before July 9-10 Fish Production Model (Tributaries) Meeting:

- Kyle – USFS

- Shane – EPA

- Sean – BLM

Three Plans Review and Coho Recovery Plan		(Doug Chow NMFS holds database)

- Does it cover the Trinity River Basin?

- What approach did they use?

- Applicability to TRRP?

2.  DSS – scenarios

Contact USFS and CDFW about tributary data for upcoming meeting.

3.  Solicitation for next year will be a fully developed RFP run through 
Grants.gov.  Ernie and Sean to develop RFP draft for WG and TMC review.

4.  WG supports Ledwin continuing as workgroup lead

Strategic plan for Hamilton Ponds:  Updating a 1994 mgt plan; DWR action but has not been funded or resourced; no direction to complete; wants input from other resource management agencies; DWR will reach out in the future; envisioning enhanced trails, signage, and protection of fishery resources. Looking at development over a couple of years; could be collaborative with BLM for entire Lowden meadow. Grass Valley Creed study will feed into management plan.

A list of all past activities funded in the watershed from WG and external funders is being complied by Ernie and Alex.

For next meeting: 
Update last year’s schedule, Flowchart and on-site visit framework for this year. Keep pre-proposal process unless directed otherwise.

Adjourn 3:00.