# Coarse Sediment Management Plan Update

Outline of Potential Additions

April 3, 2014

Note: Potential additions to the original Coarse Sediment Management Plan (2007) outline are included in red text. Sources of the potential adjustments to the outline are drawn from:

- Shrock Memo, October 2013,

- SAB (as summarized in Krause status update, November 8, 2013,

- Decision Support Framework draft outline (prepared by Krause and Athearn),

- Discussion during September and December 2013 Gravel Workgroup meetings

- Gravel augmentation “roadmap” sheet prepared by Ernie Clarke

- McBain Gravel Augmentation Power Point presentation, September 2013.

# INTRODUCTION

Summarize the needs for updating the CSMP, including:

- Define key decisions that need to be informed by plan, and develop structure for those decisions.

- Provide project description, actions, and scope to inform 5‐year permitting needs.

- Prioritize assessments and experiments to inform decisions (revise physical science workplan).

- Additional potential new components included below (e.g., quantitative targets, updating the conceptual models).

## Purpose of Coarse Sediment Management Plan

Summarize in a similar manner to that of the Large Wood Management Plan, make sure to include providing information needs for the 5-year permit renewal

# BACKGROUND

## Terminology

## Fluvial Geomorphic Impacts

## Project Location

## Overview of historic augmentation and assessment

- Use Krause 2012, update with a brief coarse sediment management actions since 2007 or simply reference independent documents that already do so

- Summarize 2010 Sediment Workshop and Build and Carve experiment

- Summarize monitoring and assessment work that has been done to date

## Conceptual and Numerical Models

### Refine and update conceptual model(s) for gravel routing.

### Summary of numerical models that can inform gravel management

### Develop linkages to large wood management.

### Fluvial Processes

### Biological Links to Fluvial Processes

# GOALS AND OBJECTIVES

## Vision

- Integrate what Charlie, Wes, and Justin have done to illustrate what we’re after. Mention role of large wood too (they work together)

## Strategy and Purpose

- Define key decisions that need to be informed by plan, and develop structure for those decisions.

### Short-term Strategy (Short-term Introductions)

- Identify short-term permitting needs and associated planning.

### Long-term Strategy (Annual Replenishments)

## Objectives

### Refine qualitative objectives

### Prioritize subset of objectives for management

### Develop quantitative/measurable targets for those objectives.

### Increasing and Maintaining Coarse Sediment Storage (Objectives 1 and 2)

- Update based on summer 2014 gravel mapping with fish team

### Sediment Mobilization, Scour, and Routing (Objectives 3 and 4)

### Improving the Quantity and Quality of Salmonid Spawning and Rearing Habitat (Objective 5)

### Improving Sediment Transport Predictions (Objective 6)

## Anticipated geomorphic and ecological benefits

Provide a brief summary of them in a similar manner to large wood management plan

## Risk management

Provide a brief summary of them in a similar manner to large wood management plan, provide more detail in later section

# COARSE SEDIMENT MANAGEMENT PLAN

## Size and Composition

### Particle Size Distribution

- Integrate finer grain sizes in sediment augmentation.

- cleanliness

## Quantities

Including location and volume

### Quantities by site

- Refine quantities at each priority site need for annual maintenance and overall storage deficit, including new review of 2007 list of potential sites by Aaron, Charlie, Dave.

### Quantities by water year type

- Revisit the variability of annual volumes based on water year type.

## Frequency and timing

- Reconsider frequency at priority sites.

- Describe timing of augmentation at each site

## Coarse Sediment Aggregate Sources

### Dredge Tailing Mapping and Computations

### Materials Testing

### Quantity Estimates

### Long-term planning

- Develop a long‐term plan to establish specific long‐term sediment sources (dredge tailings, Jim Smith quarry, Bucktail, etc.); coordinate with landowners.

- Identify where gravel mining reclamation plans afford opportunity to support rehabilitation projects with non‐TRRP funds.

## Coarse Sediment Placement Methods

### Indirect Placement: High Flow Recruitment Stockpile [Method 1]

### Direct Placement: Riffle Supplementation [Method 2]

### Direct Placement: Contouring to Mimic Alluvial Features [Method 3]

### Direct Placement: High Flow Direct Introduction [Method 4]

### Coarse Sediment Placement Cost

## Coarse Sediment Introduction Site Identification and Selection

### Additional Analyses Supporting Site Identification and Selection

- Map site specific locations of coarse gravel deficit in relation to coarse sediment sources – are these data readily available, are they precise enough for modeling/projection purposes?

- Project probability of chronic gravel deficits at specific sites under a range of restoration flows and significant storm events at specific locations.

- Identify factors contributing to the deficit from observed changes at specific sites: flow history, local sediment sources/sinks, geomorphology of channel, local land use, etc.

### Historical Introduction Sites

### New Introduction Sites

## Site-specific Placement Recommendations

- Reprioritize short‐term, long‐term, high flow and low flow locations.

### Short-term Sites

### Long-term Sites

- Reassess annual augmentation sites contributing to long‐term deficit mitigation.

# TRIBUTARY DELTA MANAGEMENT

## Delta Lowering

A short discussion of prior ideas, but likely a recommendation not to lower deltas

## Delta Maintenance

- Develop a long‐term plan for Rush Creek Delta and Grass Valley Creek sediment management.

# Implementation

## Long-term operations plan

Built on specific, testable hypotheses of how gravel moves through the system, how gravel augmentation in conjunction with flow management influences channel form, and how changes in channel form influence the quantity o & quality of fish habitat

## Decision making process

- Should probably be included under the operations plan

## Risk management

Provide a more thorough discussion of risk management here, with management triggers

- Flood risk

- Property and infrastructure damage

## Monitoring and Assessment

### Priority monitoring needs

- Develop specific testable estimates of how gravel moves through the system, link back to conceptual model

- Determine if current monitoring sites are providing adequate information for site specific and system wide coarse sediment flux assessments for annual (short‐term) and long‐term adaptive decisions.

- Develop protocol for monitoring fate of injected gravel based on available models.

- Reassess locations of gravel deficiency after significant flow events (determine those from activities above).

- Assess how gravel augmentation is changing habitat (i.e., is it helping?)

### Analysis

- Project fate of injected and low flow gravel placements (and test transport models).

- Revisit monitoring if models prove inadequate.

- Project locations of gravel deficiency after significant flow events through analyses using monitoring data.

- Determine sequence of WY/restoration flow releases that trigger reassessment.

- Determine rehabilitation/restoration actions that affect gravel flux.

- Ultimately develop geospatial systems‐model that characterizes sediment flux at monitoring/identified deficit locations, with accompanying transport model(s).

## Documentation

- Annual gravel management recommendations documentation procedure

- Annual monitoring and assessment documentation procedure

# LITERATURE CITED

# APPENDICES

Appendix A. Summary table of recommended coarse sediment sources and 2012 aerial photographs showing locations of potential coarse sediment sources (dredge tailings, rehab sites)

- This should be updated based on more recent aerial photography, land ownership, transportation logistics, regulatory constraints, and other factors.

Appendix B. Summary table of recommended priority coarse sediment introduction sites and 2012 aerial photographs showing locations of recommended priority coarse sediment introduction sites

- This should be updated based on Aaron/Charlie/Dave efforts and gravel workgroup input, as well as other information (regulatory constraints, logistics, land ownership, and other factors).