## Slide 1: Regulatory Update
Trinity Management Council
March 26, 2014 Redding

## Slide 2
Channel Rehabilitation:
Douglas City (Upper DC: Permitted)
Bucktail & Lower Junction City EA/IS
    Response to 23 comment letters
      17 about proposed Bucktail change of boat access
      1 about Lower Junction City (mining, cultural, land ownership) concerns
      3 Recommend Watershed not Mainstem emphasis
      2 Turbidity concerns
Final EA/IS expected mid-April
FONSI LJC and Bucktail redesign

## Slide 3: Infrastructure:
Bucktail Bridge EA/Neg Dec
  Proceeding with Trinity County as the CEQA lead
  Need to work with NOAA fisheries to determine pile driving mitigation
  Include all mitigation in CEQA
  Complete NEPA/CEQA this summer

## Slide 4: Coarse Sediment Management:
WQCB General Certification for Sediment Management ends Jan 2015
HIGH FLOW 2014 -
  Permitted for quantities recommended in Dry and Critically Dry year types

## Slide 5: Coarse Sediment Management:
Long-term Plan (5 year Renewal):
  June DRAFT plan from Gravel WG
  Rationale (general & specific), locations, volumes, frequency, grain size, timing, placement methods, etc.
  WQCB update in early fall
  NEPA/CEQA in fall
  Permit by early 2015

## Slide 6: TRRP Biological Assessment - NMFS Biological Opinion Update:
  Channel Rehabilitation & construction techniques
  Coarse Sediment Augmentation techniques and locations
  Fine sediment management
  Infrastructure to accommodate high flows & restoration

## Slide 7: TRRP Biological Assessment - NMFS Biological Opinion Update:
  Programmatic Consultation BA – based on Quality Assurance
  BA will cover associated activities of cooperating Federal agencies
  Existing BO remains in effect during development of new BO

## Slide 8: TRRP Biological Assessment USFWS Biological Opinion Update: ESA analyses for cooperating agencies
  N. Spotted Owl: Change in Critical Habitat
  Bald eagle: delisted
  Western Yellow Billed Cuckoo: proposed
  Fisher Proposed: proposed

## Slide 9: Questions?
    Brandt Gutermuth, Environmental Scientist (TRRP)
      Phone: 530-623-1806
      E-Mail: bgutermuth@usbr.gov