## Slide 1: Compliance Update
Trinity Management Council
December 17, 2014 Weaverville – Trinity PUD

## Slide 2
Channel Rehabilitation:
Douglas City (Upper DC: Permitted)
Limekiln Gulch EA/IS January 2015
  Both Projects: construct summer 2015
Bucktail – EA Amendment: winter/spring 2015 Upstream features hydrologically disconnected from bridge), downstream features support bridge
  Construct with Bridge or 2015/2016
Notes: Thank all the partners for their input on comment response. Especially USFWS. Thank parnter agencies for letters to WQCB
Redundant/overlapping comments.
Cite internal review SAB Draft report

## Slide 3
Channel Rehabilitation:
Dutch Creek EA/IS Summer 2015
  Design refinement - ongoing
  Agency coordination – ongoing Permit and Construct summer 2016
TRRP has requested renewal of WQCB General Certification for Channel Rehabilitation by June 2015

## Slide 4: Infrastructure:
Bucktail Bridge EA/Neg Dec
  Proceeding with Trinity County as the CEQA lead. Integrating with Bucktail Project & Searching for funding.
Complete NEPA/CEQA by winter/spring 2015
Notes: FLAP Grant – due in January

## Slide 5: Coarse Sediment Management
Goals:
To support geomorphic processes that maintain channel complexity, substrate quality, and physical/biological habitat integrity
Achieve equilibrium between gravel additions and gravel transported out of the upper river
Notes: Our permit says : Place up to 67000 yds … we reserve opportunity to add 10,000 tons of high-flow gravel annually. But expect to place on order of 3000 yds annually (Dave’s talk)
The 1st years were concentrated no making up deficit post dam

## Slide 6: Coarse Sediment Management:
TRRP requested renewal of 5 year WQCB Water Quality Certification for Sediment Management
WQCB 21 day public notice of permit renewal: now
HIGH FLOW 2015: Gravel augmentation– based on Gaeuman Analyses & Recs
  Expect to place an average of 2,000 yd/year at Diversion Pool and Lowden Ranch
TRRP public information meeting winter/spring 2015
Notes: Average is across all year types.
Long-term avg annual gravel augmentation target of 1910 yd +/- 440 yd
Gravel extreme wet = 5000 yd3, wet = 3000 yd, normal = 1670 yd

## Slide 7: Coarse Sediment Management:
Long-term Plan in development:
5 year renewable w/annual cycles
  First 5 years: Master EIR sites
  Long-term sites: Require rationale (general & specific), locations, volumes, frequency, grain size, timing, placement methods, etc.
Notes: Long-term plan includes –
REASONS: DEFECIT from Dam, Balance River transport, Ecological benefit
Rationale (general and site specific)
Locations
Volumes
Frequency
Grain size
Timing
Placement method
Cleaness
Source and haul routes (distances)
Need funding

## Slide 8: Fine Sediment Management:
TRRP requested renewal of 5 year WQCB Water Quality Certification for Fine Sediment Management
Options, need, and methods to dredge Hamilton Ponds are under evaluation
WQCB 21 day public notice: now
Notes: Long-term plan includes –
REASONS: DEFECIT from Dam, Balance River transport, Ecological benefit
Rationale (general and site specific)
Locations
Volumes
Frequency
Grain size
Timing
Placement method
Cleaness
Source and haul routes (distances)
Need funding

## Slide 9
Revegetation
Natural Revegetation
Enhances long-term conditions
Shade
Organic material (leaf litter)
Cover (in and out of stream)
Updated Reveg Management Plan -
Natural + Planted = Potential Recovery Area
Observed Recovery (200 stems/acre) = Recovered Veg
Emphasize floodplain function for natural plant regeneration
Planting increases native plant diversity
Notes: Proximity to seed sources, maintain veg. , promote veg that supports wildlife and fish,
Living document

## Slide 10: No net loss of riparian & wetlands (1: 1 areal replacement)
Revegetation
Plant this winter/spring at Hocker Flat – Lower Junction City
Notes: Proximity to seed sources, maintain veg. , promote veg that supports wildlife and fish,
Adjust hydrograph to keep floodplain wet when seed sources are available.
Provides shade, organic matter, and instream cover for aquatic species

## Slide 11: TRRP Biological Assessment - NMFS Biological Opinion Update:
  Programmatic Consultation BA – based on Quality Assurance via process
  BA will cover associated activities of cooperating Federal agencies
    Admin draft available to increase utility by cooperating agencies
    Covers: Channel rehab, fine & coarse sediment management, infrastructure for high flows & restoration, a portion of watershed activities
  Existing BO remains in effect during development of new BO
Notes: BA cover – other agencies reduce duplication of effort (BLM and USFS)
Most important is adaptive management with all the resource agencies – Will need coordination w/tech experts. Will need Fisheries managers data to calculate impacts to Coho. E.g., the current status of environmental and habitat conditions affecting the listed species within the action area, incorporating the environmental responses to 12 years of Program implementation underway.
Status of other listed species and their designated Critical Habitat (CH) known to occur in the action area will also be updated through either this or a separate consultation process, as preferred by the consulting agencies. These species include Northern Spotted Owl (NSO) and Bald Eagle – Fisher and Yellow Billed Cuckoo

## Slide 12: TRRP Biological Assessment USFWS Biological Opinion Update: ESA analyses for cooperating agencies
  N. Spotted Owl: Change in Critical Habitat
  Bald eagle: delisted
  Western Yellow Billed Cuckoo: proposed
  Fisher Proposed: proposed

## Slide 13: Questions?
    Brandt Gutermuth, Environmental Scientist (TRRP)
      Phone: 530-623-1806
      E-Mail: bgutermuth@usbr.gov

## Slide 14: Coarse Sediment Management: PROCESS
Notes: Long-term plan includes –
REASONS: DEFECIT from Dam, Balance River transport, Ecological benefit
Rationale (general and site specific)
Locations
Volumes
Frequency
Grain size
Timing
Placement method
Cleaness
Source and haul routes (distances)
Need funding

## Slide 15: Environmental Compliance
National Environmental Policy Act (NEPA)
  Requires analysis and disclosure of environmental & human effects
California Environmental Quality Act (CEQA)
  State equivalent to NEPA
  Requires reducing environmental effects
  Both minimize environmental effects via public participation and documentation
Notes: NEPA – Trinity River Mainstem Fishery EIS/EIR –
CEQA – Master EIS (now site specific EA/IS) – if it fall within the scope of the Master it’s may us authroizations previous
We worked with North State Resources to prepare this document too
CEQA requires no economic impacts or social impacts therefore no environmental justice (effects of action on minority and low-income populations). Or Socioeconomics, population, & housing = NEPA only
Water resources: surface water hydrology and groundwater
Geology, fluvial geomorphology, & soils: supports attributes of alluvial river, channel bed composition
Fishery resources – fish populations, their habitats, and harvest of populations
Vegetation wildlife and wetlands: wetland review and ACOE protection
Recreation – Conformance with state and fed W&S rivers & local and policies
tribal trust: legal interests held in trust for tribes. Anything that has values (land, minerals, hunting or fishing rights)
NEPA- Includes economic impacts. Identifies mitigation but doesn’t require implementation.

## Slide 16
NEPA: Federal
  Lead & Project Proponent =
  U.S. Bureau of Reclamation (Trinity River Restoration Program)
  Co-Lead =
  U.S. Bureau of Land Management
CEQA: State
  Lead = State Agency with primary project responsibility
  North Coast Regional Water Quality Control Board
  Responsible Agencies
  Trustee Agencies
Notes: CEQA- State agencies have jurisdiction by law over natural resources affected by a project that are held in trust for people of the state.
DIFFERENCE BETWEEN NEPA & CEQA:
CEQA requires Mitigation Monitoring and Reporting Plans and to minimize effects with the “right” alternative.
CEQA basis of comparison is the existing condition vs. NEPA = no Action.
For permitting ADD Trinity County. ALSO – TC DOT and Cal Trans