Meeting Summary
FLOW WORK GROUP MEETING

TRRP OFFICE, Weaverville, CA

# Tuesday, Feb 10, 2015 9:30 AM

# Participants

Core members:	Robert Stewart (Reclamation); Robert Franklin* and James Lee (Hoopa Valley Tribe); Tim Hayden and Aaron Martin* (Yurok Tribe); Seth Lawrence (Ca. DWR); Joe Polos* (USFWS); Eric Wiseman* (USFS); Steve Cannata* (DWR).

Other participants:	Phil Fishella (USFS); Tyrell Deweber* (OSU); Mitch Markey (NMFS); Justin Day (Redding Electric Utility); Dave Gaeuman (Reclamation).

* participated via Webex and telephone

Note taker: 		James Lee

Summary of Next Steps / New Action Items:

- Action Item: Paul Zedonis will model temperature effects of alternatives prior to next meeting.

- The next meeting is on March 3 to finalize hydrograph recommendation.

## Introductions / Agenda Review

Participants introduced themselves. Robert Stewart reviewed the agenda (attached).

Action Items Update

- Robert Franklin will determine how CNRFC determines estimates for cumulative water volumes.

Status:	Outstanding.

- Dave Gaeuman and James Lee are to amend four alternative hydrographs.

Status:	Complete; will be discussed later in meeting.

- Paul Zedonis will analyze the alternative hydrographs’ effects on temperature.

Status:	Outstanding. Robert Stewart will share hydrographs with Paul.

- Robert Stewart will communicate with CVO regarding operational constraints which may limit flow releases.

Status:	Complete. No known constraints this year.

Current Conditions update

Heading towards a dry or normal water year.

Discuss WY 2015 Hydrographs-finalize which hydrographs need to be analyzed

Dave and James described the modifications they made to 3 hydrographs following last meeting:

Joint Physical-Riparian, Normal

Joint Physical-Riparian Alt 1, Dry

8500 Peak for Riparian Scour, Critically Dry

For each they made adjustments to maximize geomorphic work while achieving riparian objectives. Group accepted the modifications.

Determine analyses needed to recommend hydrographs

Hydrograph alternatives are essentially the same as the ones analyzed in last year’s portfolio, except that the peaks are higher. Dave Gaeuman completed sediment-transport analyses for the higher peaks, and has provided the analyses to Robert Stewart.

The critically dry hydrograph proposed for WY 2015 needs a temperature and outmigrant timing analysis. Although we are more likely to have a dry or normal water year, the group felt that this analysis would be useful to include in the portfolio for use in future years.

Action Item: Paul Zedonis will model temperature effects of alternatives prior to next meeting.

If they fail to meet objectives, workgroup will fall back on ROD hydrographs. Next meeting will be March 3.

ADJOURN AT 11:15 AM

| # Flow Workgroup Meeting Agenda |  |  |  | Feb 10, 2015 |
| --- | --- | --- | --- | --- |
|  |  |  |  | 9:30 AM – 12:00 pm |
|  |  |  |  | Conference Call WebEx: Join WebEx meeting Call in: 1-408-792-6300 code= 576 671 228 |
| Coordinators: |  | Robert Stewart Ernie Clarke | Call-in toll number (US/Canada): 1-408-792-6300 Access code: 576 671 228 |  |
| Desired Outcomes: | Discuss initial analyses of 2015 Hydrographs Deliberate hydrograph modifications Plan final analyses |  |  |  |
| Please read/review: | Newly Proposed Hydrographs Hydrograph portfolio |  |  |  |
| Please bring: | Analyses of hydrographs-be prepared to filter out hydrographs to develop a more refined set. |  |  |  |

## Agenda Items

| Time | Topic | Presenter |
| --- | --- | --- |
| 2015 Flow Scheduling |  |  |
| 9:30 | - Introductions/Agenda Review | Stewart |
| 9:35 | Jan 14 Action Items update - CNRFC forecast - Robert Franklin - Operation constraints of dams – Robert Stewart | Listed |
| 9:45 | Current Conditions update | Stewart |
| 9:50 | Discuss WY 2015 Hydrographs-finalize which hydrographs need to be analyzed | Group |
| 11:30 | Determine analyses needed to recommend hydrographs | Group |
| 12:00 | Adjourn | Group |