Design Team Work Group Meeting

August 18, 2015; 9:00 PM – 2:00 PM

Locations:	Large Conference Room, TRRP Office

Large Conference Room, 2nd Floor, Arcata Fish and Wildlife Office

Note: To facilitate better communications, Core Work Group Members are strongly urged to attend the meeting at either the TRRP or USFWS offices. Anyone making presentations is required to attend the meeting at either the TRRP or USFWS offices.

WEBEX: https://trrp.webex.com/trrp/j.php?MTID=m158fd11f575243fea61ca75831e0525e

Meeting Number: 801 215 118

Meeting Password: Abc@123!

Join by phone: 1-408-792-6300

Access Code: 801 215 118

| Topic | Start time | Discussion lead |
| --- | --- | --- |
| Introductions / Agenda Review | 9:00 | Shea |
| Design Schedule Update | 9:15 | Shea/Gutermuth |
| Chapman Ranch Design Update | 9:30 | Hoopa Valley Tribe Design Team |
| Deep Gulch Design Update | 10:15 | Federal Design Team |
| Break | 11:00 |  |
| Sheridan Creek Update | 11:15 | Yurok Tribe Design Team |
| Lunch | 12:00 |  |
| State Team Update: - Dutch Creek - LOMR | 12:45 | State Design Team |
| Prioritization of Channel Monitoring Proposals | 1:15 | Shea |
| Wrap-up/Scheduling | 1:45 | All |
| Optional Site Visit to Upper Douglas City Channel Rehabilitation Site | 2:00 |  |

Meeting Preparation:

(1) July 27:  Value Engineering (VE) summary comments sent out to Design Team Work Group members Federal, Hoopa Valley Tribe, Yurok Tribe, State, and other core members)  along with links to modeling results.

(2) July 27- August 7: Lower Valley Design Teams should review VE recommendations and modeling, and develop plans for proceeding with Final Design.

(3) July 27- August 7: Design Team Work Group members complete review of current round of plans, design reports for Lower Valley.

(4) August 7: Written comments are due on the Lower Valley Designs. Comments should provide specific recommendations on how the Lower Valley Designs should proceed to Final Design.

(5) August 10-17: Lower Valley Design Teams should review Work Group comments and finalize approaches for Final Design.