## Slide 1: TRRP Compliance Monitoring
September 2016 Update
Dr. Mike Dixon, Implementation Branch Chief

## Slide 2: Review…Types of Monitoring
 | Status and Trend | Effectiveness | Implementation | Compliance | Validation
Duration | Long-term | Short- or long-term | Short-term if project specific | Short-to long-term | Short-term
Funding Commitment | 5-10 yr cycles | Typically 3-5 yrs | Fully fund with project | 5-10 yr cycles | Annually or fully fund with project
Annual Reporting | Accomplishments & data summary | Accomplishments & data summary | Evaluates implementation as designed | Based on requirement | Accomplishments – or final if duration is one year
Multi-Year Reporting | Synthesis | Synthesis | Final evaluation at project completion | If multi-year design | If multi-year project

## Slide 3: Review…Types of Monitoring
 | Status and Trend | Effectiveness | Implementation | Compliance | Validation
Duration | Long-term | Short- or long-term | Short-term if project specific | Short-to long-term | Short-term
Funding Commitment | 5-10 yr cycles | Typically 3-5 yrs | Fully fund with project | 1-10 yr cycles | Annually or fully fund with project
Annual Reporting | Accomplishments & data summary | Accomplishments & data summary | Evaluates implementation as designed | Based on requirement | Accomplishments – or final if duration is one year
Multi-Year Reporting | Synthesis | Synthesis | Final evaluation at project completion | If multi-year design or revegetation | If multi-year project
Evaluates how closely environmental regulations have been followed, or how well mitigation measures have been met

## Slide 4: Legal requirements for compliance monitoring
CEQA
Trinity Basin Fish & Wildlife Restoration Act of 1984 (as reauthorized)
2000 Record of Decision
CA 401 permit
USACE 404 permit
US Endangered Species Act
Migratory Bird Treaty Act
FEMA floodplain modification/County floodplain development permit
Minimum monitoring summarized in “Mitigation Monitoring and Reporting Program and Project Design Elements” (MMRP), an appendix of the CEQA documents

## Slide 5: Legal requirements for compliance monitoring
CEQA
Trinity Basin Fish & Wildlife Restoration Act of 1984 (as reauthorized)
CA 401 permit
USACE 404 permit
US Endangered Species Act
Migratory Bird Treaty Act
FEMA floodplain modification/County floodplain development permit
Minimum monitoring summarized in “Mitigation Monitoring and Reporting Program and Project Design Elements” (MMRP), an appendix of the CEQA documents

## Slide 6: Turbidity monitoring
Construction is allowed to temporarily increase turbidity up to 20 NTUs total, or up to 20% above background if turbidity already exceeds 20 NTUs
Monitor 50’ upstream and 500’ downstream of disturbance
Do we do it?
Yes
Notes: MM 4.5-1b; 4.5-2b; 4.6-2a

## Slide 7: Juvenile salmon fry stranding
For 3 years, a qualified fisheries biologist will survey constructed inundation surfaces immediately after a 1.5 yr (6k cfs) or less flood event.
Stranded fry will be relocated and surfaces will be modified before next modified flow release.
Do we do it?
Sort of.
Notes: 4.6-4f

## Slide 8: Pre-construction sensitive area survey
A qualified biologist will identify access routes to avoid sensitive features and minimize impacts to wetland/riparian areas
Reclamation will inspect/maintain flagged areas throughout construction
Do we do it?
Yes
Notes: 4.7-1a; 4.6-5a

## Slide 9: 10-year riparian mitigation monitoring
After five years, riparian vegetation at channel rehab sites will be surveyed and wetlands re-delineated to ensure no net loss at 10 years.
Transitioning from survival to aerial cover monitoring.
Do we do it?
Yes, but partially as part of a larger long-term status and trends study
Notes: 4.7-1c;
McBain Associates and HVT 2016 study

## Slide 10: Riparian Revegetation and Monitoring Plan
Plan is to ensure attainment of goals to:
  Enhance and maintain riparian function
  Ensure no net loss of riparian or jurisdictional wetlands in channel rehab sites or general 40 mile reach
“Will continue to implement…”
Preliminary draft has received comments from relevant agencies; will be ready for TMC review by 31 OCT
Notes: 4.7-1b; 4.6-5b

## Slide 11: Nesting birds
A qualified biologist will survey sites for nesting:
  Willow flycatchers
  Bald eagles
  Northern goshawks
  Vaux’s swift
  Yellow-breasted chat
  California yellow warbler
Relevant spatial and temporal buffers will be implemented
Do we do it?
Yes

## Slide 12: Sensitive herpetofauna
Foothill yellow-legged frog
  Prior to August 1, survey construction site for frog larvae or eggs, relocate if found
Western pond turtle
  During nesting season, survey, flag, and determine if nest can be avoided. If no, excavate and relocate.
If either species detected during construction, stop work and relocate.
Do we do it?
Sort of? There is a long term status and trend monitoring protocol for both species, but we don’t specifically survey sites pre-construction.

## Slide 13: Bats and “cats”
Pre-construction surveys for roosting bats and ring-tailed cats will be conducted. No work will be undertaken until surveys completed
If maternity roosts or ring-tailed cat dens are found, project will be redesigned around them or no disturbance will take place until post-rearing or breeding
Do we do it?
NO

## Slide 14: Trickier requirements…
1984 Trinity River Basin Fish & Wildlife Management Act (as amended in 1995)
  “monitor, evaluate, and maintain program investments and fish and wildlife populations in the Trinity River Basin for the purpose of achieving long-term fish and wildlife goals.”
EIS/ROD, described in pers. comm. with DOI SOL:
  “enhancement of riparian species…would be expected to occur with the implementation of the preferred alternative and the few references in the ROD to wildlife restoration would be understood to be pointing at that language in the EIS. As these would be expected outcomes from implementation of the TRRP, there should be some obligation to monitor for those [my emphasis]. However, the timing and intensity of the monitoring effort would seem to be left to the discretion of the agency.”
  Presumably obligation for sediment transport modeling would follow from similar implementation requirement to perform that work
Master EIR and IS’ (CEQA)
  Assumes a maintained or positive trend in riparian species.

## Slide 15: Questions?