# Meeting Notes Flow WG 2016-04-11

Time: 9:30 – 12:30

Location: TRRP office Weaverville

# Participants

Andreas Krause, Wes Smith, Kyle DeJulio, Robert Stewart, Robert Franklin, Seth Lawrence, Dave Gaeuman, Todd Buxton, Nathan Harris, James Lee, Seth Naman (second half)

# Desired outcome:

plan the work we’re going to tackle in the next 12 months to improve adaptive management of flow releases

# Action Items:

All workgroup members:

- Review appendix O of the TRFES and come prepared to discuss synthesis reports and flow experiments at next meeting

Seth Naman:

- draft TMC letter regarding appraisal study of temperature control

Andreas Krause:

- develop draft WY17 flow scheduling timeline

- email to flow workgroup requesting participants for ad-hoc flow variability group

- get list of proposed synthesis report the fish workgroup has recommended

- send workgroup list of uses for potential water year specific funds to TMC

Kyle and Wes:

- Review available cross section info and outline basic plan to assess channel and habitat changes at some subset of cross sections.

Dave Gaeuman:

- Draft hypotheses related to transport and gravel high flow experiment

Aaron Martin

- Conduct high flow water surface profile survey to assist with SRH model update

# Agenda Topics:

Agenda Item

- WY16 releases

  - final water year determination and finalized flow schedule

  - status of gravel experiment write up

  - status of frog monitoring coordination

  - status of high flow monitoring

  - heads up to USGS for streamgaging

Notes

  - officially wet year robert will circulate final schedule

  - james talked to YLF folks, will compare mainstem to trib timing to evaluate breeding delay

  - dave will write up gravel rec and experiment this week. hourly schedule important for sediment sampling  - need to catch the rise.

  - stewart has already sent schedule to USGS gaging office

  - aaron to follow up with brandt re high flow monitoring

  - james – little progress on groundwater monitoring plan. James still lead on this.

Agenda Item

- TMC funding request from Workgroup regarding water year specific funds

Notes

  - TMC wanted a list from workgroup stating the potential use of such funds. Workgroup developed the following list:

    - multi-year flow experiments e.g. effects of different size bumps and diurnal

      - feeding and drift at various flows

      - scour and macro-inverts

      - fry migration timing – RST sampling frequency

      - primary and secondary production

      - comparison with effects observed in tribs

    - flow experiment portfolio

    - wet versus dry years – enhance existing monitoring efforts e.g. disease in dry, geomorphic in wet.

    - testing DSS model assumptions e.g. egg to fry survival, density dependent movement at different flows

    - extra veg monitoring for black cottonwood recruitment – in 1 to 2 years after good recruitment flows – water year specific.

    - “water year specific” not best word. some of these things are testing fundamentals. flow AEAM.

Agenda Item

- TMC Letters

  - status of TMC letter regarding cold water pool management

  - develop target for Lewiston appraisal study to address

Notes

  - operations and cold water pool. draft sent to Federico. went out today to reclamation.

  - desired outcomes for appraisal study at Trinity / Lewiston dams.

    - Seth Naman volunteered to write letter

      - conservation of cold water pool across multi-year drought

      - enhanced operation flexibility to meet temperature requirements without requiring CARR diversions

      - genetic management

        - spatially separation of hatchery and natural salmonids

        - spatially separation of spring and fall run-Chinook salmon

      - increased production of natural runs, especially spring run-Chinook salmon

      - improved precision in flow release to trinity river

      - josh strange has been invited to contribute ideas here.

      - additional input from Seth Naman (who joined the meeting after this agenda item was discussed:

        - No additional heating of water between Lewiston and Trinity Reservoir above that which would occur in a river system.

        - No additional heating of water between Trinity Dam and Carr outlets in Whiskeytown Reservoir.

Agenda Item

- DSS workshop feedback

Notes

  - supported flow experiments and AEAM funding

  - DSS scenarios – could be used to inform flow experiments

  - how will operationally DSS be implemented?

Agenda Item

- synthesis reports  - what we know (regarding effects of TRRP flow releases)

  - What topics can we report on using Trinity data

  - What additional topics should literature reviews be conducted

  - Who plans on doing what

Notes

  - synthesis report

    - summarize effect of flows on X

    - identify remaining priority uncertainties

    - review appendix O to help guide synthesis report development

    - identify questions for synthesis reports to answer

    - list below is a start, simple ideas, not a decree on content of report

    - proposed outlines circulated for comment?

  - temperature

    - compliance summary

    - warming trends?

    - effect of storage on temperature and compliance

    - effect of flows on temperature

    - TRD operations effect temperature (separate study?, part of appraisal?)

  - outmigration

    - overall and in response to different flows

      - timing

      - parr to fry ratio

  - riparian establishment and scour

    - riparian rampdown

    - riparian scour

    - late summer flows for Klamath conditions - effects on riparian establishment

      - may not have data

    - black cottonwood recruitment

  - coarse sediment transport (from 4 sediment monitoring stations – temporal look)

    - coarse sediment transport

      - trends in transport

        - mobility thresholds

        - fractional loads

        - hysteresis

        - total transport as compared to TRFES estimate

      - sediment budgets

  - fine sediment transport

    - transport, and in bed

    - reducing fine sediment budget

    - document large changes from historic conditions

    - documenting amount of work done in watersheds (limited, brief)

    - ecological response (simple level)

    - is fine sediment still an issue?

      - berms, floodplains, substrate quality

  - gravel augmentation and response (spatially explicit response)

    - fate and transport of augmented gravels

      - effect of different augmentation styles / methods / timing

    - effect on downstream morphology and habitat

      - influence of augmentation on spawning habitat / distribution. include?

  - delta management

    - delta response to flows – topographic differencing

    - to extent possible, try to answer if flows are transporting tributary supply

      - past data insufficient to answer sediment budget related questions. this has been tried in the past.

    - current study focused on forward looking

  - channel response to ROD flows

    - observed channel change in response to ROD flows

      - type, location, and magnitude of change

        - cross sectional changes (messy, would be a lot of work)

          - flow maintenance cross sections to 2016

          - 2003 GMA cross sections vs. 2016

          - identify a small bit of more important stuff to look at with cross sections. refine the scope.

            - Kyle and Wes will take a first cut

        - USGS report

        - active bars report

        - 2011 vs. 2016 bathymetric change

    - change in systemic flow to habitat curves (from cross-sections, relationship not true flow to habitat curve)

      - comparison of SALMOD cross sections with 2016

  - yellow legged frog breeding

  - fish group synthesis reports

    - under development by the fish workgroup

    - get list and coordinate if possible

Agenda Item

- flow experiment portfolio (what we’d like to know)

  - ID top uncertainties to test by water year type

  - proposed flow experiments

  - write up study plans

  - Who plans on doing what

Notes

  - postponed to next meeting

Agenda Item

- WY17 flow scheduling

  - revise flow scheduling calendar to incorporate DSS modeling

  - ID temperature model lead

    - RBM10 boundary conditions

    - Reclamation reservoir modeling

    - WSE, velocity, and groundwater

  - ID other model leads

  - Flow variability

    - status of flow variability subgroup

    - NOAA natural hydrograph estimator

    - real time flow management

      - decision criteria and operating rules

  - add a ramp down checker to flow scheduler

Notes

  - add hourly schedule for peaks and consider timing to facilitate monitoring of ramping flows

  - new flow scheduling timeline and modelers. develop draft for next meeting

  - flow variability subgroup hasn’t meet in years.

    - reinvigorate

      - send email to flow workgroup for volunteers

      - focus on implementation of variable timing of peak flow releases, associated decision criteria, and operating rules.

        - establish rationale for need for window

      - identify general strategy to mimic natural flow regime in a way to meet ROD objectives within side boards of ROD volume and flexibility.

Agenda Item

- meeting schedule for remainder of 2016

Notes

  - may 25th next meeting

# Web Conference Meeting Info

Mon, Apr 11, 2016 9:30 PM - 3:30 AM Pacific Daylight Time

Please join my meeting from your computer, tablet or smartphone.

https://global.gotomeeting.com/join/729980693

You can also dial in using your phone.

United States : +1 (408) 650-3123

Access Code: 729-980-693