# Meeting Summary
WATERSHED WORKGROUP

# TRRP Office, Weaverville, CA and Webex

# April 13, 2017

# Thursday, April 13, 9:30 PM

### Participants

Core members:	Nick Davids (coordinator, YTF); J.D. Lewis (BOR); Nancy Snodgrass (CA DWR). Bill Brock (USFS), Wes Smith (NOAA)

Other participants:	Kyle De Julio (YTF), Justin Alvarez (HVT), Linsey Walker (BOR), Andy Hill (CDFW), Jennifer Norris (USFWS); Todd Buxton

Wes Smith used GoToMeeting

Note taker: Bill Brock

- Development of  work group priorities, scale-ability, and mission statement, and open forum for discussion

- Work group priorities

  - Priority is implementation; will be ranked higher than planning projects

    - In the “Benefit to anadromous fish populations” scoring criteria, planning projects will receive no higher than a 30 of 40 possible points

- Discussion on how to insert FOA language about scalability

  - Need to request responses regarding the deliverables associated with the different levels of funding.

    - Is there a minimum level of funding that cannot be breached so as to not make the lesser funding level inadequate and unworkable?

    - At what amounts are cost savings the greatest?

- Proposals need more details about sediment tonnage/yardage estimations provided.  The mere insertion of a number is no longer adequate

- Wes said he’s ready to shift the strong focus away from fine sediment so intensively

- Questions moving forward

  - Post-proposal ‘interviews’, presentations or discussions with the proposal submitters....how would that happen, if it does?  Is the answer to have a perfect FOA where follow-up questions would be minimized?

  - Further talks ensued about TRRP and watershed working group goals regarding next year’s funding...look at the working group ‘charter’.  How aggressively do we want to track and read quarterly or annual/final reports from awardees?

  - How do we close the adaptive management loop? Request more monitoring?

Review of past projects deliverables from 2012 – present

- Led by Linsey Walker

Stream Gaging discussion

- Led by Todd Buxton – Need to “tighten our pants”

- WWG recommended defunding the Grass Valley Creek gage, and adding a gage to Hayfork Creek.

Next meeting is a field trip in September, barring a phone call to discuss additional funds for FY17

- Option Day 1

  - Conner Creek – 5 C’s

  - Lower East Weaver Creek Infrastructure – 5 C’s

  - Forest Service Roads – USFS

  - Brown’s Creek Roads – RCD / 5 C’s / WRTC

  - West Weaver Creek Channel Rehab - TCRCD

- Option Day 2

  - Heliwood – YT

  - Salt Creek – WRTC

# Adjourn 3:00 pm