Implementation Strategic Plan – 10 year outlook

Scope & Structure – 12 9 2020

Implementation of restoration actions that includes work of program partners; a roadmap of what we’re expecting and the resources required to meet those expectations.

- INTRODUCTION

  - TRRP Program Background

    - 1 page – brief history, ROD Appendix C, mandate and authority

  - TRRP Organization Structure

    - Figure and brief explanation of what roles within TRRP this plan covers

    - Roles of WGs in implementation activities

  - Implementation Branch – Major Activities

    - Mission Statement

    - Planning

      - NEPA Compliance & Permitting

        - Brief Description (CEQA, NEPA)

          - Floodplain development, BiOp, MMRP, wetland delineation, ROW, etc.

      - Surveys/Monitoring

        - Brief Description of Activities & Commitments (bird surveys, post-project monitoring, etc.)

    - Realty

      - Brief Description of Activities

    - Rehabilitation

      - Channel Rehabilitation

        - Brief Description of Activities and Design Process

      - Revegetation

        - Brief Description of Activities

      - Infrastructure

        - Funding thru time

        - Brief Description of Activities– “completed”

    - Sediment management

      - Brief description of Activities

    - Program Outreach

      - Brief Description of Activities

    - Watershed Restoration

      - Brief Description of Activities

- MAJOR ACTIVITIES

  - Planning (section further divided by Compliance & Permitting, Surveys/Monitoring)

    - Past

    - Current

    - Areas for Improvement

    - Outlook

  - Realty

    - Past

    - Current

    - Areas for Improvement

    - Outlook

  - Rehabilitation (section further divided by Channel Rehab, Revegetation)

    - Past – Phase 1

    - Current – Phase 2

    - Areas for Improvement

    - Outlook – remaining Phase 2 and process for Phase 3

  - Sediment Management

    - Past -TRFES approach

    - Current

    - Areas for Improvement

    - Outlook

  - Program Outreach

    - Past

    - Current

    - Areas for Improvement

    - Outlook

  - Watershed Activities

    - Past

    - Current

    - Areas for Improvement – funding prioritization, key limiting factors

    - Outlook

- FUNDING CONSIDERATIONS

  - Consideration on what we should prioritize if funding-constrained

  - New Money?

    - CalTrans

    - Other

- TIMELINE OF ACTIVITIES

  - Very thorough GANTT (build in Microsoft Project)

    - Include commitments from MMRP etc. for long-term and post-project commitments

    - Summarized by project site

    - Tracking of routine assessments (40 mi hydraulic model on 5 year interval, completed in close communication with “Science and Decision Support Plan” committee)

- REFERENCES