Trinity River Restoration Program

P.O. Box 1300, 1313 South Main Street, Weaverville, California 96093

Telephone: 530-623-1800, Fax: 530-623-5944

MEMORANDUM

To:	TMC

From: 	Mike Dixon, Executive Director

Trinity River Restoration Program

Subject:	Director’s Report

Date:	March 10, 2021

Major TRRP activities between December 2020 and March 2021 include:

Public comment has closed on the Oregon Gulch Channel Rehabilitation Project. Early implementation steps are underway for the Chapman Ranch Phase B Channel Rehabilitation Project. The planning team for the ROD flow realignment EA has made progress on developing alternatives. Staff have developed flow and gravel augmentation proposals for this spring’s restoration flow release.

Organizational Updates

- Kevin Held has moved on to a park ranger position in CO. His position will enter the recruitment queue in the coming months.

- We are moving forward with filling our fish biologist vacancy (formerly a physical scientist position) with a Yurok Tribe employee, pending signature of a Memorandum of Agreement.

- A civil engineering technician position remains vacant and should be advertised soon.

FY21 Budget Update Adjustments since December TMC Meeting:

A combination of salary savings and Reclamation receiving money from an unfunded needs request for hatchery O&M to cover TRRP-funded hatchery costs has resulted in some funding being available in FY21 (see budget spreadsheet in Appendix III). TMC’s priorities for those funds will be addressed in an agenda topic on March 11.

Implementation Update

Chapman B: All wheels are in motion to advance this project for implementation in the next 2-3 months. FS objection period is over, and FS is ready to provide FONSI. BLM and USBR have previously signed FONSIs. Yurok has completed veg removal on BLM land, starting Feb 18, to allow for an earlier start to the implementation period. Brandt has moved mountains to get the gamut of authorizations and permits in place. CLOMR was sent to FEMA in early December and is still in their hands. A Floodplain Development Permit is still needed from Trinity County. As of March 5, we are close to finalizing civil and reveg costs with our tribal partners.

Sky Ranch Channel Rehabilitation Site: Design development has been paused pending progress on a portion of the project being public land following a multi-party land exchange. This land exchange is now scheduled for early 2022. Minor changes to the design in response to reviewer comments and private landowner concerns need to be completed prior to moving the design forward. There is an active mining claim within the footprint which could impact the design as well.

Oregon Gulch Channel Rehabilitation Site: Public comment for OR Gulch has closed. We are preparing written response to comments received, and the final EA/IS should be published in the next few weeks. Waiting on some additions to the 90% design from Yurok to begin floodplain modeling and CLOMR submission to FEMA. Barring the unexpected, OR Gulch would be the next implementation project following Chapman B.

Evans Bar Channel Rehabilitation Site: Design development for this project by the joint State/Yurok Tribe design group has been paused to allow for focus on design development for the close-out of the Sawmill gravel processing site.

Sawmill Gravel Processing Site: State-Yurok design team expects a conceptual design for vetting by Design WG in March.

Upper Conner Creek Channel Rehabilitation Site: An existing conditions and conceptual design report has been provided by Hoopa design team with request for comments by March 15. It is important to ascertain landowner cooperation before investing in further iterations of design.

Hatchery Gravel Augmentation: FS reported back to Brandt that augmentation can occur at the hatchery reach. Physical WG designated this reach as a priority after lengthy discussions with Fish WG on the decade-long hiatus of not augmenting this site. Meeting in coming week to plan our actions and coordinate with Yurok to advance summer gravel augmentation (augmentation is already funded in their AFA).

Winter Flow EA: A team has been meeting weekly in developing the skeletal structure of the EA and the schedule for analysis and drafting. We are on target to have completed the EA process by mid-December. We will be taking a briefing/update document to CVO the week of March 22 to achieve concurrence in the path we’d like to take moving forward. The involvement of Ken Lindke, Seth Naman, and Kyle de Julio has been invaluable to our progress.

Public Outreach Update

Publications and Education Materials

- April 2021: submission on TRRP river restoration efforts will appear in Fishing the California Alps yearly newsletter

- Article in Trinity County’s Conservation Almanac Winter newsletter the Dutch Creek channel rehabilitation project; an overview of TRRP activities in 2020 will appear in the Spring 2021 newsletter

- TRRP 2020 Annual Report is in progress and draft content expected mid-April

- Provided resources for regular Trinity River spotlight articles in Trinity Journal

- Jan. – March: Trinity River survey to be distributed electronically

Public Events and Environmental Education

- Jan. 15: Participated in Shasta County’s virtual stem event for north state 9th graders

Landowner and Stakeholder Meetings

- Design team members continue working with landowners and residents near the Chapman Ranch Phase B site to develop temporary access and monitoring agreements.

Upcoming

- April 9: TRRP will send postcard notifications to river front property owners on the WY21 flow release schedule. We are coordinating our usual means to inform residents of the water year type and restoration release schedule.

Science Update

In Peer Review

The draft report, “Water Year 2019 Trinity River Hardwood Recruitment Monitoring” (Hoopa Valley Tribe and McBain Associates) was received and is in the queue for peer review.

In Final Edits

Bair, J., S. Loya, and J. Lee. Vegetation encroachment synthesis for the Trinity River.

The effectiveness monitoring report, “Sheridan Creek/Deep Gulch Rehabilitation Effectiveness Monitoring Report, WY 2018-2020 (D. Gaeuman, K. DeJuilio, A. Martin, D. Bandrowski) was submitted to TRRP after addressing final peer-review comments and is in the queue for posting.

Final Publications and Reports

The synthesis report, “History of fine sediment and its impacts on physical processes and biological populations in the restoration reach of the Trinity River, California” (Todd Buxton) was completed and posted on the TRRP website at https://www.trrp.net/library/document/?id=2483

The synthesis report, “Analysis and Model Evaluation of Long-Term Data Collected at the Willow Creek Outmigrant Trap” (Yurok Tribe and Thomas Gast & Associates) was received by TRRP on 09 March 2021. This is a component of the outmigrant synthesis reporting effort and is intended to support the USFWS analysis and report. It will be posted following a TRRP review.

Synthesis Reports (Appendix II: Synthesis Reports Tracking and Estimated Completion Dates)

TRRP staff have created a web page for linking synthesis reports as they are completed. It incorporates additional reports that have had a synthesis intent but were not specifically funded by the FY2018 effort. The page is live at https://www.trrp.net/restoration/adaptive-management/synthesis-reports/.

Program Science Metrics Objectives and Targets

Workgroup coordinators submitted reports, which were compiled into a global report and is being reviewed by the IDT for recommendation to TMC. Objectives and targets were compiled into a single list for use in Refinements Science and Monitoring planning

Final Data Packages

Updated TRRP (Trinity River Restoration Program) 2021. TRRP Environmental Study Limit (ESL) Boundaries, Version 2021-02-08. Data Package for the Trinity River Restoration Program (TRRP) TRRP, Weaverville, California. Available: https://www.trrp.net/library/data?id=24.

Appendix I: Technical Workgroup Briefings

December 2020

Updates have been prepared for the Trinity Management Council by the Trinity River Restoration Program Technical Workgroup (WG) Coordinators.

Workgroup:  Fish							Coordinator: Ken Lindke

The Fish Work Group met once in the last quarter, on 6 January. Objectives and targets refinement is essentially complete for this work group with the exception of one target in development and a few deferred until additional information is available. The work group coordinator prepared a memo to the Science Coordinator detailing the effort over the past 2 ½ years, including a description of the effort, the refined set of objectives and targets proposed by the work group, and written justifications for each newly proposed target. This memo and additional information was incorporated into the draft “Trinity River Restoration Program Objectives and Targets Summary” report along with similar efforts from other work groups. The group also discussed a request from the Physical Work Group to reconsider an earlier recommendation to end gravel augmentation at Trinity River Hatchery. The Fish Work Group agreed that gravel augmentation at the hatchery can resume, and the coordinator prepared a memo to the Science Coordinator detailing the will of the group. The work group will likely meet again in the next quarter, but a meeting(s) has not yet been scheduled.

Workgroup:  Design							Coordinator: Justin Alvarez

The Design Work Group completed a status check on all projects that the design teams are working on. The project list includes Sky Ranch Channel Rehabilitation Project, Chapman Ranch Phase B Channel Rehabilitation Project, West Weaver Creek Flow Enhancement, Development of TRRP Programmatic Encroachment Permit, Inclusion of TRRP in BLM Resource Management Plan, Upper Conner Creek Channel Rehabilitation Project, Dutch Creek Channel Rehabilitation Project revegetation as-builts, Evans Bar Channel Rehabilitation Project, and Sawmill Channel Rehabilitation Project. These projects are in various states of planning.

Workgroup:  Flow							Coordinator: Seth Naman

- The Flow Work Group (WG) met January 8, Feb 1, and March 1 at the combined Flow WG and IDT meeting.

- At the January 8 meeting, the Flow WG reviewed current hydrologic conditions which were below average at the time. The group discussed objectives for water year 2021, past years' flow releases, and the need for scour of willows established due to the previous critically dry water year. Work group members were asked to develop flow alternatives for dry and critically dry water year types to propose for the following meeting if desired, and modelers were chosen to analyze the alternatives.

- At the Feb 1 meeting the Flow WG reviewed four flow alternatives, two for dry and two for critically dry. The merits of these were discussed, including the maximum peak of each, magnitude, duration, and other attributes, along with the ROD alternatives. Modelers were tasked with analyzing this suite of alternatives, and reporting results back to the group at the following meeting.

- At the March 1 combined Flow WG and IDT meeting, results of modeling were presented to the group and the various concerns and benefits of each hydrograph were discussed. Consensus on two hydrographs, one for dry and one for critically dry water years, was reached among the group and will be discussed during the March TMC meeting.

Workgroup:  Watershed						Coordinator: Chad Abel

The WG last met in November, with plans to not meet again until the third-party administrator was brought on and the FY21 request for proposals was solicited. Movement has been slow on getting the NOFA out for the 3rd party administrator within Reclamation. I have been in contact with a few grantees who are just seeing their FY20 funds arrive in grantsolutions now.

Workgroup:  Physical 						Coordinator: Conor Shea

- The Physical Workgroup (PWG) worked with the Fish Workgroup to review the perceived moratorium of placement of gravel in the reach adjacent to the Trinity River Hatchery. The discussion resulted in a recommendation from the Fish Workgroup to resume gravel augmentation adjacent to Trinity River Hatchery in 2021.

- PWG completed a set of seven objective and associated metric definitions for inclusion in the revised program objectives.

- PWG worked with IDT to develop draft report and to revise IAP objectives.

- PWG worked with TRRP program staff to develop proposals for Spring 2021 gravel augmentation.

- PWG met on March 3, 2021 to review the gravel augmentation proposal and to discuss future work with objectives and targets.

- PWG decided to not implement gravel augmentation plan developed by TRRP staff, but to instead develop a plan for summer placement in the Hatchery Reach which would produce better spawning habitat.

Workgroup:  Riparian and Aquatic Ecology				Coordinator: Chris Laskodi

The RAE WG met on January 11 to discuss future restoration projects as directed by the Design Team. An update of the objective and target exercise was also discussed. Otherwise, subgroups within the RAE WG worked to characterize the objectives that were developed. These four objectives were presented to the IDT in January and February.

Workgroup:  Interdisciplinary Team				Coordinator: James Lee

The Interdisciplinary Team met twice last quarter: 15 January and 01 March. The January meeting was entirely focused on the objectives and targets refinements exercise, and each workgroup coordinator presented their results to the IDT. The 01 March meeting followed up on this work, and the IDT decided to move forward with the objectives and targets provided by the workgroups for the purposes of science planning. Other topics included an update to the TRRP Workgroup Manual, sediment augmentation in the hatchery reach, and WY 21 hydrographs. The 01 March Meeting was held jointly with the Flow Workgroup, and hydrographs to recommend to TMC were selected.

Appendix II:  Synthesis Reports Tracking and Estimated Completion Dates

| Synthesis Reports |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project No. | Brief Title | Involved Entities |  | Proposed Due | FY19 q2 | FY19 q3 | FY19 q4 | FY20 q1 | FY20 q2 | FY20 q3 | FY20 q4 | FY21 q1 | Notes |
| TRRP-2018-002 | Tributary Delta | Program Office (POC: Todd Buxton, TRRP) |  | March 2019 |  |  |  | * |  |  |  |  | incorporating WY19 and 20 |
| TRRP-2018-003 | Fish Habitat | HVT, USFWS, YT, USBR TSC (POC: Damon Goodman, USFWS) |  | 2nd Q 2019 |  | * |  |  | PR done |  | Posted |  | FINAL POSTED! |
| TRRP-2018-007 | Juvenile Chinook Production | USFWS, YT, HVT (POC: Bill Pinnix, USFWS) |  | July 2017 | * |  | YT |  | PR done |  |  |  |  |
| TRRP-2018-009 | Cohort Reconstruction | HVT, USFWS, CDFW (POC: Ken Lindke, CDFW) |  | 2nd Q 2019 |  |  |  |  |  |  | * |  |  |
| TRRP-2018-011 | Adult Salmon Spawning | USFWS, HVT, YT, CDFW (POC: Steve Gough, USFWS) |  | 2nd Q 2019 |  | * |  |  |  |  |  |  | “PR draft to be ready in April” |
| TRRP-2018-018 | Bed Mobility and Scour | HVT, USFWS (POC: Geoff Hales & Scott McBain, McBain Associates) |  | 2nd Q 2018 |  | * |  |  | Posted |  |  |  | FINAL POSTED! |
| TRRP-2018-019 | Cottonwood Seed Dispersal | HVT (POC: John Bair, McBain Associates) |  | 3rd Q 2018 |  | * |  |  | Posted |  |  |  | FINAL POSTED! |
| TRRP-2018-021 | Riparian Encroachment | HVT (POC: John Bair, McBain Associates) |  | 4th Q 2018 |  | * |  |  | PR done |  |  |  |  |
| TRRP-2018-022 | Sediment Storage | HVT, USFWS (POC: Geoff Hales & Scott McBain, McBain Associates) |  | 4th Q 2018 |  | * |  |  |  |  |  |  | “submitted to Program March” |
| TRRP-2018-025 | Channel Complexity | HVT, USFWS (POC: Smokey Pittman & Scott McBain, McBain Associates) |  | August 2019 |  |  | * |  |  |  |  |  | Delayed- uncertain timeline |
| TRRP-2018-027 | Fine Sediment | Program Office, NMFS, HVT (POC: Todd Buxton, TRRP) |  | July 2020 |  |  |  |  |  |  | *In PR |  | Final Posted! |
| TRRP-2018-032 | Water Temperature | YT, USFWS, HVT, USBR, NMFS (POC: Eli Asarian, Riverbend Sciences) |  | May 2019 |  |  |  |  | * |  |  |  | Expected completion date: 9/2/20 |
| TRRP-2018-033 | Large Wood Management | NMFS, YT, HVT (POC: Scott McBain) |  | April 2018 |  |  | * |  |  |  |  |  | Internal review |
| NA | Flow Synthesis | HVT et al. (POC: Justin Alvarez) |  | Mid FY 22 |  |  |  |  |  |  |  |  |  |

* = due date for TRRP Peer Review process according to status assessment in December 2018. Green= on time, blue= complete, orange=delayed.

| Annual Costs Summary by TRRP Program Activity | 2019 Approved | 2020 Approved | 2021 Approved |
| --- | --- | --- | --- |
| Program Administration | $ 3,707,219.18 | $ 2,790,245.91 | $ 2,618,174.31 |
| Rehabilitation Implementation | $ 6,661,513.58 | $ 6,101,824.80 | $ 6,144,499.36 |
| Science Program-includes FWS tribal funds transferred to TRRP/USBR | $ 4,237,448.25 | $ 3,801,346.14 | $ 3,637,036.56 |
| TOTAL (doesn't include FWS salary/ops funds retained at FWS) | $ 14,606,181.01 | $ 12,693,416.85 | $ 12,399,710.23 |
| TMC TRRP Annual Funding (doesn't include FWS salaries/operations funds retained at FWS): | 2019 | 2020 | 2021 |
| USBR (Water & Related A30 funds) Any recovered funds are included here | $ 11,911,000.00 | $ 9,991,000.00 | $ 9,991,000.00 |
| USBR (CVPIA H37 funds) | $ 1,500,000.00 | $ 1,500,000.00 | $ 1,500,000.00 |
| FWS* - annual transfer to TRRP/USBR for specific tribal projects | $ 749,392.00 | $ 687,000.00 | $ 838,263.00 |
| TOTAL | $ 14,160,392.00 | $ 12,178,000.00 | $ 12,329,263.00 |
| *FWS annual funds transferred to TRRP/USBR for Tribal monitoring/survey projects: Monitor Redds, Outmigrant Monitor, and Channel Rehab Effectiveness monitoring. Obligated with FWS prior FY end-of-year remaining funds. |  |  |  |
| FWS* TRRP Annual Funding (outside of TMC TRRP) | 2019 | 2020 | 2021 |
| Fisheries & Aquatic Conservation Program-Science salary and ops | $ 1,224,428.00 | $ 1,242,051.00 | $ 1,261,846.00 |
| *FWS funds retained at FWS annually; not part of expenditures approved by TMC, therefore shown separately from about funding. |  |  |  |

Appendix III: Current working budget

| PROGRAM ADMINISTRATION |  | 2019 Approved | 2020 Approved | 2021 Approved (Initial) | 2021 Working |
| --- | --- | --- | --- | --- | --- |
| TRRP Administration Personnel |  |  |  |  |  |
| TRRP Program Office Personnel ED, Secretary, Indian Self-Determination Specialist, Grants and Agreements Specialist |  | $ 613,908.97 | $ 616,237.80 | $ 603,273.00 | 646,478.40 |
|  | Subtotal | $ 613,908.97 | $ 616,237.80 | $ 603,273.00 | 646,478.40 |
| TRRP Administration |  |  |  |  |  |
| TRRP Program Office Operations (TRRP office rent, vehicles, utilities, supplies, RO contracting, NCAO) |  | $ 792,250.86 | $ 534,237.80 | $ 550,264.93 | $ 550,264.93 |
| TRRP Annual Report (BOR Denver TSC) |  | $ 25,000.00 | $ - | $ - | $ - |
| TMC Notetaker - TRRP contract |  | $ 17,140.20 | $ 17,529.60 | $ 17,918.40 | $ 17,918.40 |
| Public Education and Outreach/Website - TCRCD Work expands community knowledge of Program and educates schoolchildren, promoting environmental stewardship with a goal of improving support/success of restoration efforts. |  | $ 264,424.74 | $ - | $ 102,858.52 | $ 102,858.52 |
|  | Subtotal | $ 1,098,815.80 | $ 551,767.40 | $ 671,041.85 | $ 671,041.85 |
| Trinity Management Council |  |  |  |  |  |
| NOAA Fisheries - IA |  | $ 48,500.00 | $ - | $ - | $ - |
| Forest Service - IA |  | $ - | $ - | $ - | $ - |
| Hoopa Valley Tribe - AFA |  | $ 150,785.00 | $ 159,773.59 | $ 131,653.44 | $125,442.34 |
| Yurok Tribe - AFA |  | $ 134,389.27 | $ 107,215.20 | $ 107,215.20 | $107,164.17 |
| CA Dept of Fish & Wildlife - FA |  | $ 173,035.17 | $ - | $ - | $ - |
| CA Dept of Water Resources - FA |  | $ 64,600.00 | $ - | $ - | $ - |
| Trinity County -FA |  | $ 7,112.11 | $ - | $ - | $ - |
|  | Subtotal | $ 578,421.55 | $ 266,988.79 | $ 238,868.64 | $ 232,606.51 |
| Technical Assistance |  |  |  |  |  |
| Hoopa Valley Tribe -AFA |  | $ 425,934.00 | $ 490,825.66 | $ 404,440.34 | $388,724.61 |
| Yurok Tribe-AFA |  | $ 417,640.90 | $ 457,485.26 | $ 382,457.68 | $382,720.15 |
| CA Dept of Fish & Wildlife - FA |  | $ 402,447.50 | $ - | $ 320,248.00 | $240,602.79 |
| NOAA Fisheries - IA |  | $ 94,332.16 | $ 77,000.00 | $ 56,000.00 | $56,000.00 |
| Trinity County Technical Assistance (TRRP grant, floodplain development permit, FEMA) |  | $ 35,683.30 | $ - | $ - | $0.00 |
| Refinements Facilitator TRRP Reclamation Contract |  | $ 40,035.00 | $ 329,941.00 | $ - | $0.00 |
|  | Subtotal | $ 1,416,072.86 | $ 1,355,251.92 | $ 1,163,146.02 | $ 1,068,047.55 |
| TOTAL PROGRAM ADMINISTRATION |  | $ 3,707,219.18 | $ 2,790,245.91 | $ 2,676,329.51 | $ 2,618,174.31 |
| Partial or full 2-year funding, FY18 and FY19 |  |  |  |  |  |
| Yellow Highlight are Changes from last TMC meeting |  |  |  |  |  |

| IMPLEMENTATION & WATERSHED BUDGET |  | 2019 | 2020 | 2021 | 2021 |
| --- | --- | --- | --- | --- | --- |
|  |  | Approved | Approved | Approved (initial) | Working |
| Implementation Personnel |  |  |  |  |  |
| TRRP Program Office Personnel (Implementation Branch Chief, Outreach Coordinator, Civil Engineer, CE Tech (1), Senior Natural Resource Specialist) |  | $ 774,219.06 | $ 648,292.00 | $ 949,706.40 | $ 816,975.40 |
|  | Subtotal | $ 774,219.06 | $ 648,292.00 | $ 949,706.40 | $ 816,975.40 |
| Miscellaneous |  |  |  |  |  |
| FEMA/Flood Compliance Updates - Denver TSC |  | $ - | $ - | $ 40,000.00 | $ - |
| Junction City House (estimate for elevation) |  | $ - | $ - | $ - | $ - |
| Realty Acquisitions (Easements, material storage) |  | $ 50,000.00 | $ 30,000.00 | $ 30,000.00 | $ 30,000.00 |
|  | Subtotal | $ 50,000.00 | $ 30,000.00 | $ 70,000.00 | $ 30,000.00 |
| Planning |  |  |  |  |  |
| NEPA/CEQA Compliance/Permits/ (TRRP contract: wetland delineation, bird surveys, native seed, cultural res surveys) |  | $ 301,655.00 | $ 306,739.00 | $ 315,941.00 | $ 304,939.00 |
| Revegetation Supply TRRP contract: native seed, native grass hay, plants |  |  |  |  | $ 114,506.00 |
| BAs Development (TRRP contract: spotted owl/coho/watershed wide) |  | $ 39,157.00 | $ 20,000.00 | $ - | $ - |
| BLM Technical Assistance - IA (NEPA, permits) |  | $ - | $ - | $ 64,000.00 | $ 64,000.00 |
| Geo-Phys Support Services (Aerial photography, boundary surveys, bathemytry and lidar, topography) |  | $ - | $ 86,956.64 | $ 651,075.34 | $ 551,846.00 |
|  | Subtotal | $ 340,812.00 | $ 413,695.64 | $ 1,031,016.34 | $ 1,035,291.00 |
| Design and Support Services |  |  |  |  |  |
| Hoopa Valley Tribe Support Services |  | $ 183,742.00 | $ 157,191.23 | $ 169,932.00 | $ 169,540.88 |
| Yurok Tribe Support Services |  | $ 282,246.94 | $ 215,228.12 | $ 56,695.27 | $ 88,462.26 |
| DWR Support Services |  | $ 85,400.00 | $ - | $ - | $ - |
| USFS Technical Assistance Design, lg. wood/NEPA |  | $ - | $ - | $ - | $ - |
| TSC Design Support |  | $ - | $ - |  |  |
|  | Subtotal | $ 551,388.94 | $ 372,419.35 | $ 226,627.27 | $ 258,003.14 |
| Construction |  |  |  |  |  |
| Construction Projects - Available funding |  | $ 4,261,084.02 | $ 2,966,148.52 | $ 2,500,000.00 | $ 3,400,000.00 |
| Construction Large Wood Supply YT |  | $ 200,000.00 | $ 400,044.89 | $ - | $ - |
| Construction Inspector |  | $ - | $ 100,610.00 | $ - | $ - |
| Value Engineering Study - Reclamation requirement |  | $ - | $ - | $ 42,000.00 | $ 42,000.00 |
| Sky Ranch and Sawmill road repair construction costs |  | $ 68,511.00 | $ 135,368.14 | $ - | $ - |
| High Flow Gravel Augmentation YT |  | $ 119,814.93 | $ 123,432.02 | $ - | $ - |
| Coarse Sediment Processing/Placement YT |  | $ 100,000.00 | $ 300,000.00 | $ - | $ - |
| Revegetation Maintenance/Irrigation- HVT 3-year cycle for planning irrigation/maintenance, this is for sites planted during the previous 3 years. In FY 18 maintaining 3 sites- Bucktail, SC, and DG. |  | $ 72,061.63 | $ 75,304.40 | $ 41,824.00 | $ 62,229.82 |
| Systemic Riparian Mapping Project HVT (Funded Every 5 Years) |  | $ 123,622.00 | $ - | $ - | $ - |
|  | Subtotal | $ 4,945,093.58 | $ 4,100,907.97 | $ 2,583,824.00 | $ 3,504,229.82 |
| Watershed Implementation |  |  |  |  |  |
| Watershed Grants* |  | $ - | $ 536,509.84 | $ 500,000.00 | $ 500,000.00 |
|  | Subtotal | $ - | $ 536,509.84 | $ 500,000.00 | $ 500,000.00 |
| TOTAL IMPLEMENTATION BUDGET |  | $6,661,513.58 | $6,101,824.80 | $5,361,174.01 | $6,144,499.36 |
| Amounts are 2-year funding, FY19 and FY20 / Yellow Highlight are Changes from last TMC meeting |  |  |  |  |  |

*Note - actual FY21 grant is $675k due to prior year fund recovery

| SCIENCE BUDGET |  | 2019 | 2020 | 2021 | 2021 |
| --- | --- | --- | --- | --- | --- |
|  |  | Approved | Approved | Approved (Initial) | Working |
| Science Program Support |  |  |  |  |  |
| TRRP Program Office Personnel (Science Coordinator, Data Steward, Physical Scientist, NRS) |  | $ 774,219.00 | $ 823,344.00 | $ 1,041,727.60 | $ 874,022.40 |
| TRRP Program Office Personnel (HVT) - Riparian Ecologist |  | $ 179,320.00 | $ 111,793.53 | $ 195,812.35 | $ 159,349.01 |
| TRRP Program Office Personnel (YT) - Fish Biologist |  | $ - | $ - | $ - | $ 101,427.50 |
| SAB Participation (currently 3 SAB members) |  | $ - | $ - | $ 115,000.00 | $ 115,000.00 |
| TRRP-2018-036: Stream Gaging BOR Region Contract |  | $ 264,500.00 | $ 238,400.00 | $ 262,100.00 | $ 262,100.00 |
|  | Sub-total | $ 1,218,039.00 | $ 1,173,537.53 | $ 1,614,639.95 | $ 1,511,898.91 |
| Status and Trend Monitoring doesn't include FWS** salaries |  |  |  |  |  |
| TRRP-2018-001: Chinook Run-Size Est. (CDFW, HVT) |  | $ 473,908.43 | $ 71,450.88 | $ 500,698.47 | $ 482,768.30 |
| California Department of Fish and Wildlife |  | $ 405,462.59 | $ - | $ 434,293.20 | $ 417,626.47 |
| Hoopa Valley Tribe |  | $ 68,445.84 | $ 71,450.88 | $ 66,405.27 | $ 65,141.83 |
| TRRP-2018-034: Chinook CWT-Fall Chinook (HVT) |  | $ 189,413.47 | $ 193,141.51 | $ 178,479.46 | $ 198,310.51 |
| TRRP-2018-004: Fall Run Scale Age (HVT, YT) |  | $ 134,400.89 | $ 137,107.52 | $ 129,403.01 | $ 127,241.33 |
| Hoopa Valley Tribe |  | $ 89,401.66 | $ 91,805.30 | $ 87,407.86 | $ 85,246.17 |
| Yurok Tribe |  | $ 44,999.23 | $ 45,302.22 | $ 41,995.16 | $ 41,995.16 |
| TRRP-2018-012: Outmigrant Monitor HVT, YT, FWS** |  | $ 747,742.43 | $ 775,258.78 | $ 719,494.50 | $ 737,625.90 |
| Hoopa Valley Tribe |  | $ 525,944.00 | $ 455,088.60 | $ 422,696.75 | $ 416,186.59 |
| Yurok Tribe |  | $ 221,798.43 | $ 320,170.18 | $ 296,797.76 | $ 321,439.31 |
| TRRP-2018-026: YT Harvest (Lower Klamath) (YT) |  | $ 160,000.00 | $ 180,000.00 | $ 166,860.00 | $ 166,840.00 |
| TRRP-2018-006: HVT Harvest (Lower Harvest) (HVT) |  | $ 112,751.56 | $ 117,026.75 | $ 110,231.35 | $ 107,831.84 |
| TRRP-2018-014: Monitor redd distribution, abundance and densities CDFW, YT, HVT, FS, FWS** |  | $ 166,385.39 | $ 179,597.43 | $ 215,187.07 | $ 205,993.54 |
| California Department of Fish and Wildlife |  | $ 48,495.49 | $ - | $ 52,551.00 | $ 44,955.32 |
| Yurok Tribe |  | $ 69,779.19 | $ 74,328.49 | $ 68,902.51 | $ 68,902.51 |
| Hoopa Valley Tribe |  | $ 96,606.20 | $ 97,783.93 | $ 93,733.56 | $ 92,135.71 |
| Forest Service |  | $ - | $ 7,485.01 | $ - | $ - |
| TRRP-2018-010: State Lower Klamath (CDFW) |  | $ 199,181.57 | $ - | $ - | $ - |
| TRRP-2018-005: Sport Harvest/Trinity Creel HVT |  | $ 95,900.51 | $ 101,610.50 | $ - | $ - |
| TRRP-2018-030: ~Gravel Implementation*** Monitoring (TRRP Reclamation contract) |  | $ - | $ - | $ - | $ - |
|  | Sub-total | $ 2,279,684.25 | $ 1,755,193.37 | $ 2,020,353.86 | $ 2,026,611.42 |
| Effectiveness Monitoring Doesn't include FWS** salaries |  |  |  |  |  |
| TRRP-2018-035: Channel rehab habitat effectiveness monitor (40 mile model support) YT, HVT, TRRP TSC, FWS**) |  | $ 143,348.00 | $ 108,500.80 | $ 98,502.00 | $ 98,526.23 |
| TRRP Reclamation TSC |  | $ 30,000.00 | $ 30,000.00 | $ 36,000.00 | $ 36,000.00 |
| Yurok Tribe |  | $ 36,384.00 | $ 27,571.51 | $ 20,545.00 | $ 21,184.14 |
| Hoopa Valley Tribe |  | $ 76,964.00 | $ 50,929.29 | $ 41,957.00 | $ 41,342.09 |
| TRRP-2018-029: Macroinvertebrate Drift (YT, HVT) |  | $ 175,000.00 | $ - | $ - | $ - |
| Yurok Tribe |  | $ 140,891.00 | $ - | $ - | $ - |
| Hoopa Valley Tribe |  | $ 34,109.00 | $ - | $ - | $ - |
|  | Sub-total | $ 318,348.00 | $ 108,500.80 | $ 98,502.00 | $ 98,526.23 |
| 2020 Science Projects |  |  |  |  |  |
| Juvenile Outmigration Timing (YT) |  | $ - | $ 18,310.12 | $ - | $ - |
| Flow Synthesis (YT, HVT) |  | $ - | $ 110,047.49 | $ - | $ - |
| Yurok Tribe |  | $ - | $ 51,880.00 | $ - | $ - |
| Hoopa Valley Tribe |  | $ - | $ 58,167.49 | $ - | $ - |
| Pool Stratification (YT) |  | $ - | $ 79,541.12 | $ - | $ - |
| Juvenile Off Channel (YT, HSU) |  | $ - | $ 74,692.96 | $ - | $ - |
| Yurok Tribe |  | $ - | $ 57,584.51 | $ - | $ - |
| Humboldt State University |  | $ - | $ 17,108.45 | $ - | $ - |
| S3 Consumption (USGS) |  | $ - | $ 37,080.51 | $ - | $ - |
| Redd and Bed (YT) |  | $ - | $ - | $ - | $ - |
| Hydrophones for Sediment (USGS, Contract) |  | $ - | $ 76,380.00 | $ - | $ - |
| USGS |  | $ - | $ 70,180.00 | $ - | $ - |
| Reclamation Contract |  | $ - | $ 6,200.00 | $ - | $ - |
|  | Sub-total | $ - | $ 396,052.20 | $ - | $ - |
| Hatchery |  |  |  |  |  |
| Coded Wire Tags (Hatchery) PSMFC |  | $ 113,877.00 | $ 102,837.24 | $ 102,837.24 | $ - |
| Run-Size Estimates (Hatchery) - CDFW |  | $ 307,500.00 | $ 265,225.00 | $ 273,181.75 | $ - |
|  | Subtotal | $ 421,377.00 | $ 368,062.24 | $ 376,018.99 | $ - |
| Total Science Budget minus FWS salaries/ops |  | $ 4,237,448.25 | $ 3,801,346.14 | $ 4,109,514.80 | $ 3,637,036.56 |
| Yellow Highlight are Changes from last TMC meeting |  |  |  |  |  |